## Slide 1: SA WG3 Status report for AAnF SCAS
Xiaoting Huang
China Mobile

## Slide 2
Dependencies:
  None
  SA2/RAN impacts and dependencies:
  None
Contentious Issue:
  None
Focus for the Next Meeting :
  Closure
AAnF SCAS status after SA3#110
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950019 | Security Assurance Specification for AKMA Anchor Function Function (AAnF) | SCAS_5G_AAnF | Rel-18 | S3 | Mar-2023 | 70 | 90 | TS 33.537 has been sent for approval
Overall Plan:
  Convert the living document to CR to TR 33.926 for AAnF product.
Risks:
  None