## Slide 1: SA WG3 Status report for VNP SECAM SCAS
Minpeng Qi
CMCC

## Slide 2
Dependencies:
  None
  SA2/RAN impacts and dependencies:
  None
Contentious Issue:
  None
Focus for the Next Meeting :
  Approval & Closure
VNP SECAM SCAS status after SA3#110
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940017 | SECAM and SCAS for 3GPP virtualized network products | VNP_SECAM_SCAS | Rel-18 | S3 | Jun-2023 | 65 | 75 | New TR 33.936, New TR33.927, New draft TS 33.527
Overall Plan:
  Finalize the new TS33.527 and send it for approval together.
Risks:
  None