## Slide 1: SA WG3 Status report for HN_Auth(AI 4.14) and FS_HN_Auth(AI 5.7)
He Li
Huawei

## Slide 2
‘HN_Auth’ status after SA3#110
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
980024 | New WID on Security aspect of home network triggered primary authentication | HN_Auth | Rel-18 | S3 | Jun-2023 | 0 | 40% | CR to TS 33.501
Dependencies:
  None
  SA2/RAN impacts and dependencies:
  None
Contentious Issue:
  None
Focus for the Next Meeting :
  Closure
Overall Plan:
  5 Editor’s Note are left, and we will try to address all in April and May
Risks:
  None

## Slide 3
‘FS_HN_Auth’ status after SA3#107Adhoc-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950020 | Study of Security aspect of home network triggered primary authentication | FS_HN_Auth | Rel-18 | S3 | DEC-2022 | xx% | 100% | TR 33.741
Dependencies:
  None
  SA2/RAN impacts and dependencies:
  None
Contentious Issue:
  None
Focus for the Next Meeting :
  Closure
Overall Plan:
  Sent for approval this meeting.
Risks:
  None