## Slide 1: SA WG3 Status report for ‘FS_AKMA_Ph2’
Xiaoting Huang
China Mobile

## Slide 2
February meeting:
  Updates to solutions and evaluations
  Conclusion on LI issues is pending
  The WID has been established
April meeting:
  Finalize TR conclusions
  Normative work
May meeting:
  Finalize normative work
Overall plan
‘FS_AKMA_Ph2’ Status

## Slide 3
Key Issues | Solutions | Solution status
Key Issue #1: Support for AKMA roaming scenario | 16 solutions | Solutions are almost stable; Partially concluded; Conclusion on LI issues is pending
Key Issue #2: Introducing the Authentication proxy into AKMA | 1 solution | Concluded
TR Summary
‘FS_AKMA_Ph2’ Status

## Slide 4
General
  TR 33.737 v0.5.0 contains 2 key issues and 16 solutions,
  Key issue#1 is partially concluded, pending for the LI conclusion for case 1 and case 3
  Key issue#2 is already concluded
Dependencies:
  None
‘FS_AKMA_Ph2’ status after SA3#110
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950018 | Study on AKMA Phase 2 | FS_AKMA_Ph2 | Rel-18 | S3 | Dec-2022 | 70% | 80% | Solutions and evaluations updates

## Slide 5: ‘FS_AKMA_Ph2’ status after SA3#110
  SA2/RAN impacts and dependencies:
  None for now, potential SA2 impact which is dependent on the potential conclusion on LI solutions
Contentious Issue:
Conclusions for LI issues is pending
Focus for the Next Meeting :
  Completion of conclusion to key issue#1
  Normative work on concluded issues
Overall Plan:
  See dedicated slide, slide #2.
Risks:
  None