## Slide 1: SA WG3 Status report for FS_NR_AIML_NGRAN_SEC
Vlasios Tsiatsis
Ericsson

## Slide 2
April meeting
  Conclusions for the study key issues
May meeting
  Conclusions for the study key issues
Overall plan
FS_NR_AIML_NGRAN_SEC Status

## Slide 3
Key Issues | Solutions | Solution status
Key issue #1: User Privacy for the RAN AI/ML framework | None so far. Editor’s Note in the potential requirements | N/A
Key Issue #2: Robustness of the RAN AI/ML framework against data poisoning attacks | None expected since there is no requirement. | N/A
Key Issue #3: Security of information transfer between RAN AI/ML framework nodes | None so far. Editor’s Note in the potential requirements | N/A
TR 33.877 Summary
FS_NR_AIML_NGRAN_SEC Status
SA3#110 Feb 24-28, 2023
Conclusions for all key issues
Potential WID agreement
Potential normative work
SA3#110-bis-e Apr 17-21, 2023
Conclusions for all key issues
SA3#111 May 22-26, 2023
Conclusions for all key issues

## Slide 4
General
  TR 33.877 v0.5.0 contains the scope, background clauses, 3 key issues:
    KI#1 about privacy, no requirements, Editor’s Note for dependency on the RAN3 progress
    KI#2 about data poisoning, no requirements, NOTE that solutions are left to implementation
    KI#3 about information transfer security, one requirement , Editor’s Note for dependency on the RAN3 progress
  The Privacy key issue #1 and information transfer KI#3 depend on the progress of RAN3
Dependencies:
  RAN3 February meeting took place after the SA3 meeting
  The following two RAN3 meetings are overlapping with the following two SA3 meetings
  It is recommended that SA3 company delegates coordinate with their RAN3 colleagues to progress the SA3 work in parallel.
FS_NR_AIML_NGRAN_SEC status after SA3#110
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960031 | Study on the security aspects of Artificial Intelligence (AI)/Machine Learning (ML) for the NG-RAN | FS_NR_AIML_NGRAN_SEC | Rel-18 | S3 | Mar-2023 | 30% | 70% | TR 33.877

## Slide 5: FS_NR_AIML_NGRAN_SEC status after SA3#110
  SA2/RAN impacts and dependencies:
  None for RAN3. Only 3 key issues exist without requirements.
Contentious Issue(s):
  None for the moment.
Focus for the Next Meeting :
  First conclusions
Overall Plan:
  See dedicated slide
Risks:
  The following two RAN3 meetings are overlapping with the following two SA3 meetings