## Slide 1: SA WG3 Status report for FS_Ranging_SL_Sec
Wei Lu
Xiaomi

## Slide 2
August meeting:
  Agreed on a new key issue for Protection of Direct Communication
October meeting:
  Added/updated key issues, based on the progress after SA2’s August meeting
  Started to add solutions for key issues
November meeting:
  Updated KI#2 and KI#4 to be aligned with SA2 conclusion
  Updated existing solutions (sol#1, sol#2) and added new solutions for KI#1 & KI#4
January meeting:
  Added new key issue (KI#5)
  Updated existing solutions and added new solutions
February meeting:
  Updated solutions and added new solutions
  Added conclusions for KI#2 and KI#3
  WID approved
April meeting:
  Continue to update solutions and add new solutions
  Update and add conclusions
  Start normative work
May meeting:
  Complete all conclusions and finalize the study
  Continue with the normative work
August meeting:
  Finalize the normative work
Overall plan
FS_Ranging_SL_Sec Status
Notes: Key issues added during June and August meetings should be concluded in November.
(e.g. Resolve the ENs in the agreed key issues)

## Slide 3
General
  TR 33.893 v0.6.0 contains 5 key issues and 15 solutions
Dependencies:
  SA2 SID: TR 23.700-86 (v1.2.0) completed
  SA2 WID: TS 23.586 (v0.2.0) in progressed
  Discrepancies between TS 23.586 requirements and TR 23.700-86 conclusions may exist. Alignment/update in TR 33.893 may be needed.
  RAN2 reply LS: more information on SLPP broadcast/groupcast is expected for KI#5 in TR 33.893
FS_Ranging_SL_Sec status after SA3#110
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960036 | Study on Security Aspects of Ranging Based Services and Sidelink Positioning | FS_Ranging_SL_Sec | Rel-18 | S3 | Q2-2023 | 40% | 70% | TR 33.893

## Slide 4
Key Issues | Solutions | Solution status
Privacy protection for Ranging/SL Positioning services | Sol#1, #7, #8, #12, #14, #15 | Evaluated with EN Sol#15 not evaluated
Authorization for Ranging/Sidelink Positioning Service | Sol#2, #3, #4, #5, #10, #11 | Evaluated with EN Sol#10 not evaluated
Protection of discovery procedure | Sol#9, #12 | Evaluated with EN
Protection of direct communication | Sol#6, #7, #9, #13, #14 | Evaluated with EN
Protection of groupcast/broadcast | Sol#15 | ENs to be resolved Not evaluated
TR 33.893 Summary
FS_Ranging_SL_Sec Status
SA3#108 Adhoc-e Oct 10-14, 2022
6 solutions added
SA3#109
Nov 14-18, 2022
Existing KIs updated
Existing solutions updated
New solutions added
SA3#107 Adhoc-3 Jun27-July1st 2022
Three Key Issues
SA3#109-bis
Jan 16-20, 2023
New KI added
New solutions added
Existing solutions evaluated
SA3#108
Aug 22-26, 2022
Four Key Issues
No solution
SA3#110
Feb 20~24, 2023
New solutions added
Existing solutions updated
Conclusions added
WID approved

## Slide 5: FS_Ranging_SL_SEC status after SA3#110
  SA2/RAN impacts and dependencies:
  Dependencies on SA2 TS progress for SA3 conclusions and normative work development
  RAN2 progress on SLPP broadcast/groupcast
Contentious Issue:
  None
Focus for the Next Meeting (Apr.):
  Update the existing solutions by adding evaluation and resolving ENs
  Add new solutions for KI#5
  Add conclusions for KI#1, KI#4
  Update conclusions for KI#2, KI#3
  Start normative work based on available conclusions
Overall Plan:
  See slide #2
Risks:
  Possible delay due to late KI (KI#5) arising from RAN2