## Slide 1
SA WG3 Status report for ‘FS_SIV’
Tim Evans
Vodafone

## Slide 2
During SA3#110:
Rappourteur changed to Tim Evans, Vodafone
No inputs were agreed
Status after February 2023:
TR 33.848 includes: 29 key issues, 4 solutions
Overall plan:
(Note: this TR has no impact on any other group and effectively release independent)
SA3#110-bis-e (April)
  SA3#111 (May)
    Potentially propose new work item for attestation aspects of virtualisation
    Potentially propose WID to create a 900 series TR collating requirements on virtual environments for 3GGP systems. (largely a reformatting of most of the key issues)
  SA3#112 (August)
  Completion of the work
Overall plan
‘FS_SIV’ Status

## Slide 3
General
  Had to change rapporteur this meetin – now Tim Evans, Vodafone
Dependencies:
  None
Contentious issues:
  Scope of virtualisation within 3GPP
  How to turn this TR into useful information
Focus for the next meeting:
  Complete the KI’s and solutions
  Agree how the TR will be followed up
    If agreed – submit new WIDs / SIDs
‘FS_ACM_SBA’ status after SA3#110
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
820007 | Study on Security Impacts of Virtualisation | FS_SIV | Rel-18 | S3 | Sep-2023 | 45% | 45% | TR 33.848