## Slide 1: Status report for FS_eNS_Ph3 after SA3 #110
Zander Lei
Huawei

## Slide 2
Overall Plan (updated)
May meeting (#107)
  SID approval
July meeting (#107ah)
  Approval of Skeleton and Scope of TR 33.886
  Proposals for new Key Issues
August meeting (#108)
  Concentrate on key issues (new and updated)
  New solutions are welcomed
October meeting (#108ah)
  Key issues and solutions
November meeting (#109)
  Key issues and solutions
January meeting (#109ah)
  Key issues and solutions
February meeting (#110)
  Key issues, solutions, and conclusions
April meeting
  Key issues, solutions, and conclusions
May meeting
  Solutions and conclusions
  WID proposal, if any

## Slide 3
General
  KI#1 concluded
  Two solutions included in KI#3
Dependencies:
  SA2’s Study and WID
  TR 23.700-041 concluded and 100% completed
  WID agreed and Normative works to be completed in June
Contentious Issues:
  Whether to progress until SA2 completion of normative work
Focus for the Next Meeting :
  Completing solutions and conclusions
Risks:
  Progress delayed
FS_eNS_Ph3 status after SA3#110
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960029 | Study on enhanced security for network slicing Phase 3 | FS_eNS_Ph3 | Rel-18 | S3 | Mar-2023 | 15% | 50% | 
Key Issues | KI status | Solutions | Solution status
#1 : providing VPLMN slice information to roaming UE | Incomplete (missing threats and requirements) | NA | concluded
#2 : temporary slice authorization and slice service area authorization | complete | 0 | NA
#3: network slice admission control (NSAC) | complete | 2 solutions | Pending evaluation