## Slide 1: SA WG3 Status report for ‘FS_Id_Prvc’
Alec Brusilovsky
Interdigital

## Slide 2
Status after February 2023:
  KI#1 is fully agreed with modifications
    Misunderstanding of one of the evaluation conditions (“the solution needs to be evaluated as to whether it is backwards compatible with SUPIs in NAI format, which might already be deployed.”) needs to be cleared
  KI#2 is agreed with EN cleared
    Two new solutions recorded
  10 new solutions from seven companies agreed with modifications for inclusion in the TR Two new KIs were proposed at the July meeting with one of them (KI #2) requiring further work.
    At SA3#110, all 32 contributions were treated
Overall plan:
  In the April - May ‘23 meetings:
    Start with the initial intent of the evaluation condition, i.e., to indicate whether a particular solution either works or does not work with the variable-length SUPIs in NAI format that are already provisioned and to agree on the KI#1 evaluation condition using less loaded description than “…backwards compatible with SUPIs in NAI format, which might already be deployed.”
    concentrate on KI#1 solutions updates and evaluations and begin concluding.
    review and start evaluating solutions for KI#2
  Conclude for KI#1 and finish evaluations for solutions for KI #2.
  Prior to the April - May meeting have the following treatment for KI#1 and KI#2
    in the last week of March, a moderated email discussion and a conference call where we can exchange on the Evaluation of the solutions and on the road to conclusions.
Overall plan
‘FS_Id_Prvc Status

## Slide 3
Key Issues | Solutions | Solution status
TR Summary
‘FS_Id_Prvc’ Status
SA3#107 Adhoc-3 Jun27-July1st 2022
Key Issues and Solution proposals
SA3#108
Aug 22-26, 2022
Refining of Key Issues and solutions
SA3#109
Nov 14-18, 2022
Refining for KI#1 solutions
SA3#110
Feb 20-24, 2023
Refining Conclusions for KI#1
Refining KI#2
New sol. For KI#2
KI #1
KI #2
Ten proposed solutions
for KI #1
2 proposed solutions
for KI #2
SA3#110adhoc-e
April, 2023
SA3#111
May, 2023
Refining Evaluations, and Conclusions,

## Slide 4
General
Dependencies:
  Some (the SID may have RAN impacts)
‘FS_Id_Prvc’ status after SA3#107Adhoc-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940016 | Study of privacy of identifiers over radio access | FS_Id_Prvc | Rel-18 | S3 | Mar-2023 | 12 | 25 | TR 33.870

## Slide 5: ‘FS_Id_Prvc’ status after SA3#107Adhoc-e
  SA2/RAN impacts and dependencies:
  May be for RAN (KI #2) and none determined yet for SA2
Contentious Issue:
  No current technical contentious issues and only stemming from “absolute consensus” at the e-meetings
Focus for the Next Meeting :
  Finalise solutions
  Finalise evaluations
  Start conclusions
Overall Plan:
  See dedicated slide
Risks:
  SI completion in Q1 2023 (due to the lack of time