## Slide 1
SA WG3 Status report for FS_5WWC_Ph2_Sec
Saurabh Khare
Nokia, Nokia Shanghai Bell

## Slide 2
August meeting:
  Add solutions for current key issues KIs.
October meeting:
  Add new KIs and
  Concentrate on solution update and conclusion.
November meeting:
  Add new KIs and
  Concentrate on solution update and conclusion.
January meeting:
  Conclude pending KIs
  Agree on WID draft
  The TR is expected to sent for information.
February meeting:
  Start normative work and Additional conclusion in TR may also be added. Agree on the WID
April and May meeting:
  Normative work and Conclude KI4. TR should be sent for approval.
Aug meeting:
  Complete normative work
Overall plan
FS_5WWC_Ph2_Sec Status

## Slide 3
TR Summary
FS_5WWC_Ph2_Sec Status
Key Issues | Solutions | Solution status
#1: Authentication of AUN3 device behind RG and supporting EAP | Solution #1 EAP_AKA prime based authentication for AUN3 devices Solution #2 EAP base authentication for AUN3 devices behind RG in PLMN Solution #3 EAP base authentication for AUN3 devices behind RG in SNPN Solution #4 EAP base authentication for AUN3 devices behind RG in SNPN by AAA server Solution #9: AUN3 device supporting 5G Key hierarchy (i.e. N5CW) | concluded Solution #2 is used as the basis for PLMN Solution #3 and #4 are used as the basis for SNPN. Solution #9 is used for N5CW device
#2: Security aspect of slice information exposure of N3IWF/TNGF to UE |  | concluded Due to SA2 progress on the issues, there is no normative work needed for this KI
#3: Security aspect of slice information exposure of N3IWF/TNGF | Solution #11: Security of N3IWF/TNGF reallocation | concluded Solution 11 is used for the normative work
Key issue #4: Security aspect of TNAP mobility without full authentication | Solution #5: TNAP mobility solution with rand Solution #6: TNAP mobility solution with count Solution #7: Using Fast BSS Transition for TNAP mobility Solution #8: Security Establishment for TNAP Mobility Solution #10: TNAP mobility solution without full authentication Solution #13: TNAP mobility using modified ERP | Open. New solution was added in the Feb meeting, more discussions are required
KI #5: Authentication of UE connecting to RG using NSWO procedure | Solution #12: Authentication of UE connecting to RG by NSWO | concluded Solution 12 is used for the normative work

## Slide 4
General
  TR 33.887 v0.6.0 contains 5 key issues and related 13 solutions.
  Only 1 KI is pending
  FYI: SA2 TR is approved, and normative work is 45% completed.
Dependencies:
  None
FS_5WWC_Ph2_Sec status after SA3#110
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960030 | Study on Security aspects for 5WWC Phase 2 | FS_5WWC_Ph2_Sec | Rel-18 | S3 | May-2023 | 60% | 80% | TR 33.887 is updated