## Slide 1: SA WG3 Status report for FS_MBS_SEC_Ph2
Longhua Guo
Huawei

## Slide 2
Key Issues | Solutions status | Conclusion status
Handling in MOCN | 3 solutions, Stable | 4 companies agrees to use merged solution as baseline; one/two companies needs further check
TMGI protection | Two solutions are discussed but noted | Under discussion
TR Summary
FS_MBS_SEC_Ph2 Status
In April & May meeting:
  Conclusions in TR are to be added. The TR is expected to be sent for approval
  WID proposal is planned to be submitted for approval.
Work plan

## Slide 3
General
  TR 33.883 v0.6.0 contains two key issues (handling in MOCN and TMGI protection) and three solutions.
Dependencies:
  SA2 WID
    Normative work is already started
  RAN WID (Enhancements of NR Multicast and Broadcast Services)
    Normative work is already started
FS_MBS_SEC_Ph2 status after SA3#108-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960041 | Study on security enhancements for 5G multicast-broadcast services Phase 2 | FS_5MBS_SEC_Ph2 | Rel-18 | S3 | Mar-2023 | 50% | 55% | TR 33.883

## Slide 4
Contentious Issue:
  Handling in MOCN
  TMGI protection
Focus for the Next Meeting :
  Existing solution with update
  Conclusion to the key issues
Overall Plan:
  See dedicated slide
Risks:
  No conclusion was agreed.
FS_MBS_SEC_Ph2 status after SA3#110