## Slide 1: SA WG3 Status report for FS_NG_RTC_SEC
Fei Li
Huawei

## Slide 2
Status after SA3#110 :
  Conclusions for KI#2 and #3 were approved.
  WID agreed with objectives based on conclusions for KI#2 and #3
Overall plan:
SA3#110-bis-e (April)
  Complete the conclusions for key issues #1.
  TR cover for information
  Progress in normative work based on current WID objectives
  SA3#111 (May)
  Normative work
  TR cover for approval
  SA3#112 (August)
  Completion of the work
Overall plan
FS_NG_RTC_SEC Status

## Slide 3
Key Issues | Solutions | Solution status
Key issue #1: Third party specific user identities | 2 solutions | To be concluded in the next meeting.
Key issue #2: Security aspects of Data Channel usage in IMS network | 2 solutions | Concluded with an additional EN to be resolved in the next meeting.
Key issue #3: security aspects of SBA in IMS media control plane | 1 solution | Concluded.
TR 33.890 Summary
FS_NG_RTC_SEC Status

## Slide 4
General
  TR 33.890 v0.6.0 contains 3 key issue with 5 solutions, KI#2 and #3 were concluded;
Dependencies:
  SA2 SID (TR 23.700-87: "Study on system architecture enhancement for next generation real time communication")
    All KIs were concluded.
FS_NG_RTC_SEC status after SA3#110
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960032 | Study on security support for Next Generation Real Time Communication services | FS_NG_RTC_SEC | Rel-18 | S3 | Jun-2023 | 70% | 90% | TR 33.890

## Slide 5
Contentious Issue:
  Whether to seek for normative work in SA3 while there is no normative work in SA2.
Focus for the Next Meeting :
  Complete the conclusions for key issues #1.
  TR cover for information
  Progress in normative work based on current WID objectives
Overall Plan:
  See dedicated slide
Risks:
  none.
FS_NG_RTC_SEC status after SA3#110