## Slide 1
SA WG3 Status report for FS_eNA_SEC_Ph3
Chang Liu
China Mobile

## Slide 2
The TR has 6 key issues ,21 solutions and 4 conclusions by now.
November meeting:
  Solution completion(including evaluation and solving ENs)
  Add 5 solutions.
January meeting
  Last meeting to add solutions to the existing key issues.
  Add conclusions
February meeting(SA3 #110):
  Add conclusions and solution completion
  Send TR for information
  WID proposal
April meeting(SA3 #110adhoc-e):
  Complete conclusions and solution evaluation
  start normative work
May meeting:(SA3 #111)
  Send TR for approval
  Normative work
August meeting(SA3 #112)
  Finalize normative work
Overall plan
FS_eNA_SEC_PH3 Status

## Slide 3
Key Issues | Status | Outstanding issues
#1: Protection of data and analytics exchange in roaming case | Concluded with 2 ENs | Which entity (NRF or NWDAF) performs more fine-grained authorization. Whether the NWDAF enforces security.
#2:Authorization of selection of participant NWDAF instances in the Federated Learning group | Concluded with 1 EN | Whether additional IEs specific for authorization of server NWDAFs need to be included in the access token and access token request.
#3: Security for AI/ML model storage and sharing | Concluded with 2 ENs | Whether vendor id is used for authorization of NF service consumer The requirement for the AI/ML model to be stored in encrypted format and corresponding key management aspects are ffs.
#4: Anomalous NF behaviour detection by NWDAF | Not concluded | Whether normative work is needed
#5: KI on Security for NWDAF-assisted application detection | Concluded | /
#6: Key issues on Cyber-attack detection | Not concluded | Whether normative work is needed
TR Summary
FS_eNA_SEC_PH3 Status

## Slide 4: FS_eNA_SEC_Ph3 status after SA3#110
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950021 | Study on security aspects of enablers for Network Automation for 5G - phase 3 | FS_eNA_SEC_Ph3 | Rel-18 | S3 | June-2023 | 60% | 80% | Solutions completion and add conclusions.
General
  TR 33.738 v0.6.0 contains 6 key issues ,21 solutions and 4 conclusions.
Dependencies:
  SA3 solutions and conclusions need to be aligned with SA2.
Contentious Issue:
  Present by last slide in outstanding issues
Focus for the Next Meeting :
  Complete conclusions and solution evaluations
  Send TR for approval
  start normative work