## Slide 1: SA WG3 Status report for FS_UAS_Ph2_SEC
Adrian Escott
Qualcomm

## Slide 2
In August meeting: - Done
  Add new key issues and update existing key issue as needed
  Start on solutions
In October meeting - Done
  Add further new key issues and update existing key issue as needed
  New solutions and update existing solutions as needed
In November meeting: - Done
  Add further new solutions and solution updates as needed
  Start on solution evaluations and possibly conclusions
In 1st Quarter 2023:
  Finalise solutions
  Finalise evaluations and conclusions
Overall plan
FS_UAS_Ph2_SEC Status

## Slide 3
Key Issues | Solutions | Status
Direct C2 Security | Solutions #1, #2, #3 and #4 | Conclusion discussion started
Security of DAA unicast connection | Solutions #1, #2, #3 | Conclusion discussion started
C2 authorization |  | Partial conclusion
C2 unicast privacy | Solution #2, #3, #4, #5 | Partial conclusion
DAA unicast privacy | Solution #4, | Concluded
DAA broadcast privacy | Solution #6 | Concluded
BRID broadcast privacy | Solution #7 | 
TR Summary
FS_UAS_Ph2_SEC Status
SA3#109-bis/SA3#110?
Finish solutions & evaluations/conclusion
SA3#108 Adhoc-e Oct 10-14, 2022
Key issues
New solutions and solution details
SA3#109
Nov 14-18, 2022
Solutions
Evaluations & conclusions

## Slide 4
General
Dependencies:
  Work based on SA2 study outcomes
‘Feature Acronym’ status after SA3#108-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920022 | Study on Security of Phase 2 for UAS, UAV and UAM | FS_UAS_Ph2_SEC | Rel-18 | S3 | Mar-2023 | 5% | 25% | 

## Slide 5: FS_UAS_Ph2_SEC status after SA3#108-e
  SA2/RAN impacts and dependencies:
  None for RAN and none yet determined for SA2
Contentious Issue:
  None
Focus for the Next Meeting :
  Further key issues
  Continue work on solutions
Overall Plan:
  See dedicated slide
Risks:
  None identified