## Slide 1: SA WG3 Status report for FS_ZTS
Sheeba Backia Mary B.
Lenovo

## Slide 2
August meeting (SA3#108-e):
  Agree on the main key issue(s) for the SID (KIs were not agreed. But agreed a tenet evaluation template).
  Main Key Issue includes: ‘Need for continuous trust evaluation’ and ‘Scenarios which can benefit from trust evaluation outcome’.
October Meeting (SA3#108Adhoc-e):
  Agree on the key issue(s) for the SID. (Agreed partial KI details. KIs threat and security requirement was not agreed. But agreed some tenet evaluation information (e.g., T1, T2, T3, T5, T6, T7)
  Discuss and agree on evaluation information for the Tenets.
November Meeting (SA3#109):
  A Key Issue was agreed.
  A tenet evaluation was refined (e.g., T7).
January Meeting (SA3#109-bis):
  Discuss and agree on solutions for KI#1.
  Discuss and agree on additional KIs (if any).
  Resolve EN in Key Issue#1.
February Meeting (SA3#110):
  Discuss and agree solutions refinements for KI#1 and evaluations (if any).
  Draw initial conclusions for the Key Issue(s).
  WID proposal is planned to be submitted for discussion and approval.
April Meeting (SA3#110-bis):
  Initiate Normative work.
  Send the TR 33.894 for approval
May Meeting (SA3#111):
  Progress and Complete Normative work.
Over-all plan
FS_ZTS Status

## Slide 3
Key Issues | Solutions | Solution status
KI#1 Agreed (Key Issue #1: Need for continuous security monitoring) | None | 
TR 33.894 Summary
FS_ZTS Status
SA3#107 Adhoc-3 Jun27-July1st 2022
Agreed Skeleton and Scope.
KI not agreed.
SA3#108
Aug 22-26, 2022
Agreed Tenet evaluation template.
KI not agreed.
SA3#108 Adhoc-e Oct 10-14, 2022
Partial Key Issue Agreed.
SA3#109
Nov 14-18, 2022
Key Issue Security requirement agreed.
SA3#109-bis
Nov 14-18, 2022
Agree solution to KI#1
Last meeting for any additional KI.

## Slide 4
General
  TR 33.894 v0.4.0 contains scope, partial tenet evlauation details and 1 main key issue.
    Main Key Issue#1 includes: ‘Need for continuous security monitoring’.
Dependencies:
  None (this SID has no RAN impacts)
FS_ZTS status after SA3#109
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960038 | Study on Zero Trust Security principles in mobile networks | FS_ZTS | Rel-18 | S3 | Mar-2023 | 6% | 20% | TR 33.894

## Slide 5: FS_ZTS status after SA3#109
  SA2/RAN impacts and dependencies:
  None for RAN and none determined yet for SA2.
Contentious Issue:
  Consensus could not be reached on tenet evaluation for Tenet 5 and 6.
    T5: Monitoring and measurement related to integrity and security posture of NFs.
    T6: Access control related to assessing threats, adapting, and continually reevaluating trust of NFs.
Focus for the Next Meeting :
  Solution discussion for KI#1.
  Additional Key Issue proposal (if any) and tenet evaluation closure proposal are welcome from ZTS colleagues and related companies.
Overall Plan:
  See dedicated slide (No. 2).
Risks:
  Already solution discussion phase got delayed due to late alignment on KI#1. So, looking foward to handle the solution phase more constructively with all involved ZTS colleagues to ensure, we meet the Schedule in slide 2.