## Slide 1: SA WG3 Status report for SCAS_split_gNB
Adrian Escott
Qualcomm

## Slide 2
In 1st Quarter 2023:
  Finalise draft CR to TR 33.926
  Finalise TS 33.742 and submit to plenary for approval
Overall plan
SCAS_split_gNB Status

## Slide 3
Key Issues | Work completed | Outstanding issues
TR 33.926 draft CR | All cases have critical assets added | Update based on Rel-18 gNB SCAS & any needed corrections
TS 33.742 | Most TS 33.501 cases plus non-501 cases for gNB-CU | Add remaining TS 33.501 cases Add no-501 related cases Updates based on Rel-18 SCAS work Any needed corrections
Summary
SCAS_split_gNB Status
SA3#109-bis/SA3#110?
Finalise TS 33.742
Finalise draft CR

## Slide 4
Dependencies:
  None
Contentious Issue:
  None
Focus for the Next Meeting :
  Finalise draft CR
  More test cases for TS 33.742
Overall Plan:
  See dedicated slide
Risks:
  None identified
‘Feature Acronym’ status after SA3#108-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950022 | SCAS for split gNB product classes | SCAS_split_gNB | Rel-18 | S3 | Mar-2023 | 25% | 60% |