## Slide 1: SA WG3 Status report for ‘FS_AKMA_Ph2’
Xiaoting Huang
China Mobile

## Slide 2
November meeting
  Partial conclusion to key issue#1 was agreed
  Two new solutions and updated solutions were agreed
January meeting
  Last meeting to add/update solutions to the existing key issues!
  Last meeting to add new key issues!
  (especially regarding to the kaf refresh issue, if no consenus reached, then we would conclude that SA3 does not see the
  necessity to introduce kaf refresh without primaty authentication)
  Add conlcusions
  Agree on the WID based on the conclusions
February meeting:
  Start normative work
  Finalize the TR
April meeting:
  Normative work
May meeting:
  Finalize normative work
Overall plan
‘FS_AKMA_Ph2’ Status

## Slide 3
Key Issues | Solutions | Solution status
Key Issue #1: Support for AKMA roaming scenario | 16 solutions | Some solutions have been evaluated, some are pending for EN resolution and evaluation
Key Issue #2: Introducing the Authentication proxy into AKMA | 1 solution | Concluded
Objective 3 per SID: Investigate the use cases and need for KAF refresh procedures and afterwards investigate the architecture impacts and procedures of KAF refresh in AKMA. | The use case is still under discussion and no consensus has been reached | N/A
TR Summary
‘FS_AKMA_Ph2’ Status

## Slide 4
General
  TR 33.737 v0.4.0 contains 2 key issues and 16 solutions,
  Key issue#1 is partially concluded, pending for the LI conclusion for case 1 and case 3
  Key issue#2 is already concluded
Dependencies:
  None
‘FS_AKMA_Ph2’ status after SA3#109
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950018 | Study on AKMA Phase 2 | FS_AKMA_Ph2 | Rel-18 | S3 | Dec-2022 | 35% | 70% | Partial conclusions and new/updated solutions are added to TR 33.737

## Slide 5: ‘FS_AKMA_Ph2’ status after SA3#109
  SA2/RAN impacts and dependencies:
  None for now, potential SA2 impact which is dependent on the potential conclusion on LI solutions
Contentious Issue:
None
Focus for the Next Meeting :
  Completion of conclusion to key issue#1
Overall Plan:
  See dedicated slide, slide #2.
Risks:
  None