## Slide 1
3GPP TSG-SA3 Meeting #109
14 -18 November 2022
Source: Nokia, Nokia Shanghai Bell
Title: SA WG 3 Status report for FS ACM SBA study
Document for: Endorsement
Agenda Item: 5.5

## Slide 2: SA WG3 Status report for ‘FS_ACM_SBA’
German Peinado
Nokia
Updated after SA3#109

## Slide 3
History:
Created in Rel-17, but started in Rel-18 (SA3#106-e, February 2022) – New SID Approval
In SA3#107e (May 2022): concentrate on key issues. 9 key issues were approved.
In SA3#107e AdHoc (June 2022): New 7 solutions were approved addressing Key issues #1, #2, #4, #5, #6.
In SA3#108e AdHoc (October 2022): New 6 solutions were approved addressing Key issues #2, #5, #6, #7, #8, #9.
Report from November meeting:
Main focus has been evaluation of solutions: 5 solutions were evaluated.
Two new solutions have been added. Total: 15 solutions addressing a total of 9 KIs.
Security assumptions were added
A preliminary conclusion for KI#1 has been agreed (use of CMP protocol for SBA)
Overall plan
‘FS_ACM_SBA’ Status
UPDATED from #108Ad-hoc and #109 meetings

## Slide 4
After SA3#109 (November 2022) the following is planned:
In SA3#109 Adhoc-e (Jan 2023):
No new KIs, no new solutions allowed.
New WID to prepare normative workL: Starting with CMP protocol for SBA.
Complete the evaluation of all solutions
Continue with KI conclusions.
In SA3#110 (Feb 2023):
Complete the KI conclusions.
Progress in normative text by adding new items out of the conclusions agreed in SA3#109 Adhoc-e to existing WID.
Overall plan
‘FS_ACM_SBA’ Status
UPDATED from #108Ad-hoc and #109 meetings

## Slide 5
TR Summary
‘FS_ACM_SBA’ Status
Solutions | Key Issues |  |  |  |  |  |  |  | 
 | #1 | #2 | #3 | #4 | #5 | #6 | #7 | #8 | #9
#1: Certificate Enrolment and MAnagement Framework (CEMAF) | X |  |  |  |  |  |  |  | 
#2: Using CMP protocol for certificate enrolment and renewal | X |  |  |  |  |  |  |  | 
#3: Secure initial enrolment of NF certificates |  | X |  |  |  |  |  |  | 
#4: Cross-Certification Based Trust Chain in the SBA Architecture |  |  |  | X |  |  |  |  | 
#5: Interconnection CA Based Trust Chain in the SBA Architecture |  |  |  | X |  |  |  |  | 
#6: OCSP based revocation procedure |  |  |  |  | X |  |  |  | 
#7: A solution addressing the relation between certificate lifecycle management and NF lifecycle management |  |  |  |  |  | X |  |  | 
#8: Enhance the security protection for Certificate parameters |  | X |  |  |  |  |  | X | 
#9: Certificates revocation query procedure based on NRF |  |  |  |  |  | X |  |  | 
#10: Solution to indicate and validate the purpose of the certificate |  |  |  |  |  |  | X |  | 
#11: OCSP Stapling addressing Key Issues #5 and #6 |  |  |  |  | X | X |  |  | 
#12: Automated Certificate Management for Network Slices |  |  |  |  |  |  |  |  | X
#13: Build initial trust for NF certificate enrolment |  | X |  |  |  |  |  |  | 
#14: Ensuring the management of bulk certificate updates |  |  | X |  |  |  |  |  | 
#15: Policy based certificate update/renewal |  |  | X |  |  |  |  |  | 

## Slide 6
General
  Farly good progress, although still numerous editorial notes in proposed solutions to be fixed
  Still many solutions to be evaluated (10 solutions pending for evaluation out of 15)
  Only one KI (#1) has been preliminary concluded (8 KIs pending for conclusions out of 9)
Dependencies:
  None
‘FS_ACM_SBA’ status after SA3#109
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920022 | Study on Standardising Automated Certificate Management in SBA | FS_ACM_SBA | Rel-18 | S3 | Mar-2023 | 60% | 80% | TR 33.876

## Slide 7: ‘FS_ACM_SBA’ status after SA3#109
  SA2/RAN impacts and dependencies:
  None for RAN and none determined yet for SA2
Contentious Issue:
  A new protocol candidate for cert management in SBA (ACME) was presented and not agreed in the meeting. Impact of the new protocol in SBA, adaptation to existing specifications, dependencies and timing were the causes for disagreement.
Focus for the Next Meeting :
  Complete evaluations of all solutions and progress in conclusions of KIs.
Overall Plan:
  See dedicated slide
Risks:
  KI completion in Q1 2023 (due to lack of meetings to make progress and get agreements). Note that Automatic Certificate Management in SBA has not been addressed so far in previous releases, although it is an obvious features to enable others like TLS in SBA, therefore the study should not be extended.