## Slide 1: SA WG3 Work Plan for FS_AIML
Marcus Wong
OPPO

## Slide 2
August meeting
  Potential CC before meeting to discuss way forward
  Continue key issue discussion, make progress to have initial KI agreements
October meeting
  Continue key issue
  Entertain potential solution(s) and possible potential evaluation(s)
November meeting
  Last meeting to add new solutions
  Solution evaluations
  First conclusions
  Discussion on potential WID objectives. Preliminary agreements on objectives.
January meeting/February
  Continue Key Issue, Solution, and conclusion
  Potential WID agreement
  Potential normative work
April meeting
  Potential normative work
May meeting
  Finalize potential normative work
Overall plan
FS_AIMLStatus

## Slide 3
Key Issues | Solutions | Solution status
1 | 2 | No evaluation
TR 33.898 Summary
FS_AIML Status
SA3#107 Adhoc-3 Jun27-July1st 2022
Skeleton and Scope
Key Issues and Solution proposals
SA3#108
Aug 22-26, 2022
First potential new Key Issue(s)
SA3#108 Adhoc-e Oct 10-14, 2022
Deadline to introduce new Key Issues
Potential Solution
SA3#109
Nov 14-18, 2022
Key issue
Solutions
Conclusions & Normative work

## Slide 4
General
  TR 33.898 v0.3.0 contains the scope and background clauses.
Dependencies:
  SA2 has 2 KI with security impact (KI#3 and KI#7).
  Network Information Exposure UE is not in R18.
  SA2 KI#3 conclusion “User consent is required for UE related information and data analytics to be exposed to 3rd party AF” has SA3 impact.
FS_AIML status after SA3#109F2F
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960037 | Study on the security and privacy of AI/ML-based services and applications in 5G | FS_AIML | Rel-18 | S3 | Mar-2023 | 0 | 25% | TR 33.898

## Slide 5: FS_AIML status after SA3#109F2F
  SA2/RAN impacts and dependencies:
  None for RAN
  SA2 s since only the scope and background clauses were added in the TR.
Contentious Issue:
  All KIs proposed in SA3#107Adhoc-e, especially on “user consent”
Focus for the Next Meeting :
  LS to SA2 on “user consent”
Overall Plan:
  See dedicated slide
Risks:
  One or more company/companies continue blocking progress of KI discussion.
  FS_AIML schedule may be delayed.