## Slide 1: SA WG3 Status report for FS_NR_AIML_NGRAN_SEC
Vlasios Tsiatsis
Ericsson

## Slide 2
January meeting
  First conclusions
  Key issues, evaluations and conclusions at the same time depending on the RAN3 progress in November
February
  Conclusions for all key issues
  Potential WID agreement
  Potential normative work
April meeting
  Potential normative work
May meeting
  Finalize potential normative work
Overall plan
FS_NR_AIML_NGRAN_SEC Status

## Slide 3
Key Issues | Solutions | Solution status
Key issue #1: User Privacy for the RAN AI/ML framework | None so far. Editor’s Note in the potential requirements | N/A
Key Issue #2: Robustness of the RAN AI/ML framework against data poisoning attacks | None expected since there is no requirement. | N/A
TR 33.877 Summary
FS_NR_AIML_NGRAN_SEC Status
SA3#109-bis Jan 16-20, 2022
First conclusions
Key issues, evaluations and conclusions at the same time depending on the RAN3 progress in November
SA3#109
Nov 14-18, 2022
Conclusions & Normative work
SA3#110 Feb 24-28, 2023
Conclusions for all key issues
Potential WID agreement
Potential normative work

## Slide 4
General
  TR 33.877 v0.4.0 contains the scope, background clauses, 2 key issues without requirements. One key issue (data poisoning) has a NOTE that solutions for this key issue are left to implementation.
  Depending on RAN3 progress it might be the case that the information transfer SI objective does not need any normative work
  The Privacy key issue #1 depends on the progress of RAN3
Dependencies:
  RAN3 progresses slowly the normative which was started in August.
  RAN3 has a meeting in February, not January.
  RAN3 February meeting is partly overlapping with SA3 but continues after SA3
  It is recommended that SA3 company delegates coordinate with their RAN3 colleagues to progress the SA3 work in parallel.
  It might be necessary for offline SA3 and joint SA3-RAN3 teleconferences in between regular meetings.
FS_NR_AIML_NGRAN_SEC status after SA3#109
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960031 | Study on the security aspects of Artificial Intelligence (AI)/Machine Learning (ML) for the NG-RAN | FS_NR_AIML_NGRAN_SEC | Rel-18 | S3 | Mar-2023 | 10% | 30% | TR 33.877

## Slide 5: FS_NR_AIML_NGRAN_SEC status after SA3#109
  SA2/RAN impacts and dependencies:
  None for RAN3. Only 2 key issues exist without requirements.
Contentious Issue(s):
  None for the moment.
Focus for the Next Meeting :
  Add further key issues depending on the progress of RAN3
    Ideally one key issue per objective is the rapporteur’s wish even if the existing specification addresses the key issues
  At the same time solutions, evaluations if applicable depending on the progress of RAN3 in November
  First conclusions
Overall Plan:
  See dedicated slide
Risks:
  There is only one RAN3 meeting in February and it is overlapping with SA3 meeting only a couple of days.