## Slide 1: Status report for FS_eNS_Ph3 after SA3 #109
Zander Lei
Huawei

## Slide 2
Overall Plan (updated)
May meeting
  SID approval
July meeting
  Approval of Skeleton and Scope of TR 33.886
  Proposals for new Key Issues
August meeting
  Concentrate on key issues (new and updated)
  New solutions are welcomed
October meeting
  Key issues and solutions
November meeting
  Key issues and solutions
  Concentrate on solutions
  Early conclusions and WID proposals
  new key issues are not expected
January meeting
  Key issues and solutions
February meeting
  Solutions and conclusions
  WID proposal

## Slide 3
General
  All 18 proposals were noted/not treated
    Key issue #1 is controversial
    time allocated not sufficient
Dependencies:
  SA2’s work on FS_eNS_Ph3 (TR 23.700-041)
    All issues concluded, completion rate 100%
    WID agreed
FS_eNS_Ph3 status after SA3#109
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960029 | Study on enhanced security for network slicing Phase 3 | FS_eNS_Ph3 | Rel-18 | S3 | Mar-2023 | 15% | 15% | No change to TR 33.886
Key Issues | KI status | Solutions | Solution status
#1 : providing VPLMN slice information to roaming UE | Incomplete: missing security threats and requirements | Nil | NA
#2 : temporary slice authorization and slice service area authorization | ok | Nil | NA
#3: network slice admission control (NSAC) | Incomplete: missing security threats and requirements | Nil | NA

## Slide 4: FS_eNS_Ph3 status after SA3#109
  SA2 impacts and dependencies:
  SA2 has completed and concluded its study, WID is agreed
Contentious Issues:
  Key Issue #1: whether to protect information sent from UE to UDM
  Discussion: whether to study or make conclusions before study
Focus for the Next Meeting :
  Completing most, if not all, key issues
Overall Plan:
  See pg2
Risks:
  Progress delayed