## Slide 1
SA WG3 Status report for FS_EDGE_Ph2
Bo Zhang
Huawei

## Slide 2
In August meeting:
  Concentrate on key issues (new and updated).
  Evaluation on solutions for KI 2.2 “Authentication mechanism selection between EEC and ECS/EES” are welcomed.
In October meeting:
  Concentrate on solutions and evaluation for KI 2.2 (new and updated).
  New key issues are not expected after October meeting . (However, considering the timeline of SA2 and SA6 group, SA2/SA6-related new key issue is also welcome if any.)
In November meeting:
  Concentrate on solution update and conclusion.
  The TR is expected to sent for information.
  WID proposal may be submitted for discussion and endorsement.
In January meeting:
  Finish the conclusion on Key issue #2.1, #2.2 #2.3, and #2.6.
In February meeting:
  Start normative work. The TR is expected to be sent for approval
In April meeting:
  Finalize normative work
Overall plan
FS_EDGE_Ph2 Status

## Slide 3
Key Issues | Solution status
Key issue #1.1: How to authorize PDU session to support local traffic routing to access an EHE in the VPLMN | concluded
Key Issue #2.1: Authentication and authorization of the EEC/UE by the ECS/EES | Under discussion
Key issue #2.2: Authentication mechanism selection between EEC and ECS/EES | Under discussion. Sol#22 relies on the existing mechanism, and should be OK with EDGE group. Please take it into account.
Key issue #2.3: Authentication and Authorization between V-ECS and H-ECS | Conditional Concluded with one EN from Samsung.
Key issue #2.4: Transport security for the EDGE10 interface | concluded
Key issue #2.5: Authentication and Authorization between AC and EEC | concluded
Key issue #2.6: New KI on authorization between EESes | Not concluded. Concerns from IDCC on authorization
TR Summary
FS_EDGE_Ph2 Status
All the conclusions should be solved during the SA3#109-bis meeting

## Slide 4
General
  TR 33.739 v0.4.0 contains scope, 7 key issues, and 22 solutions.
Dependencies:
  SA2 SID (TR 23.700-48: "5G System Enhancements for Edge Computing; Phase 2")
    Solutions available to all key issues
  SA6 SID (TR 23.700-98: "Study on Enhanced architecture for enabling Edge Applications ")
    Solutions available to all key issues
FS_EDGE_Ph2 status after SA3#109
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950023 | Study on Security Enhancement of support for Edge Computing — phase 2 | FS_EDGE_Ph2 | Rel-18 | S3 | Q2-2023 | 50% | 70% | TR 33.739