## Slide 1: SA WG3 Status report for FS_NG_RTC_SEC
Fei Li
Huawei

## Slide 2
Status after November meeting:
  Concentrate on KIs.
  All solutions to the 3 KIs are on the table for further evaluation
January meeting
  Add evaluations and conclusions
  Agree on the WID based on the conclusions
February meeting:
  Start normative work
  Finalize the TR
April meeting:
  Normative work
May meeting:
  Finalize normative work
Overall plan
FS_NG_RTC_SEC Status

## Slide 3
Key Issues | Solutions | Solution status
Key issue #1: Third party specific user identities | 2 solutions | Both have been evaluated with ENs to be resolved.
Key issue #2: Security aspects of Data Channel usage in IMS network | 2 solutions | New solutions proposed in this meeting with ENs.
Key issue #3: security aspects of SBA in IMS media control plane | 1 solution | Stable
TR 33.890 Summary
FS_NG_RTC_SEC Status

## Slide 4
General
  TR 33.890 v0.4.0 contains 3 key issue with 5 solutions;
  No conclusions are agreed currently.
Dependencies:
  SA2 SID (TR 23.700-87: "Study on system architecture enhancement for next generation real time communication")
    Evaluations and conclusions on all KIs were proposed and general conclusions were agreed
FS_NG_RTC_SEC status after SA3#108-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960032 | Study on security support for Next Generation Real Time Communication services | FS_NG_RTC_SEC | Rel-18 | S3 | Dec-2022 | 40% | 70% | TR 33.890

## Slide 5
Contentious Issue:
  Several alternative proposals on KI#1 may need further evaluation or compromise to reach a consensus.
Focus for the Next Meeting :
  concentrate on solutions
  Completion of conclusion
Overall Plan:
  See dedicated slide
Risks:
  none.
FS_NG_RTC_SEC status after SA3#108-e