## Slide 1: SA WG3 Status report for FS_UC3S_Ph2
Rong Wu
Huawei

## Slide 2
In August meeting:
  Concentrate on key issues (new and updated).
  Solutions are also welcome.
In October meeting:
  Concentrate on solutions (new and updated).
  New key issues are not expected after October meeting.
In November meeting:
  Concentrate on solution update and conclusion.
  The TR is expected to be sent for information.
  WID proposal is planned to be submitted for discussion and approval.
In January/February meeting:
  Concentrate on solution and conclusion.
  Hopefully, the TR could be sent for approval.
  WID proposal is planned to be submitted for discussion and approval.
In April meeting:
  Continue the normative work
In May meeting:
  Finalize normative work
Overall plan
FS_UC3S_Ph2 Status

## Slide 3
Key Issues | Solutions | Solution status
User consent handling for eNA roaming | 2 solutions | With editor’s note
User consent handling for NTN(security requirement needs to be revisited and agreed before moving forward) | 2 solutions | With editor’s note
Unified framework for user consent related data retrieval, notification, and revocation | 1 solution | With editor’s note
Guidance for Enforcing User Consent | None | 
TR Summary
SA3#107 Adhoc-3 Jun27-July1st 2022
Key Issues proposals
SA3#108
Aug 22-26, 2022
Key Issues proposals
New solutions
SA3#108 Adhoc-e Oct 10-14, 2022
Key Issues proposals
New solutions
SA3#109
Nov 14-18, 2022
Conclusions
WID proposal
FS_UC3S_Ph2 Status
SA3#110 Jan 16-20, 2023
New solutions
Solution update
Conclusions

## Slide 4
General
  TR 33.896 v0.4.0 contains scope, overview, 4 key issues and 5 solutions.
Dependencies:
  SA2 eNA SID (Study of Enablers for Network Automation for 5G System (5GS); Phase 3)
    23700-81
    Solutions available to all key issues
    almost concluded
  RAN3 RAN AI/ML WID (Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN, )
    TR has finished.
    TS starts already.
  NTN: S3-221268: SA3 will study potential solutions for User Consent for the NTN use case in Rel-18. For Rel-17 SA3 would like to remind RAN2 that whether user consent is required would depend on local regulations. For Rel-17, in regions where user consent is required for NTN, SA3 recommends that the user consent requirement be met via provisional means, e.g. per gNB/NTN-GW configuration (consent granted for all UEs subscribing for NTN) based on the service-level agreement between the operator and its NTN subscribers
FS_UC3S_Ph2 status after SA3#109-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960039 | Study of Security aspects on User Consent for 3GPP Services Phase 2 | FS_UC3S_Ph2 | Rel-18 | S3 | Mar-2023 | 0% | 50% | TR 33.896

## Slide 5
Contentious Issue:
  User consent handling in eNA roaming case
  User consent handling in NTN case
  Unified framework for user consent related data retrieval, notification, and revocation
  Guidance for Enforcing User Consent
Focus for the Next Meeting:
  The requirements for the existing key issues are expected to reach consensus.
  Concentrate on solutions and conclusions.
Overall Plan:
  See dedicated slide, i.e. slide 2
Risks:
  There is no conclusion at SA3 #109e meeting. The security work may have RAN and SA2 impact and dependency. If the key issues related to RAN and SA2 WIDs are proposed late, there will be risk for TR completion in Q1 2023 (e.g. due to confirmation required but late feedback from RAN and SA2 group).
FS_UC3S_Ph2 status after SA3#109-e