## Slide 1: SA WG3 Status report for FS_ZTS
Sheeba Backia Mary B.
Lenovo

## Slide 2
August meeting (SA3#108-e):
  Agree on the main key issue(s) for the SID (KIs were not agreed. But agreed a tenet evaluation template).
  Main Key Issue includes: ‘Need for continuous trust evaluation’ and ‘Scenarios which can benefit from trust evaluation outcome’.
October Meeting (SA3#108Adhoc-e):
  Agree on the key issue(s) for the SID.
  Discuss and agree on evaluation information for the Tenets.
November Meeting (SA3#109):
  Discuss and agree on solution(s) for the key issue(s).
January/February Meeting (SA3#109Adhoc/SA3#110):
  Progress solution refinements (if any) and evaluations.
  Draw initial conclusions for the Key Issue(s).
  WID proposal is planned to be submitted for discussion and approval.
April Meeting (SA3#110Adhoc):
  Initiate Normative work.
  Send the TR 33.894 for approval
May Meeting (SA3#111):
  Progress and Complete Normative work.
Over-all plan
FS_ZTS Status

## Slide 3
Key Issues | Solutions | Solution status
Yet to be agreed! None | None | 
TR 33.894 Summary
FS_ZTS Status
SA3#107 Adhoc-3 Jun27-July1st 2022
Agreed Skeleton and Scope.
KI not agreed.
SA3#108
Aug 22-26, 2022
Agreed Tenet evaluation template.
KI not agreed.
SA3#108 Adhoc-e Oct 10-14, 2022
Deadline to introduce Key Issues.
SA3#109
Nov 14-18, 2022
Deadline to introduce Solutions.

## Slide 4
General
  TR 33.894 v0.1.0 contains scope. The main key issue is yet to be agreed.
    Main Key Issue includes: ‘Need and support for continuous trust monitoring and evaluation’ and ‘Scenarios which can benefit from trust evaluation outcome’.
Dependencies:
  None (the SID has no RAN impacts)
FS_ZTS status after SA3#107Adhoc-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960038 | Study on Zero Trust Security principles in mobile networks | FS_ZTS | Rel-18 | S3 | Mar-2023 | 5% | 6% | TR 33.894

## Slide 5: FS_ZTS status after SA3#107Adhoc-e
  SA2/RAN impacts and dependencies:
  None for RAN and none determined yet for SA2.
Contentious Issue:
  Consensus could not be reached on the key issue description for ‘the need and support of continuous trust monitoring and evaluation’.
Focus for the Next Meeting :
  The description of the main key issue, ‘Need for continuous trust monitoring and evaluation’ has be aligned across different companies in SA3.
  Key Issue proposal from the Objecting company(ies) are also welcome.
Overall Plan:
  See dedicated slide (No. 2).
Risks:
  No progress in SA3#108-e as one company objected all key issues including the main key issue. If alignment can’t be reached for the main Key Issue description in the up-coming meeting, then it will impact the SID progress, and completion.