## Slide 1: SA WG3 Status report for SCAS_split_gNB
Adrian Escott
Qualcomm

## Slide 2
In November meeting:
  Finalise (draft) CR to TR 33.296
  Further work on TS 33.742 – submit to plenary for information
    Cases related to TS 33.501 for all GNPs
    General cases for all GNPs
In 1st Quarter 2023:
  Finalise TS 33.742 and submit to plenary for approval
Overall plan
SCAS_split_gNB Status

## Slide 3
Key Issues | Work completed | Outstanding issues
TR 33.926 draft CR | gNB-CU-UP and gNB-DU critical assets added | Need to add gNB-CU and gNB-CU-CP critical assets
TS 33.742 | Added first part of TS 33.501 cases | Refine complete TS 33.501 related cases Add no-501 related cases
Summary
SCAS_split_gNB Status
SA3#109-bis/SA3#110?
Finalise TS 33.742
SA3#109
Nov 14-18, 2022
Finalise draft CR
Work on 501 and non-501 cases in TS 33.742

## Slide 4
Dependencies:
  None
Contentious Issue:
  None
Focus for the Next Meeting :
  gNB-CU and gNB-CU-CP part of draft CR
  More test cases for TS 33.742
Overall Plan:
  See dedicated slide
Risks:
  None identified
‘Feature Acronym’ status after SA3#108-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950022 | SCAS for split gNB product classes | SCAS_split_gNB | Rel-18 | S3 | Mar-2023 | ?? | 25% |