## Slide 1: SA WG3 Status report for FS_eNPN_Ph2_SEC
Christine Jost
Ericsson

## Slide 2
Key Issues | Solutions | Solution status
Security of non-3GPP access for SNPN | None | 
TR 33.858 Summary
FS_eNPN_Ph2_SEC Status
SA3#107 Adhoc-3 Jun27-July1st 2022
Key Issues
SA3#108
Aug 22-26, 2022
Key Issues and Solution proposals
SA3#108-bis-e Oct 10-14, 2022
Deadline to introduce new Key Issues
SA3#109
Nov 14-18, 2022
Conclusions

## Slide 3
August meeting:
  Agree on key issue for authentication of UE access to hosting network.
  Add further key issues based on current status of SA2 work
  Add solutions for key issue on security of non-3GPP access
  Outcome: all contributions were noted
October meeting:
  Last meeting to add new key issues, based on progress at SA2’s August meeting
    Security issues of concluded solutions and ongoing normative work need to be pointed out at any stage of the work and will be addressed accordingly (directly in normative work if necessary), but new security use cases should not be proposed beyond the October meeting.
  Add solutions and solution evaluations
November meeting:
  Last meeting to add new solutions
  Solution evaluations
  Conclusions. Key issues added during June and August meetings (i.e. KI#1 on security of non-3GPP access for SNPN) should be concluded in November.
  Agree on WID with first set of objectives
    If no key issues related to SA2’s work on access to localized services are agreed at the October meeting, there will be no time to work on new procedures, so focus should be on how to re-use existing procedures to secure SA2 work and solving potential security issues that arise on the way.
    If no solutions related to non-3GPP access for SNPN have been added and evaluated by the November meeting, focus should be on how to re-use existing procedures to secure SA2 work and solving potential security issues that arise on the way.
January/February meeting:
  Start normative work.
  Conclusions for key issues added in October.
  Last meeting for extending WID objectives
April meeting:
  Normative work
May meeting:
  Finalize normative work
Overall plan
FS_eNPN_Ph2_SEC Status

## Slide 4
General
  TR 33.858 v0.1.0 contains scope and one key issue (Security of non-3GPP access for SNPN)
Dependencies:
  SA2’s work on FS_eNPN_Ph2, TR 23.700-08 v1.1.0, completion rate 75%, target date Sep-2022.
    Key issue #1 on mobility between SNPNs: evaluations and conclusions finalized
    Key issue #2 non-3GPP access for SNPNs: evaluations and conclusions agreed, but four open issues identified, one requires progress by SA3 (LS sent, see below)
    Key issues #3-6 on access to localized services: evaluations started, minor interim conclusions agreed
    LS out to SA3 sent on “Questions for SUCI protection requirements for non-3GPP (WLAN) access to SNPN” related to KI#2 of TR 23.700-08
    Next SA2 meeting is SA2#153-e, 10-14 October 2022, so in parallel with SA3#108bis-e
FS_eNPN_Ph2_SEC status after SA3#108-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960033 | Study on security aspects of enhanced support of Non-Public Networks phase 2 | FS_eNPN_Ph2_SEC | Rel-18 | S3 | Mar-2023 | 10% | 10% | TR 33.858

## Slide 5: FS_eNPN_Ph2_SEC status after SA3#108-e
Contentious Issue:
  Key issue on authentication of UE access to hosting network was not agreed at SA3#108-e
Focus for the Next Meeting (October):
  Agree on key issue(s) related to UE access to localized services, based on current status of SA2 work.
  Add solutions for key issue on security of non-3GPP access
Overall Plan:
  See dedicated slide
Risks:
  Tight schedule, especially for new key issues added at October meeting