## Slide 1
3GPP TSG-SA3 Meeting #108e
e-meeting, 22 - 26 August 2022
update of S3-222277
Source: Nokia, Nokia Shanghai Bell
Title: SA WG 3 Status report for FS eSBA SEC study
Document for: Endorsement
Agenda Item: 5.24

## Slide 2: SA WG3 Status report for ‘FS_eSBA_SEC’
Anja Jerichow
Nokia
Updated after SA3#108e

## Slide 3
History:
  Started in Rel-17 for documenting security threats
  Conscious decision based on risk versus complexity and whether the achieved security improvements are worthwhile in continuing with normative work.
  It was decided to extend the study to Rel-18, 2 new KIs were added (NFc registr., N32 disc.)
Report from August meeting:
  We concentrated on solutions. Now all KIs have at least one solution proposal!
  BUT: no agreements on most KI conclusions yet
  On CR agreed based on conclusions, but no WID yet. CR postponed to Nov meeting.
After August meeting the following is planned:
  No new key issues! Consolidate solutions, resolve ENs, conclude KIs.
  Prepare to send TR for approval.
  Till November meeting work per telcos to achieve these goals.
  Prepare also normative text additions to 33.501 as per conclusions. Finalize till March 2023.
Prior to November meeting, email threads & telcos regarding solutions, conclusions and normative work are planned.
Overall plan
‘FS_eSBA_SEC’ Status after SA3#108-e

## Slide 4
Key Issues | Sol. | Solution status --- SA3#107 | --- SA3#108
#1: Authentication of NRF and NF Service Producer in indirect communication | #1 #6 #13 | Limited solutions #1 and #6, ENs to be resolved | In #6 ENs resolved. New solution #13 added with 3 ENs. No evaluaEvaluation missing.. No conclusion yet. Analysis missing.
#2: SCP security domains | #14 | No solution yet. Solution to be contributed in August. | New solution #14 added Conclusion, no normative work.
#3: Service access authorization in the "Subscribe-Notify" scenarios | #12 #15 | EN to be resolved. Unclear how solution works in notification target reselection use case | New solution #15 added, EN to be resolved. No conclusion yet. Analysis missing.
#4: Authorization of SCP to act on behalf of an NF or another SCP | #2 #3 | Using CCA also for SCP Use existing mechanisms: mTLS between NF and SCP | All ENs resolved. No conclusion yet.
#5: End-to-end integrity protection of HTTP messages | #4 #5 #8 #16 | 5 ENs unsolved, limited solution 3 ENs unsolved, dependency on CT4 feedback 1 EN unsolved, dependent on KI#1 decision on CCA for NFp | All ENs from TR were resolved. New solution #16 with 2 unsolved EN added. Evaluation missing. Only partial conclusion. Normative work is FFS.
#6: Access token usage by all NFs of an NF set | #7 | Management for adding this solution seems high | EN to be resolved in solution evaluation part. No conclusion yet.
#7: Authorization mechanism determination | #9 #17 | One solution is blocked to be added, which could allow to reuse the existing methods | New solution #17 added with 3 ENS to be resolved. No conclusion yet.
#8: Service access authorization requirements in intra-PLMN scenarios for PLMN deploying multiple NRFs (in OAuth2.0 AS role) | #10 | 1 EN unsolved More details on solution are needed | EN resolved, solution updated. Conclusion as provided by agreed CR in S3-221867
#9: Authorization for Inter-Slice Access | #11 #18 | 2 ENs unsolved | New solution #18 added, evaluation missing.. Partial conclusion to add CR in line with sol. X
#10: N32 security in Roaming Hub mediated roaming scenarios | #20 | Newly added, pending on GSMA discussion | KI split & updated. New solution #20 added. ENs to be resolved. No conclusion yet.
#11: NRF validation of NFc for access token requests | #21 #22 | Newly added, solution expected in August, prior to be discussed | 2 solutions added. ENs to be resolved. No conclusion yet.
#12: security in Hosted SEPP scenarios | #19 |  | New KI added. Solution #19 holds requirements as per GSMA LS. No conclusion yet.
‘FS_eSBA_SEC’ Status after SA3#108-e

## Slide 5
‘FS_eSBA_SEC’ Status after SA3#108-e
SA3#107 Adhoc-3 Jun27-July1st 2022
SID was not part of the agenda
KIs are already well established
SA3#108
Aug 22-26, 2022
Deadline for new KIs & solutions
WID was proposed but not yet agreed due to limited conclusions
SA3#108 Adhoc-e Oct 10-14, 2022
SID is not part of the agenda
Plan telcos to finalize solutions & conclusions
prepare for normative work
SA3#109
Nov 14-18, 2022
Part of the agenda
Finalize study
work on normative text
Plan to finalize WID in March

## Slide 6: ‘FS_eSBA_SEC’ Status after SA3#108-e
Solutions | Key Issues |  |  |  |  |  |  |  |  |  |  | 
 | #1 | #2 | #3 | #4 | #5 | #6 | #7 | #8 | #9 | #10 | #11 | #12
#1: Service response verification in indirect communication without delegated discovery | X |  |  |  |  |  |  |  |  |  |  | 
#6: Verification of Service Response from a NF Service Producer at the expected NF Set | X |  |  |  |  |  |  |  |  |  |  | 
#13: Authentication of NF Producer in Indirect Communication | X |  |  |  |  |  |  |  |  |  |  | 
#14: SCP trust domain or technical domain grouping |  | X |  |  |  |  |  |  |  |  |  | 
#12: Authorization of notification endpoint in “Subscribe-Notify” scenarios |  |  | X |  |  |  |  |  |  |  |  | 
#15: Authorization mechanism for the involved NFs in the delegated “Subscribe-Notify” scenario |  |  | X |  |  |  |  |  |  |  |  | 
#2: Authorization between NFs and SCP |  |  |  | X |  |  |  |  |  |  |  | 
#3: Using existing procedures for authorization of SCP to act on behalf of an NF Consumer |  |  |  | X |  |  |  |  |  |  |  | 
#4: Service request authenticity verification in indirect communication |  |  |  |  | X |  |  |  |  |  |  | 
#5: End-to-end integrity protection of HTTP body and method |  |  |  |  | X |  |  |  |  |  |  | 
#8: integrity protection of HTTP message in consideration of update by SCP |  |  |  |  | X |  |  |  |  |  |  | 
#16: Selective End of End Protection of HTTP Request and Response in Indirect |  |  |  |  | X |  |  |  |  |  |  | 
#7: Access token request for NF Set |  |  |  |  |  | X |  |  |  |  |  | 
#9: Authorization mechanism negotiation |  |  |  |  |  |  | X |  |  |  |  | 
#17: Static auth in roaming with existing methods |  |  |  |  |  |  | X |  |  |  |  | 
#10: NRF deployment clarifications |  |  |  |  |  |  |  | X |  |  |  | 
#11: Registered NF Profile changes for Inter-Slice Access |  |  |  |  |  |  |  |  | X |  |  | 
#18: title TBD |  |  |  |  |  |  |  |  | X |  |  | 
#20: PRINS for RHUB |  |  |  |  |  |  |  |  |  | X |  | 
#21: Certificate solution for NRF validation of NFc for access token requests |  |  |  |  |  |  |  |  |  |  | X | 
#22: Combined certificate and profile solution for NRF validation of NFc for access token |  |  |  |  |  |  |  |  |  |  | X | 
#19 Hosted SEPP requirements |  |  |  |  |  |  |  |  |  |  |  | X

## Slide 7
General
  studies enhanced security aspects of the 5G Service Based Architecture
  analyses potential threats, study necessary security enhancements
  document decisions of solutions to be adopted or not adopted after evaluating the risks versus the complexity
Dependencies:
  None (the SID has no RAN impacts)
‘FS_eSBA_SEC’ Status after SA3#108-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920020 | Study on enhanced SBA security | FS_eSBA_SEC | Rel-18 | S3 | 09/22 | 75% | 87% | TR 33.875

## Slide 8: ‘FS_eSBA_SEC’ Status after SA3#108-e
  SA2/RAN impacts and dependencies:
  None for RAN and none determined yet for SA2
Contentious Issue:
  None
Focus for the Next f2f Meeting :
  Prepare for normative work in November
Overall Plan:
  See dedicated slide 5
Risks:
  No normative text for eSBA identified threats