## Slide 1: SA WG3 Status report for 5GMARCH_SEC_Ph3
Xiaoting Huang
China Mobile

## Slide 2
TUs planned
1.5 TU
In SA3#115 meeting:
  The main issue of bulk registration solved
In SA3#116 meeting:
  Correction of protocol description and terminology alignement
In SA3#117 meeting:
  Finalise the normative text
Overall plan
5GMARCH_SEC_Ph3 overall plan

## Slide 3
General
  WID has been completed as planned
Dependencies:
  SA6 5GMARCH_Ph3 potential update which has SA3 impact
Contentious Issue:
  None
Risks:
  None
5GMARCH_SEC_Ph3 status after SA3#117
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1030030 | Security aspects for MSGin5G Service Phase 3 | 5GMARCH_SEC_Ph3 | Rel-19 | S3 | Mar-2024 | 70% | 100% | Completion