## Slide 1: SA WG3 Status report for draft TS 33.530 SCAS_5G_UDR
Jörg Andreas
BSI Germany
(08/2024)

## Slide 2
Dependencies:
  None
  SA2/RAN impacts and dependencies:
  None
Contentious Issue:
  None
Focus for the Next Meeting :
  Finalize specific UDR test cases based on security requirements for UDR (33.501)
  Finalize overall clause 4 SCAS test content
SCAS_5G_UDR WP status after SA3 #117 Maastricht
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1010010 | 5G Security Assurance Specification (SCAS) for the Unified Data Repository (UDR) | SCAS_5G_UDR | Rel-19 | S3 | Nov-2024 | 50 | 60 | UDR specific test cases pCR against 33.530
Overall Plan:
  Define normative baseline for UDR SCAS Testcases
  Draft CR in 33.501 regarding security requirements for UDR
  Further elaborate draft TS 33.530 (UDR SCAS)
  Defining the assets and threats for key transfer between UDR and other NFs (CR to 33.926)
  Defining specific UDR SCAS test cases regarding storage transfer security
Risks:
  None

## Slide 3
Pending Work:
  Agreement about specific test cases in SA3 at the basis of normative security requirements
  Elaborating the issues of key transfer and storing between UDM and UDR
  Finishing the TS 33.530 contents for Rel-19 SCAS
  Cover Sheet and final TS wrap up
Focus for upcoming Meetings and Plans for Completion:
  SA3 #118: finalize specific UDR test cases based on security requirements for UDR (TS 33.501)
  SA3 #119: TS cover sheet and finalization of TS 33.530 UDR SCAS Rel-19
SCAS_5G_UDR WP status after SA3 #117 Maastricht
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1010010 | 5G Security Assurance Specification (SCAS) for the Unified Data Repository (UDR) | SCAS_5G_UDR | Rel-19 | S3 | Nov-2024 | 50 | 60 | UDR specific test cases pCR against 33.530