## Slide 1: SA WG3 Status report for ‘CAPIF_Ph3_sec’
Henry Leung
Xiaomi
Niraj Rathod
Ericsson

## Slide 2
TUs planned: 1
In SA3#120 meeting
  Work Item exception was approved in S3-251031 (to be completed by June SA#108 plenary).
  WID was revised to add new Work Tasks based on concluded key issues (S3-251130)
  WID work started
In SA3#121 meeting
  Review/revise WID work
In SA3#122 meeting
  Finalise the WID work
Overall plan
’ CAPIF_Ph3_sec’ overall plan

## Slide 3
General
  CR for TS 33.122 on CAPIF-8 security
  CR for TS 33.122 on CAPIF-6/CAPIF-6e security
  CR for TS 33.122 on security model supporting CAPIF interconnection
  DraftCR for TS 33.122 on resource owner authorization management
  DraftCR for TS 33.122 on resource owner authorization revocation
  DraftCR for TS 33.122 on authorization for finer level service API access
  DraftCR for TS 33.122 on CAPIF interconnection security
Dependencies:
  Finer granularity authorization depends on SA6 requirements.
Contentious Issue:
  None
Risks:
  None
‘CAPIF_Ph3_sec’ status after SA3#120
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1060061 | Security aspects of CAPIF Phase3 | CAPIF_Ph3_sec | Rel-19 | S3 | June-2025 | 0% | 30% | 

## Slide 4
Pending issues
  None
Dependencies:
  None
TUs consumed
  SA3#120 - 1 TU
TUs remaining
  NA
Plan for completion
  SA3#122 Finalise the WID
‘CAPIF_Ph3_sec’ pending work and plan for completion