## Slide 1: SA WG3 Status report for FS_NG_RTC_SEC_Ph2 Study on the security support for the Next Generation Real Time Communication services phase 2
Vlasios Tsiatsis, Ericsson
Xiaoting Huang, China Mobile

## Slide 2
6 TUs planned for both the study and the normative work
SA3#122 (May) meeting
  Study
    The TR 33.790 Was sent for approval in SA#108 plenary
Overall plan
FS_NG_RTC_SEC_Ph2 overall plan

## Slide 3
General
  TR 33.790 v1.2.0 contains the scope, assumptions clauses, 3 key issues:
    Key Issue #1: Third party specific identities with Rel-18 key issue formulation
      Concluded and included in the WID
    Key Issue #2: Security of IMS based Avatar Communication
      Concluded and included in the WID
    Key Issue #3: Security and privacy aspects of IMS DC capability exposure
      Concluded and included in the WID
Dependencies:
  The KI#2 normative work depends on the SA2 normative work mainly in TS 23.228.
Contentious Issue:
  None
Risks:
FS_NG_RTC_SEC_Ph2 status after SA3#122
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1020038 | Study on the security support for the Next Generation Real Time Communication services phase 2 | FS_NG_RTC_SEC_Ph2 | Rel-19 | S3 | June-2025 | 80% | 100% | TR 33.790

## Slide 4
Pending issues
  None
Dependencies:
  The SA3 study normative work depended on the SA2 study and normative work
TUs consumed (for both the study and normative work)
  SA3#115: 0.5 TU
  SA3#115Adhoc-e: 0.5 TU
  SA3#116: 0.5 TU
  SA3#117: 0.5 TU
  SA3#118: 0.5 TU
  SA3#119: 0.5 TU
  SA3#119-Adhoc-e: 0.5 TU
  SA3#120: 0.5 TU
  SA3#121: 0.5 TU
  SA3#122: 0.5 TU
TUs remaining
  SA3#123 (2025): 1.0 TUs for the work item corresponding to the study
Plan for completion
  The study is completed
FS_NG_RTC_SEC_Ph2 pending work and plan for completion