## Slide 1: SA WG3 Status report for ‘FS_PSK_MQC_TLS’
He Li (Huawei)

## Slide 2
TUs planned
In SA3#124 meeting:
  1 KI and 6 solutions were agred
In SA3#125 meeting:
  Try to draw conclusion
In SA3#126 (upcoming) meeting:
  Close the topic
Overall plan
‘FS_PSK_MQC_TLS’ overall plan
Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN/SA2 Dependency (Yes/No/Maybe) | Inter Work Tasks Dependency
WT1 | 1 | 0.5 | YNo | NA

## Slide 3
General
  TR 33.778 v0.2.0 currently includes scope, 1 key issue and 6 solutions.
Dependencies:
  NA
Contentious Issues:
  Reach conclusions.
Risks:
  None
‘‘FS_IMSRE_SEC‘‘ status after SA3#125
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090018 | Study on providing PSK for MPQUIC/TLS | ‘FS_PSK_MQC_TLS’ | Rel-20 | S3 | Mar-2026 | 0% | 79% | -

## Slide 4
Pending issues
  Draw conclusions
Dependencies:
  NA
TUs consumed
  SA3#124 - 0.25 TU
  SA3#125 – 0.25 TU
TUs remaining
  0.5 TUs
TUs to be requested for the upcoming meeting
  0.25 TUs
Plan for completion
  Planned to close the study by SA3#127/SA3#128
‘‘FS_IMSRE_SEC‘‘ pending work and plan for completion