## Slide 1: SA WG3 Status report for - SCAS_5GA (Rel-20)
Rong Wu, Huawei

## Slide 2
SCAS_5GA (Rel-20) overall plan
Meeting | Plans | WID TU
SA3#122 (May), finished | WID approved | 
SA3#123 (August), finished | Living CRs are created | 1
SA3#124 (October) | Living CRs are maintained, new draftCRs are open to be accepted | 0.5
SA3#125 (November) | Living CRs are maintained, new draftCRs are open to be accepted | 0.5
SA#126 (January) | Living CRs are maintained, new draftCRs are open to be accepted | 0.5
SA#127 (April) | Living CRs are maintained, new draftCRs are open to be accepted | 0.5
SA#128(May) | Living CRs are maintained, new draftCRs are open to be accepted | 0.5
SA#129(August) | Last meeting for New Living CRs Convert part of living CR to normal CR | 0.5

## Slide 3
General
  Created 8 living CRs in this meeting.
    Living CR for TR33.926
    Living CR for TR33.117
    Living CR for TS33.511
    Living CR for TS33.514
    Living CR for TS33.513
    Living CR for TS33.216
  The living CRs will be maintained based on the rule of 3GPP.
Dependencies:
  NULL
Contentious Issue:
  NULL
Risks:
  NULL
SCAS_5GA (Rel-20) after SA3#125
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1080042 | Security Assurance Specification for 5G-Advanced | SCAS_5GA | Rel-20 | S3 | Sep-2026 | 0% | 50% | Living CRs are created
    Living CR for TS33.512
    Living CR for TS33.517
    Living CR for TS33.518
    Living CR for TS33.519
    Living CR for TS33.521
    Living CR for TS33.523
    Living CR for TS33.226
    Living CR for TS33.116

## Slide 4
Pending issues
  NULL
Dependencies:
  NULL
TUs consumed
  SA3#124 – 0.5
  SA3#125 – 0.5
TUs remaining
  NULL
Plan for completion
  SA#113 Send the CRs for approval
SCAS_5GA (Rel-20) pending work and plan for completion