## Slide 1: SA WG3 Status report for ‘FS_BSP4SBA’
Imran Saleem (Huawei)

## Slide 2
TUs planned
In SA3#124 meeting:
  TR Skeleton was approved
In SA3#125 meeting:
  33 BSP from RFC’s 8725 and 9700.
  Most of the BSP were captured with EN.
  No agreement on the conclusion.
In SA3#126 (upcoming) meeting:
  Aim is to conclude the study
  To be Sent for information and approval.
Overall plan
‘FS_BSP4SBA’ overall plan
Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN/SA2 Dependency (Yes/No/Maybe) | Inter Work Tasks Dependency
WT1 | 3 | 0 | No | NA

## Slide 3
General
  TR 33.755 V0.2.0 has 33 best security practice clause and most of them have EN captured in various section i.e description, usage and assessment
Dependencies:
  None
Contentious Issues:
  None
Risks:
  None
‘‘FS_BSP4SBA‘‘ status after SA3#125
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090029 | Study on best security practice for SBA | ‘FS_BSP4SBA’ | Rel-20 | S3 | March-2026 | 0% | 75% | -

## Slide 4
Pending issues
  Resolve the EN from Clause, description, usage and assessment.
Dependencies:
  None
TUs consumed
  SA3#124 - 0.5 TU
  SA3#125 – 0.5 TU
TUs remaining
  2.0 TUs
TUs to be requested for the upcoming meeting
  0.5 TUs
Plan for completion
  SA3#126: Plan to conclude the study
‘‘FS_BSP4SBA‘‘ pending work and plan for completion