## Slide 1: SA WG3 Status report for ‘FS_Sensing_SEC’
Henry Leung(Xiaomi)
Leyi Zhang(ZTE)

## Slide 2
TUs planned
In SA3#123 meeting:
  Two new key issues were approved.
In SA3#124 meeting:
  KI#1 was updated and 10 new Solutions were approved.
In SA3#125 meeting:
  Solutions update, KI#2 update, intermediate conclusion for KI#1,
  and 3 new key issues were approved
In SA3#126 (upcoming) meeting:
  Conclude KI#1 and KI#2 based on SA2 progress.
  Update new key issues approved in the SA3#125 meeting.
Overall plan
‘FS_Sensing_SEC’ overall plan
Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN Dependency (Yes/No/Maybe) | Inter Work Tasks Dependency
Objective #1 | 3 | 1 | Maybe | Self-contained
Objective #2 | 1.5 | 0.5 | Maybe | Dependent on Objective #1

## Slide 3
General
  TR 33.777 v0.3.0 currently includes 5 KIs and 10 solutions.
Dependencies:
  Depends on SA2 progress.
Contentious Issues:
  None.
Risks:
  None.
‘‘FS_Sensing_SEC‘‘ status after SA3#125
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1090020 | Study on Security and Privacy Aspects of Integrated Sensing and Communication | ‘FS_Sensing_SEC’ | Rel-20 | S3 | June-2026 | 0% | 50% | -

## Slide 4
Pending issues
  Evaluation for existing solutions.
  Solutions for existing key issues.
  Conclusions.
Dependencies:
  Depends on SA2 progress
TUs consumed
  SA3#124 - 1 TU
  SA3#125 –1 TU
TUs remaining
  2.5 TUs for study
TUs to be requested for the upcoming meeting
  1 TU
Plan for completion
  Planned to close the study by SA3#128
‘‘FS_Sensing_SEC‘‘ pending work and plan for completion