## Slide 1
Lihui Xiong (OPPO)
Longhua Guo (Huawei)
SA WG3 Status report for FS_AIoT_SEC_Ph2

## Slide 2: 5G-A SID:FS_AIoT_SEC_Ph2
Progress since SA3#125
  32 contributions from SA3#125
  31 contributions from SA3#126
Impacts and dependencies on other WGs
  SA2 on stable architecture and conclusions, e.g., whether there will be an inventory procedure that precedes the registration-like procedure.
  RAN on architecture and protocol stack.
Outstanding issues
  None.
Contentious issues
  Solution detail requires more discussion.
Next steps (plan for next meeting)
  Get initial conclusion agreed
  Initial discussion on WID proposal
UID | Name | Acronym | Target for approval | Old % | WID | New % | Change or comment
1090025 | Study on security aspects of ambient IoT services phase 2 | FS_AIoT_SEC_Ph2 | Jun 2026 | 30% | SP-251246 | 55% | +25%

## Slide 3: 5G-A SID:FS_AIoT_SEC_Ph2
TU planned
TUs consumed : 2.5 TUs (till date)
TUs remaining :
  Study: 5 TUs
  Normative: 4.5 TUs
TUs to be requested for the upcoming meeting : 2 TUs
Plan for completion
  Planned to close the study by SA3#128
Work Task ID | TU Estimate (Study) | TU Estimate (Normative) | RAN/SA2 Dependency (Yes/No/Maybe) | Inter Work Tasks Dependency
WT1 | 2 | 2 | Yes | NO
WT2 | 3.5 | 1.5 | Yes | NO
WT3 | 2 | 1 | NO | NO

## Slide 4: FS_AIoT_SEC_Ph2
Highlights (if any)
  ……..

## Slide 5: Thank You !