## Slide 1: Progress of FS_UAS_Ph2_CH
Jia DONG, CMCC

## Slide 2: The Work Plan of FS_UAS_Ph2_CH
UID | Name | Acronym | Current % | Expected New % | Expected completion time
1040017 | SID on Charging aspects of Uncrewed Aerial System phase 2 | FS_UAS_Ph2_CH | 75 % | 100 % | March 2025
The Remaining work and the contribution plan
The Remaining work | Contribution plan | Potential Contribution company
Topic 1：Converged charging with UAV Indication | Add new solutions, evaluation and conclusion Remove Editor’s Note | Huawei, CMCC, ?
Topic 2：Charging support of C2 Communication | Add evaluation and conclusion | CMCC
Topic 4: Aircraft-to-Everything (A2X) services for UAS Charging | Update key issues Add evaluation and conclusion | Huawei
Conclusions and Recommendations | Update conclusions and Recommendations based on the conclusions of topic 1,2 and 4. | CMCC, Huawei

## Slide 3: Next Step
Need to reach an agreement on Topic 1: Converged charging with UAV Indication
  Existing solution #1.1 and #1.2
    For SMF: the UAV indication is to indicate whether the UE is an UAV.
    For AMF: the UAV indication can be an indicator to show whether the UE is an UAV toghther with the corresponding 3GPP UAV ID.
  Potential new solution #1.3
    Use a generic User Type for distinguishing the specific type of a UE, including the UAV.
    Maybe we can extend the User Information IE with the new User Type attribute. For the UAV, the value can be UAV.
  Potential new solution #1.4
    Use an additional User Identifier for distinguishing the specific type of a UE, including the UAV.
    Maybe we can extend the User Information IE with the new Additional User Identifiers attribute. For the UAV, the value can be UAV specific identifier, e.g. CAA-Level UAV ID.
  Any olther solutions?
    The potential new WID
  Plan to propose the new WID on Charging aspects of Uncrewed Aerial System phase 2 during the SA5 #159 meeting, based on the conclusions of the study work item.
  The WID proporsal will be uploaded to the NWM once ready.

## Slide 4: Thank you!