## Slide 1: Work Plan of Study on Charging aspects of next generation real time communication services phase 2
Chen Ai, China Mobile

## Slide 2: Work Plan
Remaining work | Contribution plan | Contribution company
Topic 1: Support of standalone IMS Data Channel sessions | Add conclusion | China Mobile
Topic 2: charging for DC application download and usage | Add conclusion | Huawei
Topic 3: Support IMS network capabilities exposure | Add conclusion | Huawei
Topic 4: Support IMS Data Channel as a PS Data Off Exempt Service | Add conclusion | Huawei
Topic 5: Support of avatar communication | Add use cases, potential charging requirements, key issues, solutions, evaluation, conclusion | China Mobile
6 Conclusions and Recommendations | Add conclusions and Recommendations | China Mobile
The potential new WID will be proposed in SA5#159 and is planned to be completed in TSG#109 (Sep. 2025).
The remaining work of R19 SID FS_NG_RTC_Ph2_CH will be completed in SA5#159.

## Slide 3: Thank you!