3GPP TSG-SA5 Meeting #152 rapporteur calls 	S5-23xxxx

Electronic meetings

# Source:	Moderator (SA5 vice-chair)

# Title:	S5-abcd post-SA5#152 OAM rapporteur call agenda and notes

# Document for:	Information

Agenda Item:

# 1	Decision/action requested.

Please take the information included in the present document into account

# 2	References

[1]	3GPP FTP server folder for all rapporteur call documents before SA5#152 - https://www.3gpp.org/ftp/Email_Discussions/SA5/OAM%20rapporteur%20calls/Rapporteur%20call%20%23152

[2]

# 3	Rapporteur calls plan before SA5#153

Proposed topics:

-	Rel-19 planning

-	Topics and approved SIDs (including revisions by the Chair)

-	TUs (declared/requested and more detailed planning)

-	Rapporteurs (requirements, volunteers, nominations)

-	Any other topic proposals

Please upload your draft documents for discussion to [1].

# 4	Schedule for rapporteur calls

| Rapporteur call | Date/Time | Potential topics |
| --- | --- | --- |
| SA5#152.1 | Thursday, November 30th, 2023 13:00 - 15:00 UTC / 14:00 - 16:00 CET / 21:00 - 23:00 China | Rel-19 planning: - Topics and approved SIDs (including revisions by the Chair) document link - TUs (declared/requested and more detailed planning) document link - Rapporteurs (requirements and selection process/guidance) document link Any other topic proposals |
| SA5#152.2 | Thursday, January 11th, 2024 13:00 - 15:00 UTC / 14:00 - 16:00 CET / 21:00 - 23:00 China | - Rel-18 rapporteurs summary of progress - Rel-19 rapporteurs inputs for TU detailed planning - Reminder to check incoming LS: https://www.3gpp.org/Liaisons/Incoming_LSs/S5-meetingByDate.htm - Reminder for latest baseline version of TS 28.318 |

# 5	Minutes

## 5.1	SA5#152.1

### 5.1.1	Topics and approved SIDs (including revisions by the Chair)

WG Chair (Zou Lan) presented the SA5 R19_20231129.zip deck

- package containing 21 documents

- all files have been aligned with the latest template

- timelines are: SA#104 (June 2024) presentation and SA#105 (September 2024) approval for all Studies. The reason is elimination of unnecessary administrative overhead. Early completions are possible and encouraged.

- SP-1: has missing Unique IDs for upstream work items.

Yizhi: these are still being discussed at the SA...

Zou Lan: internal or external?

Yizhi: 28.908 is existing - we can re-use it.

Mirko: is it OK to mix phase 1 and phase 2 in the same TR?

Olaf: asked for clarification 28.9xx is it always external?

Mirko: yes

Olaf: normal case is internal study 28.8xx

Yizhi: the rel-18 proposal was internal... but later was changed by leadership into external.

Zou Lan: chair recommendation is to make it external if we want to build the influence of SA5

Stephen: on the question of continuity - we need to show consistency with our Rel-18 work... for external, we update the existing one.

Hassan: agrees with Stephen, but it's cleaner to start a new one and there is a value to keep it external.

Yizhi: having two TRs on the same topic may be perceived wrong (as if we abandoned the old one).

Zou Lan: agreed SID has 28.9xx

Yizhi: I did not know the process (that the old number can be re-used)

Zou Lan: suggested to create a new TR with "-1" suffix (the old one may need to be re-numbered as well)

Mirko: multiple options are possible...

Zou Lan: we just need to decide (not number), but whether we create a new one?

Yizhi: asked for offline time to better analyse the issue (all pros and cons). Personal preference to continue the old one...

Hassan: sees Yizhi's point... but the current TR is overcrowded.

Olaf: the main purpose of the TR is to enable the normative phase... the normative work continues release to release. Suggests being careful with 28.9xx series.

Sergio: we need to think about our customers (who come to 3GPP site looking for information). Making the finding necessary information easier. If external, prefers to re-use the old TR. For internal - no preference.

Robert: agrees with Olaf and Sergio. Prefers to convert to 28.8xx series and to change the existing one from 28.9xx to 28.8xx

Zou Lan: default action, we don't change the agreed SID

Mirko: these changes can be made later (in 2024)

- SP-2: TUs have been updated

No comments

- SP-3: TUs have been updated

No comments

- SP-4: TUs and dates have been updated

No comments

- SP-5:

Bahar: internal/external TR in the title - what is the guidance?

Zou Lan: if TR is to be shared outside of 3GPP, then we tag it as external. Internals are only shared inside 3GPP.

Bahar: then this needs to be updated

Robert: 28.9xx are maintained across releases - do we want it?

Olaf: what is the external TR definition?

Mirko: internal means the work is internal, we can share it but we don't officially communicate it to the external orgs (no guidance for others). E.g. test specifications in SA3 are taken by GSMA as an input... 28.9xx are upgraded for each release and maintained via CRs.

- SP-6:

CMCC: asked to be added as supporting company.

Michael: DTAG supports this as well.

- SP-7: TUs and WTs have been updated.

Michael: DTAG is misspelled.

- SP8:

Michael: DTAG supports this work.

Zou Lan: will update all other documents to say "DTAG" where the company supports the work.

- SP-9:

Olaf: internal TR

Thomas: no need to do 28.8xx or 28.9xx, just write "internal"

- SP-10: updated the target dates (align with release, early completion is possible)

No comments.

- SP-11:

No comments.

- SP-12: updated target dates

No comments.

- SP-13: updated target dates

No comments.

- SP-14: template alignment

Mirko: acronym is too long.

Zou Lan: TraceQoE_MGT

Anatoly: it's not "support for", it's SA5 feature

Thomas: remove "in RAN and core network

Sergio: pointed at the scope (justification and objectives)

Zou Lan: problem with impacts table (AN and CN are not "unknown") - dn/dn/yes/yes/no - the updates are during SA meeting

Thomas: no need for "functionality" in the title

Mirko: this should be done at the SA meeting (not before)

Robert: acronym size (in the template) is 8 characters.

Michael: DTAG supports this work.

Zhaoning Wang: rule for upper/lower case in the title?

Thomas: chair should prepare a revised WID for the plenary (in addition to the original document) and inform SA chair.

- SP-15: internal TR

Michael: DTAG support this

- SP-16:

No comments.

- SP-17:

No comments.

- SP-18: timing change

No comments.

- SP-19: TU clean-up

Michael: DTAG supports this.

- SP-20: WT editorials, TU clean-up, dates.

No comments.

- SP-21:

Zou Lan: need to update the table (No/No/Yes/Yes/DN)

Scott: "external" was not discussed in Chicago. The assumption was to keep it internal. Gave SA6 study on CAPIF as example... The TR will be published once, the external orgs will base their work on our normative outcomes.

### 5.1.2	TUs (declared/requested and more detailed planning)

Zou Lan presented the document:

- slide 2: is being discussed with SA chair

Yizhi: on SA5 requirements start?

Zou Lan: it's an attempt to illustrate SA5 activities (related to Stage 1). We have complex relationship with other WGs because SA5 has all 3 stages. Any suggestions for improvement are welcomed.

- slide 3: explained the deadlines

- slide 4: TU planning. Inputs from all rapporteurs will be needed (after they have been assigned by SA plenary). This is a topic for the next rapporteur's call on January 11th. This is the first responsibility for all assigned rapporteurs!!!

- slide 5: 2 TUs are planned for Rel-19. Rapporteurs need to think how to use the time.

- slide 6: Rel-18 - the plan is to finalize the Rel-18 in January

- slide 7: the table needs to be finalized. All Rel-18 rapporteurs need to have a plan how to conclude Rel-18 work (exceptions are NOT encouraged). The deadline for the Rel-18 completion plan is the January meeting. Rel-18 remaining items can (and should) be added to the rapporteurs' call 152.2.

Thomas: regarding extensions are not encouraged, the situation is stronger (they are not an option). The work has to finish in January meeting or the scope needs to be reduced.

Zou Lan: for the January rapporteur's call we need to check the status of all the Rel-18 active work items. Decision on the down-scoping should be known at 152.2.

Yizhi: for the TU allocation to Rel-18. January is the last Rel-18 meeting... we need to prioritize - suggests to reduce/remove the Rel-19 TUs (at least, de-prioritize them).

Anatoly: perhaps, we could block-approve all the skeletons (as non-controversial content) in SA5#153?

Hassan: on Rel-19 - the inputs come from the assigned rapporteurs, not from current topic moderators. Also, the TUs planning can be challenging.

Zou Lan: need to revise the slide. For the TU planning suggested to look at the WTs and their priorities.

Hassan: so, the rapporteurs need to provide the guidance on what kind of contributions are expected at the "next" meeting.

Zou Lan: yes, we do expect the Rel-19 rapporteurs to become more active (there are good examples in SA2).

### 5.1.3	Rapporteurs (requirements, volunteers, nominations)

Zou Lan presented the document:

- slide 1: these guidelines from SA. #1 does not apply to SA5 (we don't have this many companies). The #2-#5 are applicable. Emphasis is on #3 - single rapporteur (multiple rapporteurs justification). The roles need to be clarified (primary is responsible for all calls and for coordination). Second rapporteur is "specification rapporteur" responsible for editing.

- slide 2: explains roles of primary (work item) and secondary (specification) rapporteur.

- slide 1: back to bullet #3... this is the MOST important to the rapporteurs responsibilities.

- slide 3: concrete expectations from SA5 leaders team to the Rel-19 rapporteurs.

Hassan: are these guidelines (on slide 1) are now mandatory rules? Seems that they were designed for SA2, but now applied to SA5. Also why do we pick and choose? Have these been brainstormed in SA5? Are we obliged to follow these (rules???)?

Zou Lan: this has been discussed with SA Chair. He strongly recommends to follow these as much as possible.

Thomas: on slide 1 - this has been originally discussed without the end note... sent by SA Chair as rules... then during SA session discussions the note has been added. The final decision is Chair's (SA5 Chair) responsibility as the Chair is responsible for work planning.

Hassan: these were presented (a while ago), but never stated that these become rules for SA5.

Thomas: we may have some flexibility, but if the WG cannot agree, then SA5 Chair decides (together with SA).

Hassan: if the issue does not exist in SA5, the solution for said issue is not needed in SA5. The situation in SA2 is not comparable to SA5 (we don't have the same problem).

Thomas: SA Chair expressed his concern with situation where there are too many rapporteurs from the same company.

Hassan: insisted to discuss the issue in SA and apply their decisions top down to ALL WGs. Also the rapporteur selection via appointment by the SA plenary is unusual and not a normal solution. Let's learn in the future to NOT copy-paste someone else's guidelines.

Robert: Agrees with Hassan. SA is NOT better than SA5 in deciding who should be the rapporteur. The companies in SA5 have much better view. Previous understanding was that this will be discussed in SA5 along with TUs. The TUs have not been challenged (but not necessary 100% reasonable). Sees the rapporteur selection by SA as limitation of what SA5 can do.

Zou Lan: all volunteers have been collected. The related companies will be contacted. We should respect SA Chair suggestion. We (SA5 Chair) will provide our suggestions... Final decision left to SA.

Robert:  SA always decided by approving the SID/WID - but this time the process is too different.

Zou Lan: reassured that the process will go smoothly.

Robert: then more engagement from companies' SA delegates will be needed.

Thomas: how do you intent to make the process visible to SA? Will there be time to discuss in SA? Opportunities to swap? Points at the "if agreeable by consensus at the WG level" part of the slide 1 guidelines. If the names are not seen by SA5 before SA, how do we achieve consensus?

Zou Lan: there is no SA5 meeting between now and SA... we can't reach consensus now (physically impossible). SA Chair insisted on keeping no names in the SID/WID.

Thomas: seems purely editorial - the list of names (extracted from submitted SID/WID) will be sent separately.

Bahar: there was no discussion at SA for SA2... SA2 Chair just provided the names of the rapporteurs to be added.

Yizhi: SA2 example is interesting/important. Any procedural change or rules should be for good reason, to make 3GPP more successful. We change the rules, but we are NOT convinced that the changes are for the best interests of SA5. If we apply the rules to SA5, but pick and choose only some, then we have no consistency and no transparency... (supported the concerns expressed by Hassan). Concern that the rapporteur without necessary experience may be selected and the resulting impact on SA5 (and work progress) may be VERY negative.

Zou Lan: I will provide our list to SA Chair. Suggested to NOT be too negative with the process.

Yizhi: expects the moderator companies to be aware of the selected rapporteurs and have some say in the selection.

Zou Lan: you will know in SA.

Yizhi: this is too late. People need to know before the submission to SA. The procedure is "too new" (to controversial) to SA5.

Robert: Expects the related companies to be contacted before submission.

Thomas: how the transparency will be achieved?

Robert: suggested better transparency in handling this issue.

Zou Lan: will take it with SA Chair

Olaf: similar opinion - solving a problem that does not need to be solved (legacy process in SA5 was good enough). Asks if no clashes are expected based on submitted volunteers (can SA5 Chair share some details)?

Zou Lan: You are right (there are some clashes, but the impacted companies have been already contacted). No further information at this time. The main request from SA Chair is that the final decision is made by SA. We need to respect that.

Thomas: The main question was about clashes and it has been answered (above). The good thing is that impacted companies have been contacted. Are there any orphan topics (without rapporteur)?

Zou Lan: once the details are known (about orphan topic), it will be announced to all. So far, 13 companies sent their volunteer nominations (reminder to all who forgot to send their volunteer nomination ASAP).

### 5.1.4	Any other items

## 5.2	SA5#152.2

- Rel-18 rapporteurs summary of progress

Detail recommendation from rapporteurs:

- MDA/AIML: Rapporteurs' status report_eMDAS Phase 2 and AIML MGT and TU allocation scheduling forecast for Rel-19 AIML MGMT Phase 2

- 5GSATB_OAM：Rapporteurs' status report_5GSATB_OAM

| Unique_ID | Name | Acronym | OutlineLevel | Release | ResourceNames | Start | Finish | %Complete | Hyperlink | Status Report Rapporteur recommendation for SA5#153 | WI rapporteur name | WI rapporteur e-mail |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1020029 | Management aspects of 5G system supporting satellite backhaul | 5GSATB_OAM | 1 | Rel-18 | S5 | 2023/12/7 | 2024/3/3 | 20% | SP-231708 | Focus on finalizing Wop#1/WoP#2 | Wen Qi, China Telecom | qiw@chinatelecom.cn |
| 990119 | AI/ML management | AIML_MGT | 1 | Rel-18 | S5 | 2023/3/17 | 2023/12/12 | 80% | SP-230335 | Focus on finalizing Wop#1 | Yao, Yizhi, Intel | yizhi<dot>yao<at>intel<dot>com |
| 970031 | Management Data Analytics phase 2 | eMDAS_Ph2 | 1 | Rel-18 | S5 | 2022/9/23 | 2024/3/3 | 87% | SP-220981 | Focus on finalizing Wop#4/#5, all other WoPs are completed. | Yao, Yizhi, Intel | yizhi<dot>yao<at>intel<dot>com |
| 950031 | Additional NRM features phase 2 | AdNRM_ph2 | 1 | Rel-18 | S5 | 2022/3/10 | 2024/3/3 | 99% | SP-231440 |  | Sean Sun, Nokia | sean.sun@nokia-sbell.com |
| 940030 | Self-Configuration of RAN Network Entities | RANSC | 1 | Rel-18 | S5 | 2021/12/10 | 2024/3/3 | 90% | SP-211431 |  | Hu, Yaxi, China Mobile | huyaxi@cmdi.chinamobile.com |
| 1000007 | Management of cloud-native Virtualized Network Functions | MCVNF | 1 | Rel-18 | S5 | 2023/6/30 | 2024/3/3 | 95% | SP-230764 |  | China Mobile Guangjing Cao | caoguangjing@chinamobile.com |
| 1000014 | Network and Service Operations for Energy Utilities | NSOEU | 1 | Rel-18 | S5 | 2023/6/8 | 2024/3/3 | 60% | SP-230632 |  | Erik Guttman , Samsung; | <erik.guttman@samsung.com |
| 980029 | Management of Trace/MDT phase 2 | 5GMDT_Ph2 | 1 | Rel-18 | S5 | 2022/12/12 | 2024/3/3 | 90% | SP-230777 |  | Swaminathan, Sivaramakrishnan, Nokia | sivaramakrishnan<dot>swaminathan<at>nokia<dot>com |
| 960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | 1 | Rel-18 | S5 | 2022/6/2 | 2024/3/3 | 99% | SP-231710 |  | Chen, Xiumin, China Telecom | (chenxiumin<at>chinatelecom<dot>cn) |
| 950036 | Enhanced Edge Computing Management | eECM | 1 | Rel-18 | S5 | 2022/3/10 | 2024/3/3 | 70% | SP-230775 |  | Deepanshu Gautam, Samsung | deepanshu<dot>g<at>samsung<dot>com |
| 930010 | Access control for management service | MSAC | 1 | Rel-18 | S5 | 2021/9/10 | 2024/3/3 | 75% | SP-231711 |  | Clifton Fernandes, Nokia | Clifton.fernandes@nokia.com |
| 990026 | Service based management architecture | eSBMA | 1 | Rel-18 | S5 | 2023/3/16 | 2024/3/3 | 55% | SP-231443 |  | Zhang Kai, Huawei | kai.zhangkai@huawei.com |
| 940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | 1 | Rel-18 | S5 | 2021/12/13 | 2024/3/3 | 92% | SP-211442 |  | <Zhang>, <Jian>, <Huawei> | justincn.zhang@huawei.com |
| 940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | 1 | Rel-18 | S5 | 2021/12/13 | 2024/3/3 | 80% | SP-211445 |  | Cao Xi, China Mobile | caoxi@chinamobile.com |
| 1000012 | Management Aspects of 5G Network Sharing Phase2 | MANS_ph2 | 1 | Rel-18 | S5 | 2023/6/8 | 2024/3/3 | 60% | SP-230629 |  | Wang Zhaoning, China Unicom, | wangzn18@chinaunicom.cn, |
| 950035 | Study on Fault Supervision Evolution | FS_FSEV | 1 | Rel-18 | S5 | 2022/3/10 | 2024/3/3 | 65% | SP-220153 |  | Deng LingLi (China Mobile) |  |
| 970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | 1 | Rel-18 | S5 | 2022/9/12 | 2024/3/3 | 80% | SP-220842 |  | Pollakowski, Olaf, Nokia | olaf.pollakowski@nokia.com |
| 990034 | Management of non-public networks phase 2 | OAM_NPN_Ph2 | 1 | Rel-18 | S5 | 2023/3/16 | 2024/3/3 | 65% | SP-230184 |  | ZHANG, Kai, Huawei | kai.zhangkai@huawei.com |
| 1000013 | Management Aspects of URLLC | URLLC_Mgt | 2 | Rel-18 | S5 | 2023/6/8 | 2024/3/3 | 20% | SP-230631 |  | Wang Zhaoning, China Unicom, | wangzn18@chinaunicom.cn |

- Rel-19 rapporteurs inputs for TU detailed planning

Detailed TU planning from rapporteurs:

- AIML

- MDA

- IDM

- CCL

- NDT

- CMO

- MSEC

- SBMA

- PTM

- MADCOL

- SEPM

- PM

- AdNRM

- TMQ

- NTNM

- IABM

- RedcapM

- NWDAFM

- NSM

- EE

- Mexpo

- Reminder for latest baseline version of TS 28.318 (NSOEU):

Rapporteur(Erik/Ashutosh) will kindly resubmit the latest draft TS 28.318 to SA5#153 and send email to exploder to inform everyone, so that people could use the content as baseline for contribution preparation.