3GPP TSG-SA5 Meeting #155 rapporteur calls 	S5-24xxxx

Electronic meetings

- Source:	Moderator (SA5 vice-chair)

- Title:	S5-abcd post-SA5#155 OAM rapporteur call agenda and notes

- Document for:	Information

Agenda Item:

# 1	Decision/action requested.

Please take the information included in the present document into account

# 2	References

[1]	3GPP FTP server folder for all rapporteur call documents after SA5#155 - https://www.3gpp.org/ftp/Email_Discussions/SA5/OAM%20rapporteur%20calls/Rapporteur%20call%20%23155

[2]

# 3	Rapporteur calls plan after SA5#155

Proposed topics:

-	20 June 13:00UTC~15:00UTC

-	check the Rel-19 topics status on the progress

-	way forward for stage2/stage3 mapping

-	SBMA TS structure

-	Living document

-	Review of potential pCR for TR 28.914 on Add comparison between network slice based and intent based solution (triggered by S5-242612).

-	25 July 13:00UTC~15:00UTC

-	CMO

-	ES cost index

-	NDT

-	AIML

Please upload your draft documents for discussion to [1].

# 4	Schedule for rapporteur calls

| Rapporteur call | Date/Time | Potential topics |
| --- | --- | --- |
| SA5#155.1 | Thursday, June 20th, 2024 13:00 - 15:00 UTC / 15:00 - 17:00 CEST / 21:00 - 23:00 China | - Living document - check the Rel-19 topics status on the progress - way forward for stage2/stage3 mapping - SBMA TS structure - Review of potential pCR for TR 28.914 on Add comparison between network slice based and intent based solution (triggered by S5-242612). |
| SA5#155.2 | Thursday, July 25th, 2024 13:00 - 15:00 UTC / 15:00 - 17:00 CEST / 21:00 - 23:00 China | - CMO - ES cost index - NDT - AIML |

# 5	Draft agenda

-	TBD...

# 6	Minutes

-	Living document

-	check the Rel-19 topics status on the progress

|  |  | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | AIML | Study on AI/ML management - phase 2 | FS_AIML_MGT_Ph2 | 6/9/2024 | 0% | SP-231780 | 19% |
| 2 | MDA | Study on Management Data Analytics (MDA) Phase 3 | FS_eMDAS_Ph3 | 6/9/2024 | 0% | SP-231726 | 70% |
| 3 | IDM | Study on intent driven management services for mobile network phase 3 | FS_IDMS_MN_Ph3 | 6/9/2024 | 5% | SP-231737 | 70% |
| 4 | CCL | Study on closed control loop management | FS_CCLM | 6/9/2024 | 5% | SP-231735 | 40% |
| 5 | NDT | Study on management aspects of Network Digital Twin | FS_NDT | 6/9/2024 | 5% | SP-231727 | 65% |
| 6 | CMO | Study on Cloud Aspects of Management and Orchestration | FS_Cloud_OAM | 6/9/2024 | 2% | SP-231781 | 40% |
| 7 | MSEC | Study on Enablers for Security Monitoring | FS_SECM | 6/9/2024 | 0% | SP-231736 | 0% |
| 8 | SBMA | Study on Service Based Management Architecture enhancement phase 3 | FS_SBMA_Ph3 | 6/9/2024 | 0% | SP-231725 | 45% |
| 9 | PTM | Study on Management of planned configurations | FS_PlanM | 9/9/2024 | 0% | SP-231721 | 60% |
| 10 | MADCOL | Data management phase 2 | MADCOL_Ph2 | 5/6/2025 | 0% | SP-231746 | 50% |
| 11 | SEPM | Study on data management regarding subscriptions and reporting | FS_Data_SREP | 6/9/2024 | 0% | SP-231732 | 60% |
| 12 | PM | 5G performance measurements and KPIs phase 4 | PM_KPI_5G_Ph4 | 5/6/2025 | 0% | SP-231747 | 20% |
| 13 | AdNRM | 5G Advanced NRM features phase 3 | AdNRM_Ph3 | 5/6/2025 | 0% | SP-231745 | 15% |
| 14 | TMQ | Subscriber and Equipment Trace and QoE collection management | TraceQoE_OAM | 5/6/2025 | 0% | SP-231748 | 20% |
| 15 | NTNM | Study on Management Aspects of NTN Phase 2 | FS_NTN_OAM_Ph2 | 6/9/2024 | 0% | SP-231733 | 65% |
| 16 | IABM | Study on management of IAB nodes | FS_NR_mobile_IAB_OAM | 13/12/2024 | 0% | SP-231729 | 40% |
| 17 | RedcapM | Study on management aspects of RedCap feature | FS_NR_RedCap_OAM | 6/9/2024 | 0% | SP-231734 | 50% |
| 18 | NWDAFM | Study on Enhancement of Management Aspects related to NWDAF Phase 2 | FS_NWDAF_OAM_Ph2 | 6/9/2024 | 0% | SP-231724 | 75% |
| 19 | NSM | Study on Management of Network Sharing Phase3 | FS_NetShare_OAM_Ph3 | 6/9/2024 | 0% | SP-231731 | 50% |
| 20 | EE | Study on energy efficiency and energy saving aspects of 5G networks and services | FS_Energy_OAM_Ph3 | 9/9/2024 | 10% | SP-231723 | 25% |
| 21 | Mexpo | Study on Enhanced OAM for management exposure to external consumers | FS_MExpo | 6/9/2024 | 5% | SP-231728 | 50% |

3. Inputs from IDMS_MN_ph3 rapporteur (Huawei/Ericsson)

Summary: Good progress for WT-1,WT-2,WT-3 and WT-4.  Potential risk for the completion of WT-5 and WT-6.

|  | WT-1 | WT-2 | WT-3 | WT-4 | WT-5 | WT-6 | Total tdoc num |
| --- | --- | --- | --- | --- | --- | --- | --- |
| SA5#153 | 0 tdoc submitted | 2 tdoc submitted | 6tdoc submitted | 0 tdoc submitted | 1 tdoc submitted | 0 tdoc submitted | 12 tdoc submitted 3 tdoc approved |
| SA5#154 | 0 tdoc submitted | 5 tdoc submitted 3 tdoc approved: S5-241974 S5-241975 S5-241979 | 12 tdoc submitted 2 tdoc approved S5-241976 S5-241980 | 0 tdoc submitted | 1 tdoc submitted | 1 tdoc submitted 1 tdoc approved: S5-242121 | 19 tdoc submitted 6 tdoc approved |
| SA5#155 | 1 tdoc submitted 1 tdoc approved: S5-243148 | 3 tdoc submitted 3 tdoc approved: S5-243149 S5-243150 S5-243151 | 12 tdoc submitted 9 tdoc approved S5-243152 S5-243154 S5-243155 S5-243156 S5-243157 S5-243158 S5-243159 S5-243160 S5-243161 | 2 tdoc submitted 2 tdoc approved S5-243162 S5-243163 | 1 tdoc submitted | 0 tdoc submitted | 19 tdoc submitted 15 tdoc approved |
| Current progress | 70% | 95% | 70% | 60% | 30% | 30% | 50 tdoc submitted 24 tdoc approved |

Following are some guidelines  from Rapporteur for the next two meeting to complete the Study (SA5#156 and SA5#157):

- 17 use cases have already been captured in TR 28.914, suggest to focus on the solution, evaluation and conclusion for the existing use case in next two meetings, new use case is not encouraged.

- Encourage to submit the solution and conclusion for existing use cases in SA5#156 meeting.

- Target to finish the SI in SA5#157 meeting. SA5#157 mainly focus on the completion of the study. The use cases without conclusion in SA5#157 needs to postpone to future release for further study.

7. Inputs from MSEC rapporteur (Nokia)

Plan to complete this SI at SA5#156. No normative work is foreseen with the approved scope.

8. Inputs from SBMA rapporteur (Huawei):

Based on my observation, see "Study on Service Based Management Architecture enhancement phase 3 (FS_SBMA_Ph3) - SA5 Status table" as below:

- Four WTs (i.e. WT-1/2/3/4) were discussed in SA5#154 and SA5#155, progress is pretty good

- However, contributions on "WT-5 ~ WT-10" are needed to fulfil the objectives of SI

- IF still no contributions on "WT-5 ~ WT-10" in SA5#156, the rapporteur may submit revised SID to SA5#157 to remove those WTs on which no contributions submitted at all to fit the group TR phase time plan.

|  | WT-1 | WT-2 | WT-3 | WT-4 | WT-5 | WT-6 | WT-7 | WT-8 | WT-9 | WT-10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SA5#154 | S5-241379 S5-241380 S5-241381 S5-241415 S5-241588 | S5-241797 | S5-241129 | S5-241414 |  |  |  |  |  |  |
| SA5#155 | S5-242654 S5-242655 S5-242657 S5-242897 S5-242901 S5-242902 | S5-242871 S5-242873 | S5-242936 S5-242978 | S5-242430 S5-242431 S5-242656 |  |  |  |  |  |  |

contributions for SA5#156, especially on WT-5~WT-10 (https://forge.3gpp.org/rep/sa5/MnS/-/wikis/SA5/Rel-19-Studies/FS_SBMA_Ph3), are welcome.

15. Inputs from NTNM (China Unicom) :

For OAM_NTN_Ph2, after checking the progress per-WT in S5-242310, and TU planning table, we plan to allocate 1TU for 156 and 0.5TU for 157(left 1.5 TU on total for SI).

Now the progress is 65%, looks good and I think we can finish on SA5#157. Meanwhile, we will submit corresponding WI of NTN_Ph2 in SA5#157 or 158 for discussion.

19. Inputs from NSM rapporteur (China Unicom)

WT#1 %: 50% (Use case, requirements for Trace job and collection requirements for POPs has been discussed and agreed)

WT#2 %: 40% (Use case, requirements for enhancements and scenarios for SBMA to support MOCN and access-rights-related scenarios has been discussed and agreed.)

WT#3 %: 30% (Update of scope and concepts and use case, requirements for S-RAN management of Indirect network sharing have been discussed and agreed.)

Next step for 156 meeting:

For WT-1, solution and conclusion for Trace job and collection requirements for POPs will be studied.

For WT-2, solution and conclusion for enhancements and scenarios for SBMA to support MOCN and access-rights-related scenarios will be studied.

For WT-3, the progress of SA2 related to Indirect Network Sharing will be kept attention and solution for S-RAN management of Indirect network sharing will be studied. Other enhancements will be further investigated.

21. Inputs from MExpo (Nokia)

There has been very good interest and progress for WT-1 from several companies.

For WT-2 and WT-3 there has been less contributions and progress.

If there are no contributions or use cases not agreed for WT-2 and WT-3 by SA5#156, a revised SID may be proposed in SA5#157 from the rapporteur to update the SID to remove/align these 2 WTs with the TR.

Further information on the SI:

Progress of the SID: (https://forge.3gpp.org/rep/sa5/MnS/-/wikis/SA5/SA5-155-active-work-items-and-study-items)

| UID | Agenda | Name | Acronym | Target Date | % at SA5#153 | % at SA5#154 | % at SA5#155 | WID |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1020022 | 6.19.21 | Study on Enhanced OAM for management exposure to external consumers | FS_MExpo | SA#105 (Sept. 2024) | 5% | 10% | 50% | SP-231728 |

Below is the progress information per WT:

Overall WI progress: 50%

Progress per Work Task:

- WT-1: 60%

- WT-2: 0%

- WT-3: 0%

Following has been the pCR information for each WT for this SI:

| FS_Mexpo | WT-1 | WT-2 | WT-3 |  |
| --- | --- | --- | --- | --- |
| SA5#153 | Total pCRs: 0 Agreed pCRs: 0 | Total pCRs: 0 Agreed pCRs: 0 | Total pCRs: 0 Agreed pCRs: 0 | Note: Only TR skeleton was agreed |
| SA5#154 | Total pCRs: 8 Agreed pCRs: 4 | Total pCRs: 1 Agreed pCRs: 0 | Total pCRs: 1 Agreed pCRs: 0 |  |
| SA5#155 | Total pCRs: 13 Agreed pCRs: 8 | Total pCRs: 2 Agreed pCRs: 0 | Total pCRs: 0 Agreed pCRs: 0 |  |

The following recommendations for preparation of August meeting should be given online.

1	AIML

2	MDA

4	CCL

5	NDT

6	CMO

9	PTM

10	MADCOL

11	SEPM

12	PM

13	AdNRM

14	TMQ

16	IABM

17	RedcapM

18	NWDAFM

20	EE

Chair recommendation on Rel-19

- Summary example:

The following topics are submitted for discussion:

AI/ML LCM related

ML model training

    - ML model training feasibility check

    - ML model confidence

    - Training Data sample selection criteria

    - Assurance of AIML input data quality

    - Synthetic data

    - Performance monitoring of ML models trained by NWDAF

ML Model loading

AI/ML inference emulation

AI/ML inference management

    - ML Model selection for inference

AIML sustainability

    - AIML energy consumption and energy efficiency

Training technique concepts

Generative AI (Pre-Training, Fine-Tuning)

Distributed training

Federated Learning

Reinforcement Learning

ML knowledge transfer

Joint Training

Re-training

- If the topic is related with other WGs, the related WI/SI information and key depandancy should be indicated.

3. Chair recommendation on Rel-19 normative work plan:

For the Rel-19 normative work plan, WID proposals are welcome to be submitted to SA5#157 and #158, we will target to finalize all the Rel-19 OAM WIDs no later than SA5#158. This will leave 6 to 9 months for Rel-19 normative work.

-	way forward for stage2/stage3 mapping

-	SBMA TS structure

-	Review of potential pCR for TR 28.914 on Add comparison between network slice based and intent based solution (triggered by S5-242612).