## Slide 1: SA5 Status Report to SA#101
Thomas Tovinger, Outgoing SA5 Chair, Ericsson
Zou Lan, New SA5 Chair, Huawei
Anatoly Andrianov, SA5 Vice Chair, Nokia
Gerald Görmer, SA5 Charging SWG Chair, MATRIXX Software
Mirko Cano Soveri, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Zou Lan (Huawei) New Chair-Elect since 08/2023
Thomas Tovinger (Ericsson) Outgoing Chair, New VC (chair since 08/2015) Anatoly Andrianov (Nokia) New VC since 08/2023
Secretary: Mirko Cano (MCC Support) since 03/2012
  Charging Sub-Working Group (SWG)
Gerald Görmer (MATRIXX Software) Chair since 08/2021 Chen Shan (Huawei) Vice Chair since 05/2016
  A warm thanks to our MCC secretary Mirko Cano, to our former Vice Chairs Zou Lan and Gerald, and our SWG Chair/VC for their always outstanding support to SA5!!

## Slide 3: 2023 meeting calendar
Meeting | Date | City | Country | Host/ Region | Co-location
SA5#146-bis-e | 16 - 19 Jan | E-meeting | E-meeting | E-meeting | 
SA5#147 | 27 Feb – 3 Mar | Athens | Greece | ETSI | CT, SA6
SA5#148-e | 17 - 25 Apr | E-meeting | E-meeting | E-meeting | 
SA5#149 | 22 - 26 May | Berlin | Germany | ETSI | CT, SA
SA5#150 | 21 - 25 Aug | Gothenburg | Sweden | ETSI | CT, SA
SA5#151-e | 9 - 13 Oct | Xiamen | China | CCSA | 
SA5#152 | 13 - 17 Nov | Chicago | US | ATIS | Mega meeting

## Slide 4: 2024 meeting calendar
Meeting | Date | City | Country | Host/ Region | Co-location
SA5#153 | 29 Jan – 2 Feb | EU | EU | ETSI | 
SA5#154 | 15 - 19 Apr | China | China | CCSA | 
SA5#155 | 27 - 31 May | Korea | Korea | TTA | SA WGs
SA5#156 | 19 - 23 Aug | EU | EU | ETSI | 
SA5#157 | 14 - 18 Oct | India | India | TSDSI | SA WGs
SA5#158 | 18 - 22 Nov | N.Am. | N.Am. | ATIS | 

## Slide 5: 3GPP Forge storage of TS code
Background from SA#100:
  SA5 endorsed DP S5-234494 at SA5#149 (update of the first version with added Answers to Questions from SA#99), whose objective is that as an alternative (optionally) 3GPP should allow storing the normative source code in Forge/Git.
  This DP was submitted to SA#100 in SP-230717 for endorsement, which received many positive comments but could not be endorsed due to two outstanding issues:
    1. The location of Forge (currently forge.3gpp.org) cannot be assumed to be fixed and if it moves again, then all link references to it will be lost.
    2. To check if there are any remaining legal issues.
  SA5 was asked to come back to SA#101 with an updated version of the DP addressing the outstanding issues as well as a proposal for a related CR on the 3GPP Working Methods in 21.900.
Input to SA#101
  At SA5#150 (August), SA5 endorsed an update of the DP addressing issue 1 above, as well as the related CR proposal on 21.900 in a DraftCR form, submitted to SA#101 in the LS SP-230800. The issue 1 above is addressed by a new proposal that “A change marked backup-copy of the proposed changes shall be added to every CR”. Issue 2 is not addressed explicitly in the DP or CR, but SA5 has not been able to identify any legal issues and MCC or ETSI legal staff was not available to check this; therefore we ask SA to confirm, possibly by help of MCC or ETSI legal, if there are any remaining legal issues.
  In addition to the LS to SA in S5-235769, SA5 also sent an LS to CT4 (cc CT, SA in SP-230802) with a related (Draft)CR proposal on 29.501 for the OpenAPI guidelines.

## Slide 6
TSG#93-e
SA1 Stage 1 100%
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN4
content def.
Release 18
Note: All starting dates are indicative
TSG#94-e
TSG#95-e
TSG#96
TSG#97-e
TSG#98
TSG#99
TSG#100
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
RAN Content def.
RAN Completion (RAN2/3/4core)
2022
2023
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2024
Now
Maint.
Maint.
ASN.1 & Open APIs
ASN.1
1st review
Release 18 timeline– figure with SA5 OAM
Studies (SA5 OAM)
Stage 1 (SA5 OAM)
Stage 2 Functional and stage 3 work (OAM/CN related),
provide inputs to CT
Stage 2 Functional and stage 3 work (RAN related)
SA5 OAM Rel-18 Timeline
Ref: S5-232763 updated

## Slide 7
TSG#101
Note: All starting dates are indicative
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2026
RAN Rel-19 workshop
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
SA Rel-19
Workshop
TSG#100
June
2023
Now
NEW at TSG#99 - Working assumption for SA, endorsed for RAN
100%
SA1 Stage 1 80%
Release 19 timeline– figure with SA5 OAM (considering of sync with SA1/SA2/SA6/RAN/CT)
Studies (SA5 OAM)
Stage 1 (Standalone OAM –part 2/SA5 RAN related OAM)
Stage 2 Functional and stage 3 work (standalone OAM part 2/RAN related OAM)
SA5 OAM Rel-19 Timeline
SA5#151~152:New Rel-19 SIDs
SA5#155~156:New WIDs
package 2
Studies (SA5 OAM)
Stage 1 (Standalone OAM-part 1/SA2/SA6 related OAM)
Stage 2 Functional work (SA2/6 related OAM) and CT related stage3 work, Stage2/stage3 for standalone OAM-part1
Categorization of SA5 work:
Standalone OAM (part 1 and part 2)
  Part1: work related to Rel-18 study with no Rel-18 WI and other potential high priority WIs.
  Part2: other potential rel-19 SIs/WIs.
SA1 related OAM
SA2/6 related OAM
RAN/CT related OAM
Key sync periods and potential sync consideration:
① Jun (SA5#150) ~Dec.2023 (SA5#152/ TSG#102) follow SA1 discussion with DP
② Oct (SA5#151) ~Dec.2023 (SA5#152/TSG#102): Rel-19 SIs discussion time window. All SIs are to be ready in TSG#102.
③ Jan (SA5#153) ~Jun. 2024 (SA5#155/TSG#104): WID package 1(Standalone OAM part1 and SA2/SA6 related OAM) discussion time window. Standalone OAM part 1 and SA2/SA6 related Wis should be ready in TSG#104, to be able to sync with SA2/SA6 discussion.
④ Jun (SA5#155)~Sep. 2024 (SA5#156/TSG#105): WID package 2 (standalone OAM part 2 and RAN/CT related OAM) discussion time window. Standalone OAM part 2 and RAN related SIs are to be ready in TSG#105, to be able to sync with RAN/CT.
⑤Jun (SA5#150) ~Dec.2023 (SA5#152/ TSG#102) potential sync time window with SA1(6 months).
⑥ Apr (SA5#154)~Dec,2024 (SA5#158): potential sync time window with SA2/SA6(9 months).
⑦Oct,2024(SA5#157)~Sep,2025 (TSG#109): potential sync time window with RAN/CT (12 months).
②
⑥ 9 months SA2/6 sync
⑦ 12 months RAN/CT sync
Work item 15 months
Studies 6 months
SA5#150~152:Follow SA1 discussion with DP
①
④
⑤ 6 months SA1 sync
Studies (SA5 OAM) (standalone OAM-part2)
③
SA5#153~155: New WIDs package 1

## Slide 8: Charging (CH) WIs/SIs

## Slide 9
New or Revised Charging SIDs/WIDs
Number | Title | Source
SP-230923 | New WID on Charging Aspects of TSN | Huawei
SP-230924 | New WID on Charging Aspects of B2B Charging | Huawei
SP-230925 | New WID on charging enhancements on 5WWC phase 2 | China Unicom
SP-230926 | New WID on charging for roaming and additional actor using CHF to CHF interface | Ericsson LM
SP-230927 | New WID on charging aspects of Satellite in 5GS | CATT

## Slide 10: SA5 progress – Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Rel-18 Work | ------ | ----- | ------ | ---- | ---- | 
980025 | Charging Aspects of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 16/06/2024 | 40% | SP-230176 | 50 % | TS for Information
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH | 16/06/2024 | 10% | SP-230182 | 40 % | 
990028 | Charging aspects for Enhanced Support of Non-Public Networks | eNPN_CH | 03/03/2024 | 10% | SP-230177 | 30 % | 
1080008 | Charging Aspects of IMS Data Channel | IDC_CH | 03/03/2024 | 0% | SP-230621 | 20 % | 
1080010 | Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | 5MBS_CH | 03/03/2024 | 0% | SP-230177 | 30 % | 
 | Rel-18 Studies | ------ | ----- | ------ | ----- | ---- | 
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 12/12/2023 | 92% | SP-210390 | 96 % | 
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | 09/09/2023 | 97% | SP-210391 | 100 % | completed
970032 | Study on Time Sensitive Networking charging | FS_TSNCH | 12/12/2023 | 70% | SP-220979 | 100 % | completed
980026 | Study on CHF Segmentation | FS_CHFSeg | 12/12/2023 | 12% | SP-221160 | 18 % | 
980027 | Study on Study on Structure of Charging for Verticals | FS_SCV | 12/12/2023 | 80% | SP-230178 | 100 % | completed
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 12/12/2023 | 30% | SP-221162 | 80 % | TR for Information
1080009 | Study on Charging Aspects of Ranging and Sidelink Positioning | FS_Ranging_SL_CH | 12/12/2023 | 0% | SP-230622 | 15 % | 
 | Rel-19 Studies | ------ | ----- | ------ | ----- | ----- | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 11: Rel-18 Charging Aspects of Network Slicing Phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980025 | Charging aspects for enhancements of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 16/06/2024 | 40% | SP-230176 | 50 % | 
Progress since SA#100:
  8 pCRs for TS 28.203 were approved covering
    Update of basic principles for NSACF
    Introduce CDR generation, Ga record and CDR file transfer
    Correction on Number of UEs per network slice flow description
    Introduce definition of charging information
    Introduce NSACF specific charging information
    Update of quota management for NSACF
  Draft TS 28.203
  TS 28.203 for Information (SP‑230931)
RAN impacts and dependencies:
  None identified
Next steps:
  complement on stage 2 parameter definitions

## Slide 12: Rel-18 Charging aspects for Charging Aspects for NSSAA
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH | 16/06/2024 | 10% | SP-230182 | 40 % | 
Progress since SA#100:
  5 pCRs for TS 28.204 were approved covering
    Introduce charging scenarios principles
    Introduce applicable triggers
    Introduce message flow for IEC, ECUR and PECD
  Draft TS 28.204
RAN impacts and dependencies:
  None identified
Next steps:
  complement on stage 2 parameter definitions

## Slide 13: Rel-18 Charging Aspects for Enhanced support of Non-Public Networks
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
940043 | Charging Aspects for Enhanced support of Non-Public Networks | eNPN_CH | 03/03/2024 | 10 % | SP-230177 | 30 % | 
Progress since SA#100:
  6 CRs were approved covering
    Addition of access type for SNPN
    Addition of identifier for PNI-NPN charging
RAN impacts and dependencies:
  None identified
Next steps:
  Introduce more solutions

## Slide 14: Rel-18 Charging Aspects of IMS Data Channel
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1000008 | Charging Aspects of IMS Data Channel | IDC_CH | 03/03/2024 | 10 % | SP-230621 | 20 % | 
Progress since SA#100:
  4 CRs were approved covering
    Add charging principle of duration-based charging for IMS data channel
    Add charging principle of volume-based charging for IMS data channel
    Support of Caller and Callee Information in PDU session charging
    Support of Caller and Callee Information in Stage 3
RAN impacts and dependencies:
  None identified
Next steps:
  Introduce more solutions

## Slide 15: Rel-18 Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1000010 | Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | 5MBS_CH | 03/03/2024 | 10 % | SP-230623 | 30 % | 
Progress since SA#100:
  7 CRs were approved covering
    Add charging requirements, principle, and architecture for 5MBS
    Add MB-SMF in charging architecture for 5GS
    Add charging procedures for 5MBS
    Add MB-SMF as consumer of ConvergedCharging service
RAN impacts and dependencies:
  None identified
Next steps:
  Introduce more solutions

## Slide 16: Rel-18 Study (FS_NCHF_Ph2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 12/12/2023 | 92 % | SP-210390 | 96 % | 
Progress since SA#100:
  12 pCRs for TR 28.826 were approved covering
    Additional solutions for IoT charging optimization, bitrate charging, and handing of undefined charging attribute values
    Updated evaluations and conclusion
    Clarifications and corrections
  Draft TR 28.826
RAN impacts and dependencies:
  None identified
Next steps:
  Further evaluation and conclusion of the study

## Slide 17: Rel-18 Study on 5G roaming charging architecture for wholesale and retail scenarios (FS_CHROAM)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | 09/09/2023 | 97% | SP-210391 | 100% | completed
Progress since SA#100:
  9 pCRs for TR 28.827 were approved covering
    Finalizing evaluation and conclusion
    Clarifications and corrections
  Draft TR 28.827
  TR 28.827 for Approval (SP‑230933)
RAN impacts and dependencies:
  None identified
Next steps:
  Study concluded, a new WID is proposed and LS to GSMA

## Slide 18: Rel-18 Study on Time Sensitive Networking charging (FS_TSNCH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
970032 | Study on Time Sensitive Networking charging | FS_TSNCH | 12/12/2023 | 70 % | SP-220979 | 100% | completed
Progress since SA#100:
  5 pCRs for TR 28.839 were approved for introduction of:
    Resolving editor's note in solution #1, solution #4 and solution $6 and clarifying solution #2
    Adding the key issues and solutions mapping
    Adding the evaluation and conclusion.
  Draft TR 28.839
  TR 28.839 for Approval (SP‑230932)
RAN impacts and dependencies:
  None identified
Next steps:
  New WID is proposed for SA#101 meeting

## Slide 19: Rel-18 Study (FS_CHFSeg)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980026 | Study on CHF Segmentation | FS_CHFSeg | 12/12/2023 | 12% | SP-221160 | 18 % | 
Progress since SA#100:
  3 pCRs for TR 28.840 were approved covering
    Overview Clause
    3 CHF Selection Scenarios (NF Consumers Information, SUPI or Group ID, Charging Domain) and Key Issues
  Draft TR 28.840
RAN impacts and dependencies:
  None identified
Next steps:
  CHF Selection Solutions and Evaluation

## Slide 20: Rel-18 Study on Structure of Charging for Verticals (FS_SCV)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980027 | Study on Study on Structure of Charging for Verticals | FS_SCV | 12/12/2023 | 80% | SP-230178 | 100% | completed
Progress since SA#100 :
  2 pCRs for TR 28.843 were approved covering
    clarification on the concept and business roles
    references and terminologies update
  Draft TR 28.843
  TR 28.843 for Approval (SP‑230934)
RAN impacts and dependencies:
  None identified
Next steps:
  New WID is proposed for SA#101 meeting

## Slide 21: Rel-18 Study (FS_5GSAT_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 12/12/2023 | 30 | SP-221162 | 80 % | New WID for approval
Progress since SA#100 :
  11 pCRs for TR 28.844 were approved covering
    Converged Charging satellite backhaul Solution Update
    Satellite backhaul Key Issue
    Add solution on charging for 5G connection via satellite access, 5G data connectivity via satellite access,
    Update solutions for satellite backhaul charging
    Resolve EN of edge computing charging with satellite backhaul
    Add solutions for satellite access charging, edge computing charging with satellite backhaul, SSC-to-SSC communications via satellite backhaul and EAS on-board deployment charging
    Add Evaluation for satellite access charging and for satellite backhaul charging
    Add Conclusion for satellite backhaul charging
  Draft TR 28.844
  TR 28.844 for Information (S5‑230935)
RAN impacts and dependencies:
  None identified
Next steps:
  Drafting solutions and evaluation for the study, new WID is proposed for SA#101 meeting

## Slide 22: Rel-18 Study (FS_Ranging_SL_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080009 | Study on Charging Aspects of Ranging and Sidelink Positioning | FS_Ranging_SL_CH | 12/12/2023 | 0% | SP-230622 | 15 % | 
Progress since SA#100 :
  11 pCRs for TR 28.845 were approved covering
    Initial skeleton
    Update on skeleton, Scope, Reference, terms, symbols and abbreviations
    Update on overview and business roles
    Add charging scenarios and key issues for Ranging Sidelink Positioning UE Discovery
    Add charging scenarios and key issues for UE positioning assisted by Sidelink Positioning and involving 5GC
    Add charging scenarios and key issues for UE only Sidelink Positioning for Target UE using Located UE
    Add charging scenarios and key issues for Ranging SL Positioning service exposure
  Draft TR 28.845
RAN impacts and dependencies:
  None identified
Next steps:
  Key Issues details and solutions

## Slide 23
Charging TSs & TRs to SA#101
Number | Title | For
SP-230931 | Presentation of TS 28.203 Network Slice Admission Control charging in the 5G System (5GS) | Information
SP-230933 | Presentation of TR 28.827 Study on 5G charging for additional roaming scenarios and actors | Approval
SP-230932 | Presentation of TR 28.839 Study on charging aspects for time sensitive networking | Approval
SP-230934 | Presentation of TR 28.843 Study on Structure of Charging for Verticals | Approval
SP-230935 | Presentation of TR 28.844 Study on charging aspects of satellite in 5GS | Information

## Slide 24: OAM WIs/SIs

## Slide 25
Revised Rel-18 Study / Work Items
Tdoc | Type | Release | Title
SP-230928 | WID Revised | Rel-18 | Revised WID on Service Based Management Architecture (SBMA)

## Slide 26: Overview of Rel-18 SA5 OAM ongoing WIs/SIs
Altogether 49 WIs/SIs, including 7 ongoing SIs and 21 ongoing WIs, 19 studies are finished, 2 work items are finished.
Rel-18 OAM&P Studies |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | Study on enhancement of autonomous network levels | China Mobile, Huawei | FS_eANL | SP-211446
2 | Study on evaluation of autonomous network levels | China Mobile, Huawei | FS_ANLEVA | SP-211445
3 | (finished) Study on enhanced intent driven management services for mobile networks | Huawei, Ericsson | FS_eIDMS_MN | SP-211450
4 | Study on intent-driven management for network slicing | Ericsson, Huawei | FS_NETSLICE_IDMS | SP-220278
5 | (finished) Study on AI/ ML management | Intel, NEC | FS_AIML_MGMT | SP-211443
6 | (finished) Study on Enhancement of the management aspects related to NWDAF | China Telecom | FS_MANWDAF | SP-211435
7 | Study on Fault Supervision Evolution | China Mobile, Huawei | FS_FSEV | SP-220153
8 | (finished)Study on measurement data collection to support RAN intelligence | Intel, China Mobile | FS_MEDACO_RAN | SP-220488
Management Architecture and Mechanisms |  |  |  | 
9 | (finished) Study on Enhancement of service based management architecture | Huawei, Ericsson | FS_eSBMA | SP-211451
10 | (finished) Study on Basic SBMA enabler enhancements | Nokia | FS_eSBMAe | S5-221506
11 | (finished) Study on Management Aspects of URLLC | China Unicom | FS_URLLC_Mgt | SP-220146
12 | (finished) Study on Management Aspects of 5GLAN | China Mobile | FS_5GLAN_Mgt | SP-220324
13 | (finished) Study on Management of Cloud Native Virtualized Network Function | China Mobile | FS_MCVNF | SP-220150
14 | (finished) Study on Management Aspects of 5G MOCN Network Sharing Phase2 | China Unicom | FS_MANS_ph2 | SP-220151
15 | (finished) Study on continuous integration continuous delivery support for 3GPP NFs | Lenovo | FS_CICDNS | SP-211427
16 | (finished) Study on Management of Trace/MDT phase 2 | Nokia | FS_5GMDT_Ph2 | SP-220152
17 | (finished)Study on YANG PUSH (stopped at SA5#144e) | Ericsson | FS_YANG | SP-200765
18 | Study on Management Aspects of IoT NTN Enhancements | China Unicom | FS_IOT_NTN | SP-220490
19 | Study on Data management phase 2 | Nokia | FS_MADCOL_ph2 | SP-220842
Support of New Services |  |  |  | 
20 | (finished)Study on enhancement of management of non-public networks | Huawei | FS_OAM_eNPN | SP-211436
21 | (finished) Study on new aspects of EE for 5G networks Phase 2 | Huawei | FS_EE5G_Ph2 | SP-211440
22 | (finished) Study on Network and Service Operations for Energy Utilities | Samsung | FS_NSOEU | SP-211622
23 | Study on Key Quality Indicators(KQIs)for 5G service experience | Huawei | FS_KQI_5G | SP-211433
24 | Study on Deterministic Communication Service Assurance | Huawei | FS_DCSA | SP-211442
25 | (finished) Study on management aspects of network slice management capability exposure | Alibaba | FS_NSCE | SP-220142
26 | (finished) Study on alignment with ETSI MEC for Edge computing management | Huawei | FS_MEC_ECM | SP-220147
Rel-18 Operations, Administration, Maintenance and Provisioning (OAM&P) |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | Self-Configuration of RAN NEs | China Mobile, Huawei | RANSC | SP-211431
2 | Management Data Analytics phase 2 | Intel, NEC | eMDAS_Ph2 | SP-220981
3 | AI/ML management | Intel, NEC | AIML_MGT | SP-230335
4 | Intent driven Management Service for Mobile Network phase 2 | Huawei, Ericsson | IDMS_MN_ph2 | SP-230180
Management Architecture and Mechanisms |  |  |  | 
5 | Service based management architecture | Huawei, Ericsson, Nokia | eSBMA | SP-230174
6 | Network slicing provisioning rules | Ericsson | NSRULE | SP-211449
7 | Network slice provisioning enhancement | Samsung | eNETSLICE_PRO | SP-211434
8 | Management of Trace/MDT phase 2 | Nokia | 5GMDT_Ph2 | SP-221163
9 | 5G performance measurements and KPIs phase 3 | China Telecom, Intel | PM_KPI_5G_Ph3 | SP-220489
10 | (finished) Enhancement of QoE Measurement Collection | Ericsson | eQoE | SP-200193
11 | Additional NRM features phase 2 | Nokia | AdNRM_ph2 | SP-220351
12 | Management Aspects related to NWDAF | China telecom | MANWDAF | SP-230181
13 | Enhanced Edge Computing Management | Samsung, Intel | eECM | SP-220154
14 | Management Aspect of 5GLAN | China Mobile Com. Corporation | 5GLAN_Mgt | SP-230175
15 | Management Aspects of NTN | China Unicom,CATT | OAM_NTN | SP-230183
16 | (finished) methodology for deprecation | Ericsson | OAM_MetDep | SP-220843
17 | Management of cloud-native Virtualized Network Functions | China Mobile,Huawei,AsiaInfo | MCVNF | SP-230764
18 | Management Aspect of 5G Network Sharing Phase2 | China Unicom, Ericsson | MANS_ph2 | SP-230629
19 | Management Aspects of URLLC | China Unicom | URLLC_Mgt | SP-230631
Support of New Services |  |  |  | 
20 | Access control for management service | Nokia | MSAC | SP-210859
21 | Enhancements of EE for 5G Phase 2 | Huawei | EE5GPLUS_Ph2 | SP-211441
22 | Management of non-public networks phase 2 | Huawei | OAM_NPN_Ph2 | SP-230184
23 | Network and Service Operations for Energy Utilities | Samsung | NSOEU | SP-230632

## Slide 27: Summary - SA5 Rel-18 WI progress (1/2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
990119 | AI/ML management | AIML_MGT | 2023/12/12 | 20% | SP-230335 | 35% |  | SA2, RAN3 | 0->20->35% | 28.105; 28.552; 32.425; 28.554; 28.541 | Yao, Yizhi, Intel Hassan Al-kanani, NEC
940045 | Network slicing provisioning rules | NSRULE | 2023/6/9 ->SA#102 (Dec 2023) | 60% | SP-211449 | 70% |  |  | 0->15->35->45->55->60->60->70% | 28.531; 28.541 | Robert Petersen, Ericsson
990030 | Intent driven Management Service for Mobile Network phase 2 | IDMS_MN_ph2 | 2023/12/12 | 40% | SP-230180 | 75% |  | SA2, RAN3, ETSI ZSM, TM Forum | 0->40->75% | 28.312 | Xu Ruiyue, Huawei Mark Scott, Ericsson
970031 | Management Data Analytics phase 2 | eMDAS_Ph2 | 2023/12/12 | 25% | SP-220981 | 50% |  | SA2,RAN3,RAN2 | 0->5->15->25->50% | 28.104; 28.552; 32.425; 28.554; 28.541; 28.622; 28.623; 28.533 | Yao, Yizhi, Intel Hassan, NEC
950031 | Additional NRM features phase 2 | AdNRM_ph2 | 2023/3/3 ->SA#103(Mar 2024) | 80% | SP-220351 | 88% |  |  | 0->5->7->10 -> 30->55->65->80->88% |  | Sean Sun, Nokia
940030 | Self-Configuration of RAN NEs | RANSC | 2023/12/12 | 55% | SP-211431 | 65% |  |  | 0->5->5->5->45->50->55->65% | 28.313; ; 28.317 | Hu, Yaxi, China Mobile Xu Ruiyue, Huawei
980029 | Management of Trace/MDT phase 2 | 5GMDT_Ph2 | 2023/12/12 ->SA#103(Mar 2024) | 0% | SP-221163 | 40% |  | SA2,RAN2,RAN3 | 0->40% | 28.621; 28.622; 28.623; 32.421; 32.422; 32.423 | Swaminathan, Sivaramakrishnan, Nokia
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | 2023/12/12 | 35% | SP-211441 | 55% |  | SA2,RAN2,RAN3 | 0->0->0->10->25->30->35->55% | 28.310; 28.552; 28.554; 28.541 | Cornily Jean-Michel, Orange
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | 2023/12/12 | 70% | SP-220690 | 80% |  | RAN2/RAN3/SA4/CT1/CT4 | 0 -> 5->15->50->60->70->80% | 28.552; 32.425; 28.554; 28.550 | Chen, Xiumin, China Telecom Yao, Yizhi, Intel
870027 | Enhancement of QoE Measurement Collection | eQoE | 2023/12/12 | 100% | SP-200193 |  |  |  | 95->95->70->95 ->100% | 28.307; 28.308; 28.309; 28.404; 28.405; 28.406; 28.622; 28.623; 28.533 | Bagher Zadeh, Ericsson
950036 | Enhanced Edge Computing Management | eECM | 2023/12/12 | 50% | SP-220154 | 50% |  |  | 0->5->10->20-> 35->50->50% | 28.541; 28.538; 28.552; 28.554; 28.531; 28.532 | Deepanshu Gautam , Samsung
930010 | Access control for management service | MSAC | 2023/12/12 | 72% | SP-210859 | 73% |  | SA3 | 67->67->67%->68->69->72->73% | 28.533; 28.540; 28.622; 28.623; 28.532; | Jing Ping, Nokia
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | 2023/12/12 | 90% | SP-211434 | 100% |  |  | 85->85 ->85%->90->100% | 28.531; 28.541 | Deepanshu Gautam , Samsung
990026 | Service based management architecture | eSBMA | 2023/12/12 | 0% | SP-230174 | 10% |  |  | 0->10% | 32.404; 28.622; 28.623; 32.300; 28.532; 28.545; 28.158; 28.111 | Lan Zou, Huawei Robert Peterson, Ericsson Pollakowski,Nokia
990031 | Management Aspects related to NWDAF | MANWDAF | 2023/12/12 | 50% | SP-230181 | 75% |  |  | 0->50->75% | 28.541; 28.552; 28.554 | Niu, Yuxia, China Telecom
990027 | Management Aspect of 5GLAN | 5GLAN_Mgt | 2023/12/12 | 45% | SP-230175 | 90% |  | SA2 | 0->45->90% | 28.541; 28.552; 28.554 | Yushuang Hu, CMCC
970030 | Methodology for deprecation | OAM_MetDep | 2023/3/10 | 100% | SP-220843 |  |  |  | 95->100% | 32.156; 32.160 | Lengyel, Balázs, Ericsson
990033 | Management Aspects of NTN | OAM_NTN | 2023/12/12 | 0% | SP-230183 | 30% |  |  | 0->30% | 28.541; 28.552; 28.554; 28.658 | Sun Mingrui, China Unicom
990034 | Management of non-public networks phase 2 | OAM_NPN_Ph2 | 2023/12/12 | 0% | SP-230184 | 40% |  | SA1, SA2, RAN3 | 0->10->40% | 28.557; 28.541; 28.531; 28.533; 28.552 | ZHANG, Kai, Huawei

## Slide 28: Summary - SA5 Rel-18 WI progress (2/2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
1000007 | Management of cloud-native Virtualized Network Functions | MCVNF | 2024/3/3 | 0% | SP-230764 | 30% |  | ETSI NFV | 0->30% |  | China Mobile Guangjing Cao
1000012 | Management Aspects of 5G Network Sharing Phase2 | MANS_ph2 | 2024/3/3 | 0% | SP-230629 | 30% |  | RAN3 | 0->30% |  | Wang Zhaoning, China Unicom,
1000013 | Management Aspects of URLLC | URLLC_Mgt | 2024/3/3 | 0% | SP-230631 | 10% |  | RAN3 | 0->10% |  | Wang Zhaoning, China Unicom,
1000014 | Network and Service Operations for Energy Utilities | NSOEU | 2024/3/3 | 0% | SP-230632 | 30% |  | SA1 | 0->30% | 28.318, 28.522, 28.554, 28.622 | Erik Guttman, Samsung

## Slide 29: Rel-18 WI - Intelligence and Automation
RANSC:
Progress at SA5#150:
The MnS model (Type B) and procedure for self-configuration
management have been discussed, only procedure has been agreed. The topic for configuration data handling is discussed again but no agreement achieved due to Nokia’s objection, which need further discussion.
Impacts and dependencies on other WGs: none identified
Next steps:
The MnS definition (type A and type B) of self-configuration management;
The concept, use case and requirement for configuration data handling
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
940030 | Self-Configuration of RAN NEs | RANSC | 2023/12/12 | 55% | SP-211431 | 65% |  |  | 0->5->5->5->45->50->55->65% | 28.313; ; 28.317 | Hu, Yaxi, China Mobile Xu Ruiyue, Huawei
970031 | Management Data Analytics phase 2 | eMDAS_Ph2 | 2023/12/12 | 25% | SP-220981 | 50% |  | SA2,RAN3,RAN2 | 0->5->15->25->50% | 28.104; 28.552; 32.425; 28.554; 28.541; 28.622; 28.623; 28.533 | Yao, Yizhi, Intel Hassan, NEC
990119 | AI/ML management | AIML_MGT | 2023/12/12 | 20% | SP-230335 | 35% |  | SA2, RAN3 | 0->20->35% | 28.105; 28.552; 32.425; 28.554; 28.541 | Yao, Yizhi, Intel Hassan Al-kanani, NEC
990030 | Intent driven Management Service for Mobile Network phase 2 | IDMS_MN_ph2 | 2023/12/12 | 40% | SP-230180 | 75% |  | SA2, RAN3, ETSI ZSM, TM Forum | 0->40->75% | 28.312 | Xu Ruiyue, Huawei Mark Scott, Ericsson
eMDAS_Ph2：
Progress at SA5#150:
Discussion at SA5#150 evolved around several documents including the following: Adding enabling data for Coverage and SLS use cases for PM predictionsresource analytics use case with correlation across NFsMDA RecommendationsSupport in stage 2 for cross domain MDAAdd recommended actions for non-3GPP operationsAdd MDA capability for resource utilization analysisAdd use case of MDA assisted control plane congestion analysis.
The discussion led to the approval of the following documents as input to the Draft CR: Adding enabling data for Coverage and SLS use cases for PM predictions.Filtering MDA Recommendations.Enhancing resource analytics use case with correlation across NFs.Add recommended actions for non-3GPP operations.Add MDA capability for resource utilization analysis.Add use case of MDA assisted control plane congestion analysis.
Impacts and dependencies on other WGs: SA2
Next steps: Continue the work according to the objectives
AI/ML management：
Progress at SA5#150:
With the discussions focused on AI/ML management for ML training phase, AI/ML emulation phase, and ML deployment phase in SA5#150, the contributions related to the following topics were agreed as inputs to the Draft CR:
- Use case, requirements and NRMs for ML training and testing performance management
- Modelling of ML Entity
- NRM for ML entities grouping
- NRMs for ML entities joint training
- NRMs for ML entities joint testing
- NRMs for ML entity update
- AI/ML management capabilities
- Rapporteur clean-up
Impacts and dependencies on other WGs: SA2, RAN3
Next steps: Continue the work according to the objectives
IDMS_MN_ph2：
Progress at SA5#150:
  Following solutions for new scenarios are discussed and agreed: Intent driven approach for RAN energy saving, Intent driven approach for radio capacity assurance, intent driven approach for 5GC network delivering and intent driven approach for E2E network optimization;
  Following solutions for generic intent capabilities are discussed and agreed: Intent report, intent handling capability obtaining, intent feasibility check, intent conflict
Impacts and dependencies on other WGs; SA2, RAN3
Next steps: deployment scenarios for intent interface

## Slide 30: Rel-18 WI - Management Architecture and Mechanisms (1/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
990026 | Service based management architecture | eSBMA | 2023/12/12 | 0% | SP-230174 | 10% |  |  | 0->10% | 32.404; 28.622; 28.623; 32.300; 28.532; 28.545; 28.532; 28.532; 28.532; 28.158; 28.532 ; 28.111 | Lan Zou, Huawei Robert Peterson, Ericsson Pollakowski,Nokia
940045 | Network slicing provisioning rules | NSRULE | 2023/6/9 ->SA#102 (Dec 2023) | 60% | SP-211449 | 70% |  |  | 0->15->35->45->55->60->60->70% | 28.531; 28.541 | Robert Petersen, Ericsson
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | 2023/12/12 | 90% | SP-211434 | 100% |  |  | 85->85 ->85%->90%->100% | 28.531; 28.541 | Deepanshu Gautam , Samsung
eNETSLICE_PRO:
Progress at SA5#150:
  This WID is completed.
Impacts and dependencies on other WGs:
  None identified
Next steps:
  None
eSBMA：
Progress at SA5#150: The following topics were agreed:
  28.111 skeleton
  Rel-18 pCR 28.111 FM service first draft
  Rel-18 pCR 28.111 FM service, definition updates
  Introduction of SBMA in 32.300
  Introduction of SBMA in 32.404
  Rel-18 Input to DraftCR,32.158 Add design pattern for error responses,Deprecate FM subscribe-unsubscribe,Introduce MnS Producer Notification Capabilility
Impacts and dependencies on other WGs: N/A
Next steps:examples of using SBMA for deployment needs further discussion.
NSRULE：
Progress at SA5#150:
  The solution description has been discussed however more discussion is needed to further align the solution described the technical specifications
Impacts and dependencies on other WGs:
  None identified
Next steps:
  Explore alternative solutions

## Slide 31: Rel-18 WI - Management Architecture and Mechanisms (2/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
980029 | Management of Trace/MDT phase 2 | 5GMDT_Ph2 | 2023/12/12 ->SA#103(Mar 2024) | 0% | SP-221163 | 40% |  | SA2,RAN2,RAN3 | 0->40% | 28.621; 28.622; 28.623; 32.421; 32.422; 32.423 | Swaminathan, Sivaramakrishnan, Nokia
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | 2023/12/12 | 70% | SP-220690 | 80% |  | RAN2/RAN3/SA4/CT1/CT4 | 0 -> 5->15->50->60->70->80% | 28.552; 32.425; 28.554; 28.550 | Chen, Xiumin, China Telecom
950031 | Additional NRM features phase 2 | AdNRM_ph2 | 2023/3/3 ->SA#103(Mar 2024) | 80% | SP-220351 | 88% |  |  | 0->5->7->10 -> 30->55->65->80->88% |  | Sean Sun, Nokia
PM_KPI_5G_Ph3：
Progress at SA5#150:
  Total of 14 contributions regarding to PM&KPI new measurement and streaming format enhancing were discussed at this meeting, eight of which (CRs focus on TS 28.552 and TS 28.554) were agreed. And one LS out may potentially involve this WID.
Impacts and dependencies on other WGs: Measurements for RAN depends on the progress in RAN WGs. Some LSs may be involved.
Next steps:
  Continue the WID per the WoPs.
5GMDT_Ph2：
Progress at SA5#150: The discussion at SA5#150 was focused on the below topics:
  Report Amount in LTE.
  Name containment of Trace job in signaling based activation.
  Stage 1 requirements for TraceMDT in NPN networks.
  Per drb measurements in stage 3 schema.
  Trace job restructuring
Impacts and dependencies on other WGs: N/A
Next steps: Continue the work according to the objectives.
AdNRM_ph2：
Progress at SA5#150:
Second phase of NRM enhancement for NRF agreed. NRM enhancement for BSF, AANF, TSCTSF, 5G GMLC agreed.
Improvments to LogicalInterfaceInfo model , Non IP Support stage2/3 agreed.
TS structure proposal for generic NRM Fragment discussed but not agreed, alternative solution discussed
A few CR related to NROperatorCellDU, feasibility check, BWP configuration agreed.
User Data Access stage2/3 and adding slice validity info to ServiceProfile discussed but not
pursued.
  Impacts and dependencies on other WGs: Yes
Next steps: Next step is for phase 3 of NRF enhancement, and remaining Core NF NRM enhancement

## Slide 32: Rel-18 WI - Management Architecture and Mechanisms (3/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
990031 | Management Aspects related to NWDAF | MANWDAF | 2023/12/12 | 50% | SP-230181 | 75% |  |  | 0->50->75% | 28.541; 28.552; 28.554 | Niu, Yuxia, China Telecom
950036 | Enhanced Edge Computing Management | eECM | 2023/12/12 | 50% | SP-220154 | 50% |  |  | 0->5->10->20-> 35->50->50->50% | 28.541; 28.538; 28.552; 28.554; 28.531; 28.532 | Deepanshu Gautam , Samsung
990027 | Management Aspect of 5GLAN | 5GLAN_Mgt | 2023/12/12 | 45% | SP-230175 | 90% |  | SA2 | 0->45->90% | 28.541; 28.552; 28.554 | Yushuang Hu, CMCC
990033 | Management Aspects of NTN | OAM_NTN | 2023/12/12 | 0% | SP-230183 | 30% |  |  | 0->30% | 28.541; 28.552; 28.554; 28.658 | Sun Mingrui, China Unicom
eECM：
  Progress since SA5#150:
  Requirement for Federation Management got agreed. Solution for EAS Relocation got agreed
  Impacts and dependencies on other WGs:
  No Impact
MANWDAF：
Progress at SA5#150: following CRs were agreed:
  S5-235566 Rel-18 CR 28.552 Add use case on monitoring of machine learning model provisioning at NWDAF
  S5-235644 Rel-18 CR 28.552 Add measurements related to NWDAF ML model provision service; S5
Impacts and dependencies on other WGs:
  No
Next steps:
  Continue the work per WoP and update the wording in TS.
5GLAN_Mgt：
Progress at SA5#150: following CRs were agreed:
  S5-235936 (revision of S5-235667) Rel-18 CR 28.554 Add Accessibility KPIs for 5G VN group measurements
  S5-235937(revision of S5-235669) Rel-18 CR 28.554 Add Integrity KPIs for 5G VN group measurements
  S5-235938 (revision of S5-235670) Rel-18 CR 28.554 Add Utilization KPIs for 5G VN group measurements
  And one LS out to CT4 and SA2 for aligning: S5-235780 LS on Enhancement on the attribute for 5GLAN management
Impacts and dependencies on other WGs: SA2,CT4
Next steps: waiting the feedback from SA2/CT4 and continue to finish this WID.
OAM_NTN：
Progress at SA5#150: The following topics were agreed
  Rel-18 CR 28.541 NTN Location Restriction Stage-2&Stage3
  Rel-18 CR TS 28.541 Add NRM Info Model definitions for NTN management(stage2)&(stage3)Rel-18 CR 28.541 NTN Coverage Availability Information Configuration Stage 2&Stage3
Impacts and dependencies on other WGs: N/A
Next steps: specify appropriate performance measurements and KPIs for NTN

## Slide 33: Rel-18 WI - Management Architecture and Mechanisms (4/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
1000007 | Management of cloud-native Virtualized Network Functions | MCVNF | 2024/3/3 | 0% | SP-230764 | 30% |  | ETSI NFV | 0->30% |  | 
1000012 | Management Aspects of 5G Network Sharing Phase2 | MANS_ph2 | 2024/3/3 | 0% | SP-230629 | 30% |  | RAN3 | 0->30% |  | Mingrui,sun, China Unicom
1000013 | Management Aspects of URLLC | URLLC_Mgt | 2024/3/3 | 0% | SP-230631 | 10% |  | RAN3 | 0->10% |  | Mingrui,sun, China Unicom
MCVNF：
Progress at SA5#150: Adding the interactions with NFV-MANO in NF instance creation and deletion procedure on TS 28.531
Impacts and dependencies on other WGs: No
Next steps: Based on the conclusions of 28.834, we continue to enhance TS 28.531 and 28.533
MANS_ph2：
Progress at SA5#150: The following three CRs were agreed on this meeting: Add new requirements for management support for NG-RAN MOCN network sharing scenario; Update recommended QoS model usage for Shared RAN; Update NRM for operator specific QoS model for RAN Sharing.
Impacts and dependencies on other WGs: no changes
Next steps: Continue to update requirements, IOC and measuremnets for MOCN..
URLLC_Mgt：
Progress at SA5#150: Two CRs are submitted and one CR of UL and DL reliability configuration in slice and subnet profiles has approved on this meeting. The other CR adding new KPI on DL reliability with delay threshold in RAN will be discussed on the next meeting
Impacts and dependencies on other WGs: N/A
Next steps: Continue to way forward the performance and configuration management of URLLC

## Slide 34: Rel-18 WI - Support of New Services
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
930010 | Access control for management service | MSAC | 2023/12/12 | 72% | SP-210859 | 73% |  | SA3 | 67->67->67%->68->69->72->73% | 28.533; 28.540; 28.622; 28.623; 28.532; | Jing Ping, Nokia
990034 | Management of non-public networks phase 2 | OAM_NPN_Ph2 | 2023/12/12 | 10% | SP-230184 | 40% |  | SA1, SA2, RAN3 | 0->10->40% | 28.557; 28.541; 28.531; 28.533; 28.552 | ZHANG, Kai, Huawei
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | 2023/12/12 | 35% | SP-211441 | 55% |  | SA2,RAN2,RAN3 | 0->0->0->10->25->30->35->55% | 28.310; 28.552; 28.554; 28.541 | Cornily Jean-Michel, Huawei
1000014 | Network and Service Operations for Energy Utilities | NSOEU | 2023/12/12 | 0% | SP-230632 | 30% |  | SA1 | 0->30% | 28.318, 28.522, 28.554, 28.622 | Erik Guttman, Samsung
MSAC：
Progress at SA5#150:
  Approved Input to Draft CR(S5-235947) co-signed with Deutsche Telekom, Telefonica New Baseline Draft CR – S5-235998 approval ongoing with consolidation of previously approved baseline Draft CRs(S5-234845)·
SA/RAN/CT impacts and dependencies: yes
Next steps:
  Complete Stage 2 and Stage 3 of Management Service Access controlAdd use cases and requirements for management service access control if required
OAM_NPN_Ph2:
Progress at SA5#150:
  The group agreed the solution for management of NPN service customer and the solution for NPN fault management.
Impacts and dependencies on other WGs
Next steps:
  continue discussion
EE5GPLUS_Ph2:
Progress at SA5#150:
  Two CRs have been agreed (one (for TS 28.554) introducing new metrics for estimating the energy consumption of VNF/VNFCs, and one (for TS 28.310) introducing roles involved in EE KPI building). Two CR proposals for a EE KPI definition of URLLC network slice based on reliability have been discussed but not agreed. The two contributing companies will try to converge for the next meeting.
Impacts and dependencies on other WGs:
  SA2, RAN WGs
Next steps:
  Try to converge for the definition of a unique URLLC network slice EE KPI based on reliability.
NSOEU：
Progress at SA5#150:
  Began TS, added general information
  Progress on specifying requirements and procedures for performance measurement exposure
Impacts and dependencies on other WGs: None
Next steps:
  Complete performance measurement exposure and energy recovery coordination exposure functionality

## Slide 35: Summary - Rel-18 SI - Intelligence and Automation
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940042 | Study on enhancement of autonomous network levels | FS_eANL | SA#100 (Jun.2023) ->SA#102(Dec 2023) | 75% | SP-211446 | 85% |  | SA2, RAN3 and ETSI ZSM | 0->10->25->25->30->30%->70% with WA->75%->75->85% | 28.910 | China Mobile, Huawei
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | SA#102 (Dec.2023) ->SA#103(Mar 2024) | 60% | SP-211445 | 70% | update TR title to align with SA5 official title | SA2, RAN3 and ETSI ZSM | 0->10->10->10->10->10%->60% with WA->60->70% | 28.909 | China Mobile, Huawei
940046 | Study on enhanced intent driven management services for mobile networks | FS_eIDMS_MN | SA#100(June 2023) | 100% | SP-211450 |  |  | SA2, RAN3, ETSI ZSM, TM Forum | 0->15->40->65 ->80->90->98->100% | 28.912 | Huawei, Ericsson
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | SA#101 (Sep 2023) ->SA#102(Dec 2023) | 70% | SP-220278 | 85% |  |  | 0->10->20->35-> 40->50->60->70->85% | 28.836 | Huawei, Ericsson
940039 | Study on AI/ML management | FS_AIML_MGMT | SA#100(June 2023) | 100% | SP-211443 |  |  | SA1, SA2, RAN3,RAN2 | 0->5->10->30 ->55%->85%->95->100% | 28.908 | Intel, NEC
940034 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | SA#100(June 2023) | 100% | SP-211435 |  |  | SA2 | 0->5->30->60-> 65->75->95->100% | 28.864 | China Telecom
950035 | Study on Fault Supervision Evolution | FS_FSEV | SA#100 (Jun 2023) ->SA#103(Mar 2024) | 30% | SP-220153 | 40% |  |  | 0->10->10->15 ->20%->20->30->30->30->40% | 28.830 | China Mobile, Huawei
960024 | Study on measurement data collection to support RAN intelligence | FS_MEDACO_RAN | SA#98(Dec. 2022) | 100% | SP-220488 |  |  | RAN2,RAN3 | 0->10->10->100 % | 28.838 | Intel, China Mobile

## Slide 36: Rel-18 SI - Intelligence and Automation (1/2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940042 | Study on enhancement of autonomous network levels | FS_eANL | SA#100 (Jun.2023) ->SA#102(Dec 2023) | 75% | SP-211446 | 85% |  | SA2, RAN3 and ETSI ZSM | 0->10->25->25->30->30%->70% with WA->75%->75->85% | 28.910 | China Mobile, Huawei
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | SA#102 (Dec.2023)->->SA#103(Mar 2024) | 60% | SP-211445 | 70% | update TR title to align with SA5 official title | SA2, RAN3 and ETSI ZSM | 0->10->10->10->10->10%->60%->70% | 28.909 | China Mobile, Huawei
FS_eANL：
Progress at SA5#150:
  add recommendation for KI#5.1b: RAN UE throughput optimization
  add potential solutions for KI#6-1: RAN energy saving
  add use cases and requirements for management of ANL.
Impacts and dependencies on other WGs:
  None identified
Next steps:
  add potential solution for KI #6.2, discuss management of ANL, make conclusion and recommendation for the rest of the KIs and present Draft TR to SA for approval.
FS_ANLEVA：
Progress at SA5#150:
  update concept for key effectiveness indicator, add conclusion and recommendation for generic methodology for autonomous network levels evaluation.
  Impacts and dependencies on other WGs:
  None identified
Next steps:
  add potential solution for KEI of fault management and other use cases defined in Rel-17, analyse and discuss the conclusion and recommendation for the KIs without conclusion yet.

## Slide 37: Rel-18 SI - Intelligence and Automation (2/2)
FS_NETSLICE_IDMS：
Progress since SA5#150:
  Four of ten contributions where agreed, and good discussions on expectation and expectation object where had, but not yet completed. The main outstanding question is the definition of the object type
Impacts and dependencies on other WGs:
  not identified
Next steps:
  Complete solution descriptions, conclusions and recommendations.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | SA#100 (Jun 2023) -> SA#102 (Dec 2023) | 70% | SP-220278 | 85% |  |  | 0->10->20->35-> 40->50->60->70->85% | 28.836 | Huawei, Ericsson
950035 | Study on Fault Supervision Evolution | FS_FSEV | SA#100 (Jun 2023) ->SA#103(Mar 2024) | 30% | SP-220153 | 40% |  |  | 0->10->10->15 ->20%->20->30->30->30->40% | 28.830 | China Mobile, Huawei
FS_FSEV：
Progress at SA5#150:
  5 contributions were discussed
  1 contribution S5‑236079 about failure prediction was approved
  Others were noted, the topics are about performance KPI related analysis, performance related alarm analysis, root cause analysis and description for relation with MDA and close loop control.
  Impacts and dependencies on other WGs:
  Not identified yet
Next steps:
  To discuss performance related alarm analysis and try to conclude some issues such as concepts, failure prediction, relation with MDA and closed loop control etc.

## Slide 38: Summary Rel-18 SI - Management Architecture and Mechanisms
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
910031 | Study on Enhancement of service-based management architecture | FS_eSBMA | SA#100(Jun 2023) | 100% | SP-211451 |  |  |  | 45->50->60->65->75%->80%->85->100% | 28.925 | Huawei, Ericsson
950027 | Study on Basic SBMA enabler enhancements | FS_eSBMAe | SA#100(Jun 2023) | 100% | SP-220145 |  |  |  | 0->5->10->15->25->35 ->70->100% | 28.831 | Nokia
950028 | Study on Management Aspects of URLLC | FS_URLLC_Mgt | SA#100(June 2023) | 100% | SP-220146 |  |  |  | 0->10->15->15->40->60->62->80->100% | 28.832 | China Unicom
950030 | Study on Management Aspect of 5GLAN | FS_5GLAN_Mgt | SA#99 (Mar. 2023) | 100% | SP-220324 |  |  | SA2 | 0->10->25->45 ->65%->98%->100% | 28.833 | China Mobile
950032 | Study on Management of Cloud Native Virtualized Network Functions | FS_MCVNF | SA#100(June 2023) | 100% | SP-220150 |  |  |  | 0->0->5->15-> 30->70%->95% | 28.834 | China Mobile
950033 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | FS_MANS_ph2 | SA#100(Jun 2023) | 100% | SP-220151 |  |  |  | 0->10->30->40-> 75->90->94->100% | 28.835 | China Unicom
950034 | Study on Management of Trace/MDT phase 2 | FS_5GMDT_Ph2 | SA#100(Jun 2023) | 100% | SP-220152 |  |  |  | 0->10->15->20->25->35->60% | 28.837 | Nokia
960026 | Study on Management Aspects of IoT NTN Enhancements | FS_IoT_NTN | SA#100(Jun 2023) | 100% | SP-220490 |  |  |  | 0->20->30->75->95->100% | 28.841 | China Unicom
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | SA#100 (Jun 2023) -> SA#103 (Mar 2023) | 25% | SP-220842 | 45% |  |  | 0->5->10->15->25->45% |  | Nokia

## Slide 39: Rel-18 SI - Management Architecture and Mechanisms
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | SA#100 (Jun 2023) -> SA#103 (Mar 2023) | 25% | SP-220842 | 45% |  |  | 0->5->10->15->25->45% |  | Nokia
FS_MADCOL_ph2：
Progress since SA5#150:
  It was agreed that the 3GPP system shall have a capability allowing MnS consumers to discover MnS producers that support retrieval of historical data. Furthermore, the “DataCollectionRequest” was identified as one method for retrieving historical data when the consumer is unaware of managed objects. It was agreed that it must be possible to discover which data reporting methods a MnS producer supports. The understanding of what a “harmonized data model” means was progressed.
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  Continue the work on the SID objectives

## Slide 40: Summary - Rel-18 SI - Support of New Services
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940035 | Study on enhancement of management of non-public networks | FS_OAM_eNPN | SA#99(Mar 2023) | 100% | SP-220152 |  | ready for SA Information approval |  | 0->10->40->60->80->90->100% | 28.907 | Huawei
940036 | Study on new aspects of EE for 5G networks Phase 2 | FS_EE5G_Ph2 | SA#100(June 2023) | 100% | SP-211440 |  |  | SA, SA2, RAN WGs | 0->10->10->15->25->50->50->100% | 28.913 | Huawei
940040 | Study on Network and Service Operations for Energy Utilities | FS_NSOEU | SA#100(Jun 2023) | 100% | SP-211622 |  |  |  | 0->10->15->35->45->55->79->100% | 28.829 | Samsung
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | SA#100(June 2023) ->SA#103(Mar 2024) | 55% | SP-211433 | 65% |  | SA4,RAN2,RAN3 | 0->5->10->10 ->20->20->35->55->55->65% | 28.863 | Huawei
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | SA#100(June 2023) ->SA#103(Mar 2024) | 45% | SP-211442 | 60% |  | SA2, SA6, RAN2, SA4 | 0->5->30->32 ->32->32->45->60% | 28.865 | Huawei
910026 | Study on network slice management capability exposure | FS_NSCE | SA#100(June 2023) | 100% | SP-220350 |  |  | SA3, SA, RAN | 70->75->80->82->83%->90%->92>98->100% | 28.824 | Alibaba
950029 | Study on alignment with ETSI MEC for Edge computing management | FS_MEC_ECM | SA#100(June 2023) | 100% | SP-220147 |  |  | SA6, ETSI MEC | 0->5->15->40 ->50->50->70->100% | 28.903 | Huawei

## Slide 41: Rel-18 SI - Support of New Services
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | SA#100(June 2023) ->SA#103(Mar 2024) | 55% | SP-211433 | 65% |  | SA4,RAN2,RAN3 | 0->5->10->10 ->20->20->35->55->65% | 28.863 | Huawei
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | SA#100(June 2023) ->SA#103(Mar 2024) | 45% | SP-211442 | 60% |  | SA2, SA6, RAN2, SA4 | 0->5->30->32 ->32->32->45->60% | 28.865 | Huawei
FS_KQI_5G：
Progress at SA5#150:
  The correction of the KQI definition in 3GPP and other standard organizations has been approved.
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  Continue to push the KQI for video uploading and remote control based on the 3GPP service.
FS_DCSA：
Progress at SA5#150:
  No contribution at this meeting
Impacts and dependencies on other WGs:
  No impacts and dependencies on SA/RAN/CT
Next steps:

## Slide 42: OAM TRs / TSs to SA#101
Tdoc | Title | For
SP-230929 | Draft TR 28.908 Study on Artificial Intelligence/Machine Learning (AI/ ML) management | Approval
SP-230930 | Draft TR 28.925 Study on enhancement of service based management architecture | Approval

## Slide 43
TEI CRs (Charging & OAM)
Number | Title
SP-230939 | Rel-18 CRs on TEI
SP-230940 | Rel-16 CRs on TEI batch 1
SP-230941 | Rel-16 CRs on TEI batch 2
SP-230942 | Rel-16 CRs on TEI batch 3
SP-230943 | Rel-15 Crs on TEI
SP-230944 | Rel-17 Crs on TEI batch1
SP-230945 | Rel-17 Crs on TEI batch2

## Slide 44
Charging CRs
Number | Title
SP-230936 | Rel-17 CRs on Charging Aspects of 5G LAN VN Group
SP-230946 | Rel-18 CRs on Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services
SP-230951 | Rel-17 Crs on Charging aspects of Edge Computing
SP-230957 | Rel-18 Crs on Charging Aspects for Enhanced Support of Non-Public Networks
SP-230961 | Rel-18 CRs on Charging Aspects of IMS Data Channel
SP-230969 | Rel-18 Crs on Multimedia Messaging Service Charging using service-based interface

## Slide 45: OAM CRs (1)
Number | Title
SP-230947 | Rel-18 CRs on Additional NRM features phase 2
SP-230948 | Rel-18 CRs on AI/ML management
SP-230949 | Rel-17 Crs on Edge Computing Management
SP-230950 | Rel-18 CRs on Enhanced Edge Computing Management
SP-230952 | Rel-18 CRs on Enhancements of EE for 5G Phase 2
SP-230953 | Rel-17 CRs on Enhancement on Management Aspects of 5G Service-Level Agreement
SP-230954 | Rel-17 Crs on Enhancements of Management Data Analytics Service
SP-230955 | Rel-18 Crs on Management Data Analytics phase 2
SP-230956 | Rel-18 CRs on Network slice provisioning enhancement
SP-230958 | Rel-16 CRs on NRM enhancements
SP-230959 | Rel-18 Crs on Enhancement of QoE Measurement Collection
SP-230960 | Rel-18 Crs on Service based management architecture
SP-230962 | Rel-17 CRs on Intent driven management service for mobile network

## Slide 46: OAM CRs (2)
Number | Title
SP-230963 | Rel-18 cRs on Intent driven Management Service for Mobile Network phase 2
SP-230964 | Rel-16 Crs on Management Aspects of 5G Service-Level Agreement
SP-230965 | Rel-17 Crs on Management Aspects of 5G Network Sharing
SP-230966 | Rel-18 Crs on Management Aspects of 5G Network Sharing Phase2
SP-230967 | Rel-18 Crs on Management Aspects related to NWDAF
SP-230968 | Rel-18 Crs on Management of cloud-native Virtualized Network Functions
SP-230970 | Rel-15 CRs on Management and orchestration of 5G networks and network slicing
SP-230971 | Rel-15 Crs on Provisioning of network slicing for 5G networks and services
SP-230972 | Rel-18 Crs on Management of non-public networks phase 2
SP-230973 | Rel-18 Crs on Management Aspects of NTN
SP-230974 | Rel-18 CRs on 5G performance measurements and KPIs phase 3
SP-230975 | Rel-18 Crs on Management Aspects of URLLC
SP-230937 | Rel-18 CRs on Management Aspect of 5GLAN
SP-230938 | Rel-18 CRs on Management of Trace/MDT phase 2

## Slide 47: Thank you!