## Slide 1: SA5 OAM&P Exec Report SA5#146, 14 – 18 November, 2022 Toulouse, France
Zou Lan, SA5 Vice-Chair, HUAWEI
Thomas Tovinger, SA5 Chair, ERICSSON
Mirko Cano Soveri, MCC

## Slide 2: Incoming LSs (SA5 level)
Tdoc | Title | Source | Decision | Reply In
S5-226015 | LS on customer acceptance of limited QoS degradation to save energy in the network. | GSMA | Replied | S5-267038
S5-226016 | LS on East/West Bound Interface for Telco Edge consideration | GSMA | Noted | 
S5-226017 | LS on Network federation interface for Telco edge consideration | GSMA | Noted | 
S5-226018 | LS on Network integration interface for Telco edge consideration | GSMA | Noted | 
S5-226019 | Resubmitted LS to 3GPP SA5 on UE to application server latency | GSMA | Postponed | 
S5-226026 | Reply LS ccSA5 to OPAG_34_Doc_07_OPAG_LS ETSI-3GPP-Network integration | S6-222337 | Noted | 
S5-226028 | Forward on S6-222332, LS on Network federation interface for Telco edge consideration | S6-222543 | Replied | S5-227039
S5-226029 | Reply LS ccSA5 on UE to application server latency | S6-222556 | Noted | 
S5-226030 | Reply LS ccSA5 to Network federation interface for Telco edge consideration | S6-222557 | Noted | 
S5-226072 | Ls ccSA5 on 5G capabilities exposure for factories of the future – identified gaps | 5G-ACIA | Noted | 
S5-226646 | LS reply to 3GPP SA2 on shared EHE and HR PDU session with SBO in V-PLMN | GSMA | Postponed | 

## Slide 3: Incoming LSs (OAM SWG level)
Tdoc | Title | Source | Decision | Reply In
S5-226020 | Resubmitted LS on M6 Delay Threshold | R3-224079 | Replied | S5-227040
S5-226021 | LS on introduction of a new attribute “Only Resource Coordination” to support source coordination between LTE and NR SA | R3-225206 | Postponed | 
S5-226022 | Reply LS ccSA5 on the user consent for trace reporting | R3-225250 | Noted | 
S5-226023 | LS on NCR Solutions | R3-225253 | Postponed | 
S5-226024 | Reply LS to Study on KQIs for 5G service experience | S4-221120 | Postponed | 
S5-226025 | Reply LS to SA5 on TS 28.404/TS 28.405 Clarification | S4-221121 | Postponed | 
S5-226027 | Reply LS on “Reply LS on FS_eEDGEAPP, Solution for Dynamic EAS instantiation” | S6-222344 | Postponed | 
S5-226031 | Resubmitted LS on Publication of GS ZSM009-2 and information about related ETSI ISG ZSM work | ETSI ISG ZSM | Noted | 
S5-226032 | Resubmitted LS on RAN3 agreements for NR QoE | R3-222890 | Postponed | 
S5-226033 | Resubmitted LS on O-RAN – Transport Network Slicing Enhancement IM/DM TS28.541 | O-RAN | Postponed | 
S5-226034 | Reply LS on beam measurement reports | R3-225273 | Noted | 
S5-226073 | LS ccSA5 on user consent of Non-public Network | R3-226006 | Noted | 
S5-226076 | LS on possibility of providing per UE speed and orientation on FS_eNA_Ph3 | S2-2209656 | Replied | S5-226547
S5-226078 | Reply LS ccSA5 on NCR Solutions | S3-223080 | Noted | 
S5-226082 | LS on Autonomous Networks deliverables from ITU FG-AN | ITU-T | Noted | 
S5-226086 | LS ccSA5 on related EAS | S6-223029 | Noted | 
S5-226728 | LS on Updating Dynamic Measurement Method for both LTE & NR | ETSI_TC_EE | Noted | 

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-227042 | LS on handover failures related to MRO for inter-system mobility | RAN3 | RAN2 | 
S5-227040 | Reply LS on M6 Delay Threshold | RAN3, RAN2 |  | S5-226020
S5-227038 | LS reply on customer acceptation of limited QoS degradation to save energy in the network | GSMA NG ENSWI | NGMN GFN | S5-226015
S5-227039 | Reply LS on EastWest bound interface telco edge consideration | SA, SA6 | SA2 | S5-226028
S5-226547 | Reply LS on on possibility of providing per UE speed and orientation on FS_eNA_Ph3 | SA2 | SA | S5-226078

## Slide 5
Revised / New Rel-18 Work Items / Study Items
Tdoc | Type | Release | Title | Source | Potential related groups
S5-227041 | new WID | Rel-18 | Rel-18 New WID Enhancement of Management of Trace/MDT phase 2 | Nokia, Nokia Shanghai Bell | 

## Slide 6
Documents endorsed by OA&M
TDoc | Title | Source | Potential related topics and related groups
S5-227043 | Discussion for a new SID on management aspects of Digital Twin | CMDI | 
S5-227069 | DP on GSMA NBI Requirements | Samsung | GSMA OPAG
S5-226830 | R18 Discussion on Excess Packet Delay threshold for M6 | Ericsson, Huawei | RAN3
S5-226081 | Identification of the Bursts on PDCP SDU Level in CU UP | Nokia | RAN WGs

## Slide 7: Overview of Rel-18 SA5 OAM ongoing WIs/SIs
Rel-18 Operations, Administration, Maintenance and Provisioning (OAM&P) |  |  |  | 
Intelligence and Automation |  |  |  | 
27 | Self-Configuration of RAN NEs | China Mobile, Huawei | RANSC | SP-211431
28 | Enhancement of Management Data Analytics phase 2 | Intel, NEC | eMDAS_Ph2 | SP-220981
Management Architecture and Mechanisms |  |  |  | 
29 | Network slicing provisioning rules | Ericsson | NSRULE | SP-211449
30 | Additional NRM features Phase 2 | Nokia | AdNRM_ph2 | SP-220351
31 | enhanced Edge Computing Management | Samsung, Intel | eECM | SP-220154
32 | 5G performance measurements and KPIs phase 3 | China Telecom, Intel | PM_KPI_5G_Ph3 | SP-220489
33 | Enhancement of QoE Measurement Collection | Ericsson | eQoE | SP-200193
34 | Access control on management service | Nokia | MSAC | SP-210859
35 | Network slice provisioning enhancement | Samsung | eNETSLICE_PRO | SP-211434
36 | New WID on methodology for deprecation | Ericsson | OAM_MetDep | SP-220843
New | Enhancement of Management of Trace/MDT phase 2 (for SA approval) | Nokia | 5GMDT_Ph3 | S5‑227041
Support of New Services |  |  |  | 
37 | Enhancements of EE for 5G Phase 2 | Huawei | EE5GPLUS_Ph2 | SP-211441
Rel-18 OAM&P Studies |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | Study on enhancement of autonomous network levels | China Mobile, Huawei | FS_eANL | SP-211446
2 | Study on evaluation of autonomous network levels | China Mobile, Huawei | FS_ANLEVA | SP-211445
3 | Study on enhanced intent driven management services for mobile networks | Huawei, Ericsson | FS_eIDMS_MN | SP-211450
4 | Study on intent-driven management for network slicing | Ericsson, Huawei | FS_NETSLICE_IDMS | SP-220278
5 | Study on AI/ ML management | Intel, NEC | FS_AIML_MGMT | SP-211443
6 | Study on Enhancement of the management aspects related to NWDAF | China Telecom | FS_MANWDAF | SP-211435
7 | Study on Fault Supervision Evolution | China Mobile, Huawei | FS_FSEV | SP-220153
8 | Study on measurement data collection to support RAN intelligence | Intel, China Mobile | FS_MEDACO_RAN | SP-220488
Management Architecture and Mechanisms |  |  |  | 
9 | Study on Enhancement of service based management architecture | Huawei, Ericsson | FS_eSBMA | SP-211451
10 | Study on Basic SBMA enabler enhancements | Nokia | FS_eSBMAe | S5-221506
11 | Study on Management Aspects of URLLC | China Unicom | FS_URLLC_Mgt | SP-220146
12 | Study on Management Aspects of 5GLAN | China Mobile | FS_5GLAN_Mgt | SP-220324
13 | Study on Management of Cloud Native Virtualized Network Function | China Mobile | FS_MCVNF | SP-220150
14 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | China Unicom | FS_MANS_ph2 | SP-220151
15 | (finished) Study on continuous integration continuous delivery support for 3GPP NFs | Lenovo | FS_CICDNS | SP-211427
16 | Study on Management of Trace/MDT phase 2 | Nokia | FS_5GMDT_Ph2 | SP-220152
17 | (finished)Study on YANG PUSH (stopped at SA5#144e) | Ericsson | FS_YANG | SP-200765
18 | Study on Management Aspects of IoT NTN Enhancements | China Unicom | FS_IOT_NTN | SP-220490
19 | Study on Data management phase 2 | Nokia | FS_MADCOL_ph2 | SP-220842
Rel-18 OAM&P Studies |  |  |  | 
Support of New Services |  |  |  | 
20 | Study on enhancement of management of non-public networks | Huawei | FS_OAM_eNPN | SP-211436
21 | Study on new aspects of EE for 5G networks Phase 2 | Huawei | FS_EE5G_Ph2 | SP-211440
22 | Study on Network and Service Operations for Energy Utilities | Samsung | FS_NSOEU | SP-211622
23 | Study on Key Quality Indicators(KQIs)for 5G service experience | Huawei | FS_KQI_5G | SP-211433
24 | Study on Deterministic Communication Service Assurance | Huawei | FS_DCSA | SP-211442
25 | Study on management aspects of network slice management capability exposure | Alibaba | FS_NSCE | SP-220142
26 | Study on alignment with ETSI MEC for Edge computing management | Huawei | FS_MEC_ECM | SP-220147
Altogether 38 WIs/Sis, including 24 ongoing Sis and 11 ongoing Wis, 1 WI is waiting for SA approval, 2 studies are finished.

## Slide 8
CRs (1/2)
Working Progress
TS 28.552:
Rel-17 CR for TS28.552 Correct Mean and Max Time of requested conditional handover executions
Rel-17 CR for TS28.552 Correct Mean and Max Time of requested legacy handover executions
TS 28.622:
Rel-17 CR 28.622 Correct inheritance diagram of the file download NRM fragment
Rel-18 CR 28.622 Correct inheritance diagram of the file download NRM fragment
Rel-17 CR 28.622 Add missing notifyMOIChanges in Files and File IOC
Rel-18 CR 28.622 Add missing notifyMOIChanges in Files and File IOC
Rel-16 CR 28.622 Update MnSAgent Definition
Rel-17 CR 28.622 Update MnSAgent Definition
Rel-18 CR 28.622 Update MnSAgent Definition
TS 28.623:
YANG Corrections in Word TS
YANG Corrections in Word TS
YANG Corrections
Rel-16 CR 28.623 Add missing attribute properties to YANG
Rel-17 CR 28.623 Add missing attribute properties to YANG
Rel-18 CR 28.623 Add missing attribute properties to YANG
FIles and File IOCs YANG
Rel-15 TS 28.623 Adding YANG begin and End markers
Rel-16 TS 28.623 Adding YANG begin and End markers
Rel-17 TS 28.623 Adding YANG begin and End markers
Rel-18 TS 28.623 Adding YANG begin and End markers
TS 32.130:
Rel-17 CR for TS32.130 delete redundant figure
TS 32.155:
Rel-16 TS 32.155 Correction of scope
Rel-17 TS 32.155 Correction of scope
TS 32.156:
Rel-17 CR 32.156 Clarify definitions of attribute properties
The following topics were agreed in the meeting.
TS 28.531:
Rel-15 CR TS 28.531 Correct vocabulary
Rel-16 CR TS 28.531 Correct vocabulary
Rel-17 CR TS 28.531 Correct vocabulary
Rel-18 CR TS 28.531 Correct vocabulary
TS 28.532:
Rel-16 CR 28.532 Remove duplicated message flows (REST SS of ProvMnS)
Rel-17 CR 28.532 Remove duplicated message flows (REST SS of ProvMnS)
Rel-17 CR 28.532 Clarify allowed values for “href” parameter in “notifyMOIChanges” (NETCONF/YANG)
Rel-16 CR 28.532 Correct OpenAPI definition of HTTP DELETE
Rel-17 CR 28.532 Correct OpenAPI definition of HTTP DELETE
Rel-16 CR 28.532 Correct type of “observedValue” attribute
Rel-17 CR 28.532 Correct type of “observedValue” attribute
Rel-16 CR 28.532 Correct definition of the HTTP GET response
Rel-17 CR 28.532 Correct definition of the HTTP GET response
Rel-17 CR 28.532 Add missing “insert” attribute to the data type “MoiChange”
Rel-16 CR 28.532 Add missing definition of the JSON Patch document
Rel-17 CR 28.532 Add missing definition of the JSON Patch document
Rel-16 CR 28.532 Add introduction clause to the Prov MnS definition
Rel-17 CR 28.532 Add introduction clause to the Prov MnS definition
TS 28.540:
Rel-17 CR for TS28.540 editorialCorrections
TS 28.541:
YANG Corrections in Word TS
YANG Corrections in Word TS
Rel-15 TS 28.541 Adding YANG begin and End markers
Rel-16 TS 28.541 Adding YANG begin and End markers
Rel-17 TS 28.541 Adding YANG begin and End markers
Rel-18 TS 28.541 Adding YANG begin and End markers

## Slide 9
CRs (2/2)
Working Progress
TS 32.158:
Rel-16 CR 32.158 Clarify format of target URIs
Rel-16 CR 32.158 Clarify some aspects of basic design patterns
Rel-17 CR 32.158 Clarify some aspects of basic design patterns
Rel-16 CR 32.158 Clarify construction rules for GET response message body formats
Rel-17 CR 32.158 Clarify construction rules for GET response message body formats
Rel-16 CR 32.158 Clarify design patterns for patching resources
Rel-17 CR 32.158 Clarify design patterns for patching resources
Rel-16 CR 32.158 Clarify usage of information models
Rel-17 CR 32.158 Clarify usage of information models
Rel-16 CR 32.158 Clarify media type related aspects
Rel-17 CR 32.158 Clarify media type related aspects
Rel-16 CR 32.158 Correct and clarify examples in Annex A
Rel-17 CR 32.158 Correct and clarify examples in Annex A
Rel-17 CR 32.158 Clarify format of target URIs
TS 32.160:
Add missing mapping of isNotifyable
Add missing mapping of isNotifyable
TS 32.423:
R17 CR 32.423 Indicate SCP/SEPP info in UE Trace Record

## Slide 10: Summary - SA5 Rel-18 WI progress
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TS | Rapporteur
940030 | Self-Configuration of RAN Network Entities | RANSC | Rel-18 | S5 | SA#100 (June 2023) | 5% | 45% |  |  | 0->5->5->5->45% | SP-211431 | 28.317 28.313 | China Mobile, Huawei
970031 | Enhancement of Management Data Analytics phase 2 | eMDAS_Ph2 | Rel-18 | S5 | SA#102(Dec 2023 ) | 0% | 5% |  | SA2,RAN3,RAN2 | 0%->5% | SP-220981 | 28.104/28.552/32.425/28.554/28.541/28.622/28.623/28.533 | Intel, NEC
940045 | Network slicing provisioning rules | NSRULE | Rel-18 | S5 | SA#100 (June 2023) | 45% | 55% |  |  | 0->15->35->45->55% | SP-211449 | 28.531, 28.541 | Ericsson
950031 | Additional NRM features phase 2 | AdNRM_ph2 | Rel-18 | S5 | SA#99(Mar 2023) | 30% | 55% |  |  | 0->5->7->10% -> 30%->55% | SP-220351 | 28.540, 28.541, 28.622, 28.623 | Nokia, Nokia Shanghai Bell
950036 | Enhanced Edge Computing Management | eECM | Rel-18 | S5 | SA#99 (Mar 2023) | 10% | 35% |  |  | 0->5->10->20-> 35% | SP-220154 | 28.531, 28.532, 28.538, 28.541, 28.552, 28.554 | Samsung, Intel
870027 | Enhancement of QoE Measurement Collection | eQoE | Rel-18 | S5 | SA#99 (Mar 2023) | 70% | 95% |  | RAN2/RAN3/SA4/CT1/CT4 | 95->95->70%->95% | SP-220708 | 28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | Ericsson
930010 | Access control for management service | MSAC | Rel-18 | S5 | SA#98 (Dec. 2022)->SA#102 (Dec 2023) | 67% | 68% |  | SA3 | 67->67->67%->68% | SP-220692 | 28.533/28.622/28.623/28.532 | Nokia
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | Rel-18 | S5 | SA#102 (Dec. 2023) | 0% | 15% |  | SA2,RAN2,RAN3 | 0 -> 5->15% | SP-220489 | 28.550,28.552,28.554,32.425 | China Telecom
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | Rel-18 | S5 | SA#100 (June 2023) | 10% | 225% |  | SA2,RAN2,RAN3 | 0->0->0->10->25% | SP-220489 | 28.310, 28.541, 28.552, 28.554 | Huawei
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | Rel-18 | S5 | SA#98 (Dec. 2022) | 85% | 85% |  |  | 85->85 ->85% | SP-211434 | 28.531,28.541 | Samsung
970030 | New WID on methodology for deprecation | OAM_MetDep | Rel-18 | S5 | SA#99 (Mar 2023) | 0% | 100% |  |  |  | SP-220843 | 32.156/32.160 | Ericsson

## Slide 11: Rel-18 WI - Intelligence and Automation
RANSC:
Progress since SA5#145e:
  The Concept, Usecase and requirement for self-configuration management was discussed and agreed. The topic for data handling was discussed but no agreement achieved, which need more discussion.
RAN impacts and dependencies:
  None identified
Next steps:
  The MnS definition and procedure for RANSC management;
  The concept and use case for data handling
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TS | Rapporteur
940030 | Self-Configuration of RAN Network Entities | RANSC | Rel-18 | S5 | SA#100 (June 2023) | 5% | 45% |  |  | 0->5->5->5% | SP-211431 | 28.317 28.313 | China Mobile, Huawei
970031 | Enhancement of Management Data Analytics phase 2 | eMDAS_Ph2 | Rel-18 | S5 | SA#102(Dec 2023 ) | 0% | 5% |  | SA2,RAN3,RAN2 | 0%-> | SP-220981 | 28.104/28.552/32.425/28.554/28.541/28.622/28.623/28.533 | Intel, NEC
eMDAS_Ph2：
Progress since SA5#145e:
  The general use case on prediction and statistics of PMs and KPIs was agreed.
RAN impacts and dependencies:
  None
Next steps:
  Continue proceeding with the work based on the WID and WoPs..

## Slide 12: Rel-18 WI - Management Architecture and Mechanisms (1/2)
eECM：
Progress since SA5#145e:
  The.
RAN impacts and dependencies:
  None
Next steps:
AdNRM_ph2：
Progress since SA5#145e:
  Core NF (AUSF/NEF/NSACF/NWDAF/SCP/SEPP/UDSF) NRM enhancements agreed
  Clarify pointer to Condition Monitor agreed
  Vague issues in EP_Transport and connecting subnet with EP_RP discussed but not agreed
  Proposals for new generic NRM specification and on Introduction of Stage 2 Common Data Type Definitions were discussed but not agreed.
  RAN impacts and dependencies:
  yes
Next steps:
  Remaining Core NF NRM enhancement and other NRM enhancement
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TS | Rapporteur
940045 | Network slicing provisioning rules | NSRULE | Rel-18 | S5 | SA#100 (Jun 2023) | 45% | 55% |  |  | 0->15->35->45->55% | SP-211449 | 28.531, 28.541 | Ericsson
950031 | Additional NRM features phase 2 | AdNRM_ph2 | Rel-18 | S5 | SA#99(Mar 2023) | 30% | 55% |  |  | 0->5->7->10% -> 30%->55% | SP-220351 | 28.540, 28.541, 28.622, 28.623 | Nokia, Nokia Shanghai Bell
950036 | Enhanced Edge Computing Management | eECM | Rel-18 | S5 | SA#99 (Mar 2023) | 10% | 35% |  |  | 0->5->10->20-> 35% | SP-220154 | 28.531, 28.532, 28.538, 28.541, 28.552, 28.554 | Samsung, Intel
970030 | New WID on methodology for deprecation | OAM_MetDep | Rel-18 | S5 | SA#99 (Mar 2023) |  |  |  |  |  | SP-220843 | 32.156/32.160 | Ericsson
NSRULE：
Progress since SA5#145e:
  The group discussed network slice provisioning rules requirements to support network slice rules and impacts on network slicing resource model. Parts of the proposals were agreed, however more work is needed to come to complete solution for solving the use case.
RAN impacts and dependencies:
  None identified
Next steps:
OAM_MetDep：
Progress since SA5#145e:
  The.
RAN impacts and dependencies:
  None
Next steps:
  None

## Slide 13: Rel-18 WI - Management Architecture and Mechanisms (2/2)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TS | Rapporteur
870027 | Enhancement of QoE Measurement Collection | eQoE | Rel-18 | S5 | SA#99 (Mar 2023) | 70% | 95% |  | RAN2/RAN3/SA4/CT1/CT4 | 95->95->70%->95% | SP-220708 | 28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | Ericsson
930010 | Access control for management service | MSAC | Rel-18 | S5 | SA#98 (Dec. 2022)->SA#102 (Dec 2023) | 67% | 68% |  | SA3 | 67->67->67%->68% | SP-220692 | 28.533/28.622/28.623/28.532 | Nokia
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | Rel-18 | S5 | SA#102 (Dec. 2023) | 0% | 15% |  | SA2,RAN2,RAN3 | 0 -> 5->15% | SP-220489 | 28.550,28.552,28.554,32.425 | China Telecom
eQoE：
Progress since SA5#145e:
  All 5 CRs to include MDT alignment information, Available RAN visible and updating Management Based Activation were agreed.
RAN impacts and dependencies:
  Need to inform RAN/CT about our approved CRs
Next steps:
  Informing CT/RAN groups (LS) and possibly some error corrections
MSAC：
Progress since SA5#145e:
  Extension of WID target agreed
  Using one single draftCR (TS 28.533) to collect all Management Service Access control contents discussed and agreed
  New use case and requirement concerning role-based access control agreed
RAN impacts and dependencies:
  yes
Next steps:
  Add use cases and requirements for management service access control
  Management Service Access control stage 2 and stage 3
PM_KPI_5G_Ph3：
Progress since SA5#145e:
  .
RAN impacts and dependencies:
  meas
Next steps:
  Continue

## Slide 14: Rel-18 WI - Support of New Services
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TS | Rapporteur
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | Rel-18 | S5 | SA#100 (June 2023) | 10% | 25% |  | SA2,RAN2,RAN3 | 0->0->0->10->25% | SP-220489 | 28.310, 28.541, 28.552, 28.554 | Huawei
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | Rel-18 | S5 | SA#98 (Dec. 2022) | 85% | 85% | update the Target date to Dec 2022 |  | 85->85 ->85% | SP-211434 | 28.531,28.541 | Samsung
EE5GPLUS_Ph2:
Progress since SA5#145e:
  One CR to TS 28.310 on energy saving compensation activation / deactivation has been discussed and agreed
RAN impacts and dependencies:
  SA2, RAN WGs
Next steps:
  Depends on the outcomes of the study item
eNETSLICE_PRO:
Progress since SA5#145e:
RAN impacts and dependencies:
  None
Next steps:
  .

## Slide 15: Summary - Rel-18 SI - Intelligence and Automation
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
940042 | Study on enhancement of autonomous network levels | FS_eANL | Rel-18 | S5 | SA#98(Dec. 2022) -> SA#99 (Mar 2023) | 25% | 30% |  | SA2, RAN3 and ETSI ZSM | 0->10->25->25->30% | SP-211446 | 28.910 | China Mobile, Huawei
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | Rel-18 | S5 | SA#99(Mar 2023) | 10% | 10% | update TR title to align with SA5 official title | SA2, RAN3 and ETSI ZSM | 0->10->10->10->10% | SP-211445 | 28.909 | China Mobile, Huawei
940046 | Study on enhanced intent driven management services for mobile networks | FS_eIDMS_MN | Rel-18 | S5 | SA#98(Dec. 2022) | 80% | 90% |  | SA2, RAN3, ETSI ZSM, TM Forum | 0->15->40->65 ->80->90% | SP-211450 | 28.912 | Huawei, Ericsson
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | Rel-18 | S5 | SA#98(Dec. 2022) -> SA#100 (Jun 2023) | 40% | 50% |  |  | 0->10->20->35-> 40->50% | SP-220278 | 28.836 | Huawei, Ericsson
940039 | Study on AI/ML management | FS_AIML_MGMT | Rel-18 | S5 | SA#97(Sep 2022) -> Mar 2023 (SA#99) | 55% | 85% |  | SA1, SA2, RAN3,RAN2 | 0->5->10->30 ->55%->85% | SP-211443 | 28.908 | Intel, NEC
940034 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | Rel-18 | S5 | SA#98(Dec 2022) -> SA#99 (Mar 2023) | 65% | 75% |  | SA2 | 0->5->30->60-> 65->75% | SP-211435 | 28.864 | China Telecom
950035 | Study on Fault Supervision Evolution | FS_FSEV | Rel-18 | S5 | SA#99(Mar 2023) | 10% | 20% |  |  | 0->10->10->15 ->20% | SP-220153 | 28.830 | China Mobile, Huawei
960024 | Study on measurement data collection to support RAN intelligence | FS_MEDACO_RAN | Rel-18 | S5 | SA#98(Dec. 2022) | ?% | 100% |  | RAN2,RAN3 | 0->10->?->100 % | SP-220488 | 28.838 | Intel

## Slide 16: Rel-18 SI - Intelligence and Automation (1/4)
FS_eANL：
Progress since SA5#145e:
  The management of ANL, enhancement of ANL for RAN UE throughput optimization and fault management were discussed, but no agreement was achieved.
RAN impacts and dependencies:
  None identified
Next steps:
  Discuss and try to get agreement on way forward of this study based on previous comments.
FS_ANLEVA：
Progress since SA5#145e:
  General process, evaluation objects and KEI were discussed, but no agreement was achieved..
  RAN impacts and dependencies:
  None identified
Next steps:
  Discuss and try to get agreement on wayforward of this study based on previous comments.
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
940042 | Study on enhancement of autonomous network levels | FS_eANL | Rel-18 | S5 | SA#98(Dec. 2022) -> SA#99 (Mar 2023) | 25% | 30% |  | SA2, RAN3 and ETSI ZSM | 0->10->25->25->30% | SP-211446 | 28.910 | China Mobile, Huawei
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | Rel-18 | S5 | SA#99(Mar 2023) | 10% | 10% | update TR title to align with SA5 official title | SA2, RAN3 and ETSI ZSM | 0->10->10->10->10% | SP-211445 | 28.909 | China Mobile, Huawei

## Slide 17: Rel-18 SI - Intelligence and Automation (2/4)
FS_eIDMS_MN：
Progress since SA5#145e:
  Introduce/update the potential solutions for issues of intent report, intent fulfillment enabler, intent feasibility check, intent conflicts and 5GC fault management;
  Update Issues related to collaboration and alignment with other SDOs
  Several topics discussed without agreement: Intent Fullfillment feedback, Intent Fullfillment feedback, RAN energy saving to support intent expectation satisfying user service experience and radio network intent expectation for user service level assurance.
RAN impacts and dependencies:
  not identified yet
Next steps:
  Conclusions and recommendations for the issues without conclusion
FS_NETSLICE_IDMS：
Progress since SA5#145e:
  The group has been discussing various proposals for network slice use cases and intent driven management solutions including discussion papers on requirements and network slice intent, intent driven management for network slicing identifying gaps, furthermore a potential solution for delivery of network slice has been agreed.
RAN impacts and dependencies:
  None identified so far
Next steps:
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
940046 | Study on enhanced intent driven management services for mobile networks | FS_eIDMS_MN | Rel-18 | S5 | SA#98(Dec. 2022) | 80% | 90% |  | SA2, RAN3, ETSI ZSM, TM Forum | 0->15->40->65 ->80% | SP-211450 | 28.912 | Huawei, Ericsson
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | Rel-18 | S5 | SA#98(Dec. 2022) | 40% | 50% |  |  | 0->10->20->35->40->50% | SP-220278 | 28.836 | Huawei, Ericsson

## Slide 18: Rel-18 SI - Intelligence and Automation (3/4)
FS_AIML_MGMT：
Progress since SA5#145e:
  Productive meeting with agreement on a batch of use cases and solutions led the study to a milestone of sending to SA#98e for information. The agreed use cases and/or solutions are related to:
    AI/ML performance evaluation for ML training, testing and AI/ML inference;
    AI/ML configuration (including activation) for ML training, testing and AI/ML inference;
    ML entity loading;
    Online ML entity testing;
    AI/ML inference emulation, and inference history request and control ;
    Data and efficiency for ML training;
    ML re-training and joint training;
    Abstract AI/ML Behavior;
    Mobility of AI/ML Context;
    Orchestrating AIML inference.
  The meeting also agreed the terminology alignment, and editorial clarification and clean-up.
RAN impacts and dependencies:
  RAN3 on RAN intelligence
Next steps:
  Complete the study in March 2023 and start the normative work in Rel-18.
FS_MANWDAF：
Progress since SA5#145e:
  8 TDocs were approved
  KI#1, KI#2, KI#5, KI#6 were evaluated and conclusions can be made.
  KI#3: evaluation started, one more solution accepted and needs evaluation.
  KI#7: 2 potential solutions have been discussed and approved. Evaluation hasn't started.
  KI#4: Evaluation hasn't started.
RAN impacts and dependencies:
  Not identified
Next steps:
  Start/Continue evaluation of KI#3, KI#4, KI#7
  Try to make conclusion of remaining KIs
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
940039 | Study on AI/ML management | FS_AIML_MGMT | Rel-18 | S5 | Mar 2023 (SA#99) | 55% | 85% |  | SA1, SA2, RAN3,RAN2 | 0->5->10->30 ->55%->85% | SP-211443 | 28.908 | Intel, NEC
940034 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | Rel-18 | S5 | SA#98(Dec 2022) -> SA#99 (Mar 2023) | 65% | 75% |  | SA2 | 0->5->30->60-> 65->75% | SP-211435 | 28.864 | China Telecom

## Slide 19: Rel-18 SI - Intelligence and Automation (4/4)
FS_FSEV：
Progress since SA5#145e:
  .
RAN impacts and dependencies:
  None
Next steps:
  .
FS_MEDACO_RAN：
Progress since SA5#145e:
  The group agreed the following pCRs:
  Concept
  3 use cases of MRO, LBO, and NES
  Potential solutions
  Conclusions and recommendations
RAN impacts and dependencies:
  Has dependency on RAN3’s Rel. 18 WI RP-213602 “New WI: Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN”
Next steps:
  Start the normative works
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
950035 | Study on Fault Supervision Evolution | FS_FSEV | Rel-18 | S5 | SA#99(Mar 2023) | 10% | 20% |  |  | 0->10->10->15 ->20% | SP-220153 | 28.830 | China Mobile, Huawei
960024 | Study on measurement data collection to support RAN intelligence | FS_MEDACO_RAN | Rel-18 | S5 | SA#98(Dec. 2022) | ?% | 100% |  | RAN2,RAN3 | 0->10->?->100 % | SP-220488 | 28.838 | Intel

## Slide 20: Summary Rel-18 SI - Management Architecture and Mechanisms
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
910031 | Study on Enhancement of service-based management architecture | FS_eSBMA | Rel-18 | S5 | SA#99 (Mar. 2023) | 75% | 80% |  |  | 45->50->60->65->75%->80% | SP-211451 | 28.925 | Huawei, Ericsson
950027 | Study on Basic SBMA enabler enhancements | FS_eSBMAe | Rel-18 | S5 | SA#98(Dec 2022) | 10% | 25% |  |  | 0->5->10->15->25 % | SP-220145 | 28.831 | Nokia
950028 | Study on Management Aspects of URLLC | FS_URLLC_Mgt | Rel-18 | S5 | SA#99(Mar 2023) | 40% | 60% |  |  | 0->10->15->15->40->60% | SP-220146 | 28.832 | China Unicom
950030 | Study on Management Aspect of 5GLAN | FS_5GLAN_Mgt | Rel-18 | S5 | SA#99 (Mar. 2023) | 25% | 65% |  | SA2 | 0->10->25->45 ->65% | SP-220324 | 28.833 | China Mobile
950032 | Study on Management of Cloud Native Virtualized Network Functions | FS_MCVNF | Rel-18 | S5 | SA#99(Mar 2023) | 30% | 70% |  |  | 0->0->5->15->30->70% | SP-220150 | 28.834 | China Mobile
950033 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | FS_MANS_ph2 | Rel-18 | S5 | SA#99(Mar. 2023) | 75% | 90% |  |  | 0->10->30->40-> 75->90% | SP-220151 | 28.835 | China Unicom
950034 | Study on Management of Trace/MDT phase 2 | FS_5GMDT_Ph2 | Rel-18 | S5 | SA#99 (Mar. 2023) | 15% | 25% |  |  | 0->10->15->20->25% | SP-220152 | 28.837 | Nokia
960026 | Study on Management Aspects of IoT NTN Enhancements | FS_IoT_NTN | Rel-18 | S5 | SA#98(Dec 2022) -> SA#99 (Mar. 2023) | 30% | 75% |  |  | 0->20->30->75% | SP-220490 | 28.841 | China Unicom
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | Rel-18 | S5 | SA#100 (Jun 2023) |  |  |  |  |  | SP-220842 |  | Nokia
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 21: Rel-18 SI - Management Architecture and Mechanisms (1/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
910031 | Study on Enhancement of service-based management architecture | FS_eSBMA | Rel-18 | S5 | SA#99 (Mar. 2023) | 75% | 80% |  |  | 45->50->60->65->75%->80% | SP-211451 | 28.925 | Huawei, Ericsson
950027 | Study on Basic SBMA enabler enhancements | FS_eSBMAe | Rel-18 | S5 | SA#98(Dec 2022) | 10% | 25% |  |  | 0->5->10->15->25 % | SP-220145 | 28.831 | Nokia
FS_eSBMA：
Progress since SA5#145e:
  It was approved to improve TS 28.533 with the information on which IOCs are containing network resources, distributed SON functions and Network Functions that may contain embedded management functions.
  New structure for clause 5 Conclusion and Recommendation was approved.
RAN impacts and dependencies:
  Not identified
Next steps:
  Continue work on managing Management Functions.
FS_eSBMAe：
Progress since SA5#145e:
  .
RAN impacts and dependencies:
  None
Next steps:
  .

## Slide 22: Rel-18 SI - Management Architecture and Mechanisms (2/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
950028 | Study on Management Aspects of URLLC | FS_URLLC_Mgt | Rel-18 | S5 | SA#99(Mar. 2023) | 40% | 60% |  |  | 0->10->15->15->40->60% | SP-220146 | 28.832 | China Unicom
950030 | Study on Management Aspect of 5GLAN | FS_5GLAN_Mgt | Rel-18 | S5 | SA#99 (Mar. 2023) | 25% | 65% |  | SA2 | 0->10->25 ->45->65% | SP-220324 | 28.833 | China Mobile
FS_URLLC_Mgt：
Progress since SA5#145e:
  The following contributions have been approved:
  S5-226966 pCR TR 28.832 Add issue on configuration of reliability in slice profiles and service profile
  S5-226971 pCR TR 28.832 Add potential solution for issue on configuration of reliability in slice profiles and service profile
  S5-226972 pCR TR28.832 Add New Key issue on configuration of latency for URLLC in RAN
  RAN impacts and dependencies:
  None identified
Next steps:
  Continue to work on solutions for performance management and configuration management of URLLC
FS_5GLAN_Mgt：
Progress since SA5#145e:
RAN impacts and dependencies:
  None identified
Next steps:
  .

## Slide 23: Rel-18 SI - Management Architecture and Mechanisms (3/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
950032 | Study on Management of Cloud Native Virtualized Network Functions | FS_MCVNF | Rel-18 | S5 | SA#99(Mar 2023) | 30% | 70% |  |  | 0->0->5->15-> 30->70% | SP-220150 | 28.834 | China Mobile
950033 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | FS_MANS_ph2 | Rel-18 | S5 | SA#99(Mar. 2023) | 75% | 90% |  |  | 0->10->30-> 40->75->90% | SP-220151 | 28.835 | China Unicom
FS_MCVNF：
Progress since SA5#145e:
  10 TDocs were approved:
  Adding missing reference.
  Add one Use Case on performance management of the cloud-native VNF using generic OAM functions.
  Four contributions related to updating use cases were approved
  Four solution-related contributions have been discussed and approved.
  RAN impacts and dependencies:
  None identified
Next steps:
  Finish the “Conclusions and recommendations”
  Supplement or refine use cases if needed
FS_MANS_ph2：
Progress since SA5#145e:
  The following contributions have been approved:
  S5-226527 pCR TR 28.835 Add key issue on PLMN granularity requirement of performance measurements for MOCN
  S5-226989 pCR TR 28.835 Add Issue for Operator Specific 5QI
  S5-226991 pCR TR 28.835 Add potential solution for issue on PLMN granularity requirement of performance measurements for MOCN
RAN impacts and dependencies:
  None identified
Next steps:
  Propose some conclusions and recommendations for MANS.

## Slide 24: Rel-18 SI - Management Architecture and Mechanisms (4/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
950034 | Study on Management of Trace/MDT phase 2 | FS_5GMDT_Ph2 | Rel-18 | S5 | SA#98(Dec 2022) -> SA#99 (Mar 2023) | 15% | 25% |  |  | 0->10->15->20->25% | SP-220152 | 28.837 | Nokia
960026 | Study on Management Aspects of IoT NTN Enhancements | FS_IoT_NTN | Rel-18 | S5 | SA#98(Dec 2022) -> SA#99 (Mar. 2023) | 30% | 75% |  |  | 0->20->30->75% | SP-220490 | 28.841 | China Unicom
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | Rel-18 | S5 | SA#100 (Jun 2023) |  |  |  |  |  | SP-220842 |  | Nokia
FS_5GMDT_Ph2：
Progress since SA5#145e:
RAN impacts and dependencies:
  RAN2, RAN3
Next steps:
FS_IoT_NTN：
Progress since SA5#145e:
  5 TDocs were approved
  Some use cases, potential requirements and potential solutions have been completed.
  Some Annexes of IoT-NTN have been added.
RAN impacts and dependencies:
  None
Next steps:
  Continue evaluation of scenarios, potential requirements and solutions.
  Try to make conclusions and recommendations for IoT_NTN
FS_MADCOL_ph2：
Progress since SA5#145e:
RAN impacts and dependencies:
Next steps:

## Slide 25: Summary - Rel-18 SI - Support of New Services
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
940035 | Study on enhancement of management of non-public networks | FS_OAM_eNPN | Rel-18 | S5 | SA#98(Dec 2022) -> SA#99(Mar 2023) | 80% | 90% | ready for SA Information approval |  | 0->10->40->60->80->90% | SP-220152 | 28.907 | Huawei
940036 | Study on new aspects of EE for 5G networks Phase 2 | FS_EE5G_Ph2 | Rel-18 | S5 | SA#100(June 2023) | 25% | 50% |  | SA, SA2, RAN WGs | 0->10->10->15->25->50% | SP-211440 | 28.913 | Huawei
940040 | Study on Network and Service Operations for Energy Utilities | FS_NSOEU | Rel-18 | S5 | SA#98(Dec 2022)-> SA#99(Mar 2023) | 15% | 45% |  |  | 0->10->15->35->45% | SP-211622 | 28.829 | Samsung
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | Rel-18 | S5 | SA#98(Dec 2022) | 10% | 20% |  | SA4,RAN2,RAN3 | 0->5->10->10 ->20% | SP-211433 | 28.863 | Huawei
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | Rel-18 | S5 | SA#98(Dec 2022) | 30% | 32% |  | SA2, SA6, RAN2, SA4 | 0->5->30>32 ->32% | SP-211442 | 28.865 | Huawei
910026 | Study on network slice management capability exposure | FS_NSCE | Rel-18 | S5 | SA#98(Dec 2022) -> SA#99(Mar 2023) | 83% | 90% |  | SA3, SA, RAN | 70->75->80->82->83%->90% | SP-220350 | 28.824 | Alibaba
950029 | Study on alignment with ETSI MEC for Edge computing management | FS_MEC_ECM | Rel-18 | S5 | SA#99(Mar 2023) | 50% | 50% |  | SA6, ETSI MEC | 0->5->15->40 ->50%->50% | SP-220147 | 28.903 | Huawei

## Slide 26: Rel-18 SI - Support of New Services (1/4)
FS_NSOEU：
Progress since SA5#145e:
RAN impacts and dependencies:
  .
Next steps:
  .
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
940035 | Study on enhancement of management of non-public networks | FS_OAM_eNPN | Rel-18 | S5 | SA#98(Dec 2022) -> SA#99(Mar 2023) | 80% | 90% | ready for SA Information approval |  | 0->10->40->60->80->90% | SP-220152 | 28.907 | Huawei
940040 | Study on Network and Service Operations for Energy Utilities | FS_NSOEU | Rel-18 | S5 | SA#98(Dec 2022)-> SA#99(Mar 2023) | 25% | 45% |  |  | 0->10->15->35% | SP-211622 | 28.829 | Samsung
910026 | Study on network slice management capability exposure | FS_NSCE | Rel-18 | S5 | SA#98(Dec 2022) -> SA#99(Mar 2023) | 83% | 90% |  | SA3, SA, RAN | 70->75->80->82->83%->90% | SP-220350 | 28.824 | Alibaba
FS_OAM_eNPN：
Progress since SA5#145e:
  Several conclusions for different KIs were agreed
  Several Editor's notes were resolved.
RAN impacts and dependencies:
  RAN3/2
Next steps:
  To finalize the left conclusion part for some key issues
FS_NSCE：
Progress since SA5#145e:
  Several contributions have been approved:
  Concepts of filtering and combination in exposure governance,Concepts of filtering in exposure governance
  Merge the use cases related to exposed MnS discovery, Merge the use cases related to network slice management capability exposure
  Update the description of exposure scenarios in clause 4.1.1,Update Solution for network slice management capability exposure via CAPIF
  Handling of customer's requirement for network slice management capabilities exposure
  Add cons for alternative 1,Add Reference Architecture
RAN impacts and dependencies:
  None
Next steps:
  Complete the Conclusion and Recommendation
  Start work item for NSCE

## Slide 27: Rel-18 SI - Support of New Services (2/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
940036 | Study on new aspects of EE for 5G networks Phase 2 | FS_EE5G_Ph2 | Rel-18 | S5 | SA#100(June 2023) | 10% | 25% |  | RAN WGs | 0->10->10->15->25% | SP-211440 | 28.913 | Huawei
950029 | Study on alignment with ETSI MEC for Edge computing management | FS_MEC_ECM | Rel-18 | S5 | SA#99(Mar 2023) | 50% | 50% |  | SA6, ETSI MEC | 0->5->15->40 ->50%->50% | SP-220147 | 28.903 | Huawei
FS_EE5G_Ph2：
Progress since SA5#145e:
  The following pCRS have been approved:
  S5-226059: Add key issue for Energy Saving compensation procedure (already approved at SA5#145e but not implemented)
  S5-226292: Add conclusion for the key issue for Energy Saving compensation procedure
  S5-227009: Solution for Energy Efficiency of a URLLC network slice based on reliability
  S5-226456: Potential solution for KI#4 EE KPI for V2X network slice
  S5-227063: New Key Issue-RAN energy saving when using backup batteries
  S5-226333: Add new Issue on digital sobriety
  RAN impacts and dependencies:
  RAN WGs
  Next steps:
  Need to discuss further on the EC KPI definition for VNF/VNFC based on vCPU and vDisk usage
FS_MEC_ECM：
Progress since SA5#145e:
  No contributions submitted to this meeting.
RAN impacts and dependencies:
  None identified
Next steps:
  Working on the solutions related to interaction with ETSI MEC for edge application management
  Working on the solution related to resource reservation

## Slide 28: Rel-18 SI - Support of New Services (3/4)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment | Related groups | SA5 Progress | WID | TR | Rapporteur
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | Rel-18 | S5 | SA#98(Dec 2022) | 10% | 20% |  | SA4,RAN2,RAN3 | 0->5->10->10 ->20% | SP-211433 | 28.863 | Huawei
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | Rel-18 | S5 | SA#98(Dec 2022) | 30% | 32% |  | SA2, SA6, RAN2, SA4 | 0->5->30>32 ->32% | SP-211442 | 28.865 | Huawei
FS_KQI_5G：
Progress since SA5#145e:
RAN impacts and dependencies:
  Not identified
Next steps:
  ..
FS_DCSA：
Progress since SA5#145e:
RAN impacts and dependencies:
  None
Next steps:
  .

## Slide 29: List of latest DraftCRs
Tdoc# | Title | Source Company | Rapporteur | Agenda | Latest approved DraftCR from previous meeting(s) | Approved Input(s) to DraftCR at this meeting
S5-227086 | Draft CR for TS 28.622 for Rel-18 WI AdNRM_ph2 | Nokia | Christiane | 6.5.2 | S5-225619 | S5 226823
S5-227087 | Draft CR for TS 28.623 for Rel-18 WI AdNRM_ph2 | Nokia | Christiane | 6.5.2 | S5-225824 | S5 226542
S5-227088 | Draft CR for TS 28.538 for Rel-18 WI eECM | Samsung | Deepanshu | 6.5.3 | S5-225858 | S5 226312

## Slide 30: New action items from this meeting
Item | Description | Rel. | Owner | Status | Target
146.1 | Align the use of managementdata/mgtdata in SA5 specifications. (related tdoc S5-226068/6069) | Rel-18 | Olaf/Mark | Open | SA5#150
146.2 | Include altitude aspect in the GeoArea datatype. (Related to S5-226177) | Rel-18 | Siva (Nokia) | Open | SA5#150

## Slide 31: TRs / TSs to be sent to SA#99-e
Tdoc | Title | Source | Sent for
TR 28.908 | Study on Artificial Intelligence / Machine Learning (AI/ML) management | Intel | Information
TR 28.838 | Study on measurement data collection to support RAN intelligence | Intel | Information and approval

## Slide 32: TRs / TSs to be sent to Edithelp
Tdoc | Title | Source
TR 28.908 | Study on Artificial Intelligence / Machine Learning (AI/ML) management | Intel
TR 28.838 | Study on measurement data collection to support RAN intelligence | Intel

## Slide 33: Rapporteur calls (draft plan after SA5#146)
Rapporteur calls | Date | Time | Potential Topics
#146e.1 | Dec. 1st | 15:00 CET~17:00 CET | S5 226377 Rel-18&Rel-19 time plan proposal for OAM/Rel-18 OAM SI progress check (Zou Lan/Rapporteurs) Open
#146e.2 | Dec. 15th | 15:00 CET~17:00 CET | Open
#146e.3 |  | 15:00 CET~17:00 CET | 
#146e.4 |  | 15:00 CET~17:00 CET | 
Latest update on the rapporteur call agenda in : https://www.3gpp.org/ftp/Email_Discussions/SA5/OAM%20rapporteur%20calls/Rapporteur%20call%20%23146

## Slide 34: Thank you!

## Slide 35
3GPP SA5 Time plan
SA5 time plan:
S5-221173 Rel-18 time plan proposal for OAM (Endorsed)
  SA5 OAM Release 18 planning：
  Mar 2022 (TSG#95): SA5 SIDs/WIDs specified
  Sept 2022 (#97) and Dec 2022 (#98): SA5 SID concluded and Rel-18 WID started if needed
  Mar 2023 (TSG#99): Stage 1 work freeze
  Sep 2023 (TSG#101): Stage 2 Functional work Freeze and stage 3(OAM/CN related), provide inputs to CT
  Dec 2023 (TSG#102): Stage 2 Functional work Freeze and stage 3 (RAN related)
  SA5 OAM Release 19 planning：
  After Jun 2023 (TSG#100): start of Rel-19 planning
  Sep 2023 (TSG#101): Start of Rel-19
  S5‑226377(update of S5-221173) Rel-18&Rel-19 time plan proposal for OAM (call for comments)

## Slide 36
Release 18 timeline – figure with SA5 OAM
99
100
101
102
91
92
93
94
2022
95
96
97
98
2021
TSG#
103
2023
Note: starting dates are indicative
RAN1
104
2024
RAN Completion (RAN2, RAN3, RAN4 core)
Stage 2 (SA2, SA6,…)
Content def. RAN4
Rel-18 Content def.
Stage 1 (SA1)
Stage 3 (CT & SA)
ASN.1 & Open APIs
RAN4 performance
Now
Prio
Stage 1 (SA5 OAM)
Stage 2 Functional and stage 3 work (OAM/CN related),
provide inputs to CT
Stage 2 Functional and stage 3 work (RAN related)
Studies (SA5 OAM)
SA5 OAM Rel-18 Timeline
SA5 OAM Rel-19 Timeline
Rel-19 planning
Start of Rel-19

## Slide 37
OAM General Topics (Rel-18 prioritization and Work Package)
Info about WoP:
  We need to start the Rel-18 work at SA5#142e – all SA-approved Rel-18 WI/SIs should be on the agenda.
  Definition of the complete set of WoPs for each Rel-18 WID/SID should be proposed by the work item rapporteurs as input contributions to SA5#142e and agreed there, which means that the WoPs can and should then be used as basis for selection of subsets of the WoPs on the agenda for SA5#143e.
  Therefore we need some other less formal way of reducing the agenda for SA5#142e, if we want that – like a leaders recommendation of what to focus on, e.g. initial skeleton proposals and/or DPs. Maybe this will come natural anyway for a first Rel-18 meeting, so we did not decide on any such leaders recommendation yet (but I still ask everyone to consider that, to avoid a huge overload of Rel-18 contributions at the same time as we need to finish the Rel-17 work items with approved exceptions as well as the earlier Rel-17 studies that continue into Rel-18).
  The WoPs shall in no way modify the content or meaning of the objectives in the approved WID/SIDs – they are only allowed to identify clearly defined subsets of the objectives, typically one WoP per “main bullet” in the WID/SID Objectives, or in some cases subsets of a bullet if it’s clearly separable.
  The SA5#142e-agreed complete set of WoPs for each Rel-18 WID/SID should be documented as an “SA5-local WID/SID update with WoPs” (no need to send them to SA for approval).
  Then we ask the rapporteurs to propose a subset of all agreed WoPs to be recommended to the leaders to be put on the agenda for next meeting, which means that contributions to the next meeting (143e) are only allowed to address the selected WoPs. We don’t spend time on this selection during the meeting, as the agreed WoPs are not known until the end of the meeting but also to save time for the tdoc discussions and conclusions in the meeting.
  We will add the selection of subsets of WoPs to the real meeting agenda as “level 4 (or 5)” agenda item (e.g. 6.3.4.1 for WoP no. 1 in agenda 6.4.3) so that this has to be used for tdoc agenda allocation in 3GU. This is possible in 3GU according to Mirko. The next meeting’s draft agenda shall be sent out for email review asap after the meeting, and then it will be decided by the leaders after any comments have been considered. Thus the WoP selection for SA5#143e should be known soon after SA5#142e finished, for everyone to be able to plan and prepare contributions for SA5#143e as early as possible.
  This also means that the leaders have “full control” to decide about the WoP selection in the agenda for next meeting (like we always have for the agenda), and it is not possible to contribute to any other WoPs than the selected ones.
  This also has the big advantage that we can follow the “statistics of number of tdocs for every WoP” at every meeting to see an indication of the progress for each WoP and at the end of the release check if all objectives (WoPs) have been addressed with some contributions (and how many were agreed).
Latest version of WoP is captured in S5-225012 Collection of Rel-18 3GPP SA5 OAM WoPs
  We ask every rapporteur to provide proposal to update the WoP if needed, the latest version will be updated in S5-226xyz.