3GPP TSG CT Meeting #78	CP-173038

Lisbon, Portugal; 18th – 19th December 2017

3GPP TSG CT4 Meeting #81	C4-176286

Reno, US; 27th Nov – 1st Dec 2017	(revision of CP-171045)

# Source:	3GPP TSG CT WG4

# Title:	Revised WID on EPC enhancements to support 5G New Radio via Dual Connectivity, CT aspects

# Document for:	Agreement

Agenda Item:	15.1

3GPP TSG CT Meeting #76	CP-171045

West Palm Beach, US; 05th – 06th June 2017

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title: 	EPC enhancements to support 5G New Radio via Dual Connectivity, CT aspects

## Acronym: EDCE5-CT

## Unique identifier: 760001

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | x |  | x |  |
| No | x |  | x |  | x |
| Don't know |  |  |  |  |  |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a

|  | Feature |
| --- | --- |
| x | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent and child Work Items

| Parent and child Work Items |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 750035 | EPC enhancements to support 5G New Radio via Dual Connectivity | Parent WID |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

## 3	Justification

RAN TR 38.801 and SA2 TR 23.799 (Annex J) identify how the 5G New Radio RAT can be integrated into EPC as a “secondary RAT” (a.k.a. variants of "option 3" architecture). This option is meant for "early deployment" of 5G services and relies on the existing Dual Connectivity architecture.

Dual Connectivity involves two RAN nodes, i.e. Master and Secondary, in providing radio resources to a given UE (with active radio bearers), while a single S1-MME termination point exists for a UE between a MME and the E-UTRAN. With 5G NR, the HPLMN and/or VPLMN operator should have control over whether a subscriber is allowed to use 5G NR as Secondary RAT.

The stage 2 requirements are developed by SA2 and SA3 under the EDCE5 work item and the related stage 3 work needs to be done by CT WGs.

## 4	Objective

The objective is to specify the core-network and terminal protocol aspects of the 5G system work based on the architecture work developed by SA2 and security requirements developed by SA3 under the EDCE5 work item.

Stage 3 work shall be started only after the applicable normative stage 2 specification is available; the stage 3 solutions should have minimal impacts on EPC.

For CT1, the expected work will include work on stage 3 protocols related to normative stage 2 requirements:

- extend the maximum range of QoS values.

- alignment with terminology used for 5G NR.

- add NAS capability indication and usage restriction.

- if required, security related updates.

For CT3, the expected work will include work on stage 3 protocols related to normative stage 2 requirements:

- extend the maximum range of QoS values.

- alignment with terminology used for 5G NR.

For CT4, the expected work will include work on stage 3 protocols related to normative stage 2 requirements:

- mechanism for HPLMN and VPLMN control of access to 5G NR when 5G NR is used as a Secondary RAT.

- extend the maximum range of QoS values.

- alignment with terminology used for 5G NR.

- mechanism to provide "secondary RAT type" information within CN for offline charging.

- add protocol support on GTPv2 to convey volume reporting received from RAN.

- add protocol support to select SGW/PGW optimized for NR.

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | Series | Title | For info at TSG# | For approval at TSG# | Remarks |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |
| --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# |
| 24.301 | Extension of the maximum range of QoS values. Possible security related updates. NAS capability indication and usage restriction. (CT1) | CT#78 (Dec 2017) |
| 24.008 | NAS capability indication (CT1) | CT#78 (Dec 2017) |
| 27.007 | Potential updates for extension of the maximum range of QoS values (CT1) | CT#78 (Dec 2017) |
| 29.212 | Extension of the maximum range of QoS values (CT3) | CT#78 (Dec 2017) |
| 29.213 | Extension of the maximum range of QoS values (CT3) | CT#78 (Dec 2017) |
| 29.214 | Extension of the maximum range of QoS values (CT3) | CT#78 (Dec 2017) |
| 29.215 | Extension of the maximum range of QoS values (CT3) | CT#78 (Dec 2017) |
| 29.201 | Extension of the maximum range of QoS values (CT3) | CT#78 (Dec 2017) |
| 23.008 | Extension of the subscription data parameters storage, related to QoS and access restrictions (CT4) | CT#78 (Dec 2017) |
| 23.003 | Updates due to selection of SGW/PGW supporting NR (CT4) | CT#78 (Dec 2017) |
| 29.272 | Updates for secondary 5G NR RAT type, mechanism for control of access to 5G NR, extension of the maximum range of QoS values. (CT4) | CT#78 (Dec 2017) |
| 29.230 | Updates due to introduction of new Diameter AVPs (CT4) | CT#78 (Dec 2017) |
| 29.002 | Updates to handle access restrictions and extended QoS values (for IWF scenario) (CT4) | CT#78 (Dec 2017) |
| 29.305 | Potential updates to handle access restrictions and extended QoS values (for IWF scenario) (CT4) | CT#78 (Dec 2017) |
| 29.274 | Updates to transfer secondary 5G NR RAT type; to transfer parameters for access control to 5G NR; to extend the maximum range of QoS values; and to convey volume reporting received from RAN. (CT4) | CT#78 (Dec 2017) |
| 29.244 | Updates due to selection of SGW/PGW supporting NR (CT4) | CT#78 (Dec 2017) |
| 29.060 | Updates due to selection of PGWs supporting NR with Gn-SGSNs (CT4) | CT#78 (Dec 2017) |
| 29.303 | Updates due to selection of SGW/PGW supporting NR (CT4) | CT#78 (Dec 2017) |

## 6	Work item Rapporteur(s)

Jesús de Gregorio, Ericsson (jesus.de.gregorio@ericsson.com)

## 7	Work item leadership

CT WG4

## 8	Aspects that involve other WGs

SA2 for architectural aspects and SA3 for security aspects.

## 9	Supporting Individual Members

Supporting IM name

AT&T

Ericsson

NTT DoCoMo

Vodafone

Telecom Italia

Qualcomm Incorporated

Deutsche Telekom

Nokia

Alcatel-Lucent Shanghai Bell

Orange

ZTE

TeliaSonera

LG Electronics

NEC

Samsung

HPE

T-Mobile