## Slide 1: CT WG3 Status Report to TSG CT#109
Yali Yan
Huawei

## Slide 2: TSG CT WG3 Officials (Old)
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org

## Slide 3: TSG CT WG3 Officials (New)
Yue SUN
CT3 Vice Chair suny20@chinatelecom.cn
Apostolos Papageorgiou
CT3 Vice Chair
apostolos.papageorgiou@NOKIA.COM
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org
Susana Fernández
CT3 Chair
susana.fernandez@ericsson.com

## Slide 4: Meeting Calendar
Since the last CT plenary
  CT3#142, (25th – 29th August, 2025) in Goteborg, Sweden
Upcoming Meetings
  CT3#143, (13th – 17th October, 2025) in Sophia-Antipolis, France
  CT3#144, (17th – 21st November, 2025) in Dallas , US

## Slide 5: TSG WG CT3 Statistics
CT3#142:
Number of handled documents
  761 documents allocated
Agreed CRs
  Cat B/F : 101/147
Agreed pCRs
  75
Attendances
  230 registered/ 204 attendants

## Slide 6: New agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
N/A |  |  |  |  | 

## Slide 7: Revised agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
CP-252058 | Revised WID on CT aspects of Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | Nokia | The objective of this work is to specify the CT aspects of Extended XR (Extended Reality) and Media services (XRM) Phase 2 in CT WGs specifications based on the stage 2 normative work. The WID is revised to add more stable impacts for CT WGs. | Rel-19
CP-252059 | Revised WID on Common API Framework (CAPIF) Phase 3 | CAPIF_Ph3 | Nokia | The objective of this work item is to specify the Common API Framework (CAPIF) Phase 3. The WID is revised to update with more stable impacts for CT3. | Rel-19
CP-252060 | Revised WID on Rel-19 Enhancements of SM Policy | SMPC19 | Huawei | The objective of this work is to specify the stage 3 procedures related to the technical improvements identified for SM policy, and without stage 2 dependency . The WID is revised to add more stable impacts for CT3. | Rel-19

## Slide 8: Rel-19 Work Plan – CT3 led (1/2)
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1040009 | Rel-19 Enhancements of 3GPP Northbound and Application Layer interfaces and APIs | NBI19 | Rel-19 | C3 | 09/25 | 85% | 100% | CP-243079 | 
1040006 | CT aspects of Providing per-subscriber VLAN instructions from UDM and DN-AAA | TEI19_VLANSUB | Rel-19 | C3 | 06/25 | 100% | 100% | CP-250078 | 
1040007 | CT aspects of Enhancing Parameter Provisioning with static UE IP address and UP security policy | TEI19_IP_SP_EXP | Rel-19 | C3 | 06/25 | 100% | 100% | CP-243076 | 
1040008 | CT aspects for Enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Rel-19 | C3 | 09/25 | 98% | 100% | CP-241074 | 
1050014 | CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | Rel-19 | C3 | 09/25 | 70% | 85% | CP-251283 | 
1050012 | 5GS enhancement on QoS monitoring enhancement | TEI19_QME | Rel-19 | C3 | 06/25 | 100% | 100% | CP-243080 | 
1050015 | CT aspects of enhanced application layer support for location services | eLSAPP | Rel-19 | C3 | 09/25 | 95% | 100% | CP-242064 | 
1050011 | CT aspects on Spending Limits for UE Policies in Roaming scenario | TEI19_SLUPiR | Rel-19 | C3 | 09/25 | 100% | 100% | CP-242060 | 
1050010 | Rel-19 Enhancements of Network Automation Enablers | eNetAE19 | Rel-19 | C3 | 12/25 | 90% | 100% | CP-243078 | 
1050013 | CT Aspects of Phase 3 for UAS, UAV and UAM | UAS_Ph3 | Rel-19 | C3 | 09/25 | 95% | 100% | CP-251136 | 
1060027 | CT aspects of Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | Rel-19 | C3 | 09/25 | 85% | 96% | CP-252058 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 9: Rel-19 Work Plan – CT3 led (2/2)
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1060023 | CT aspects for application enablement for satellite access Phase 3 | 5GSAT_Ph3_App | Rel-19 | C3 | 09/25 | 75% | 97% | CP-243071 | 
1060025 | Rel-19 Enhancements of UE Policy | UEP19 | Rel-19 | C3 | 09/25 | 90% | 100% | CP-243073 | 
1060024 | CT aspects of Application enablement for XRM Services Phase 2 | XRM_Ph2_App | Rel-19 | C3 | 09/25 | 90% | 99% | CP-243072 | 
1060026 | Common API Framework (CAPIF) Phase 3 | CAPIF_Ph3 | Rel-19 | C3 | 09/25 | 60% | 96% | CP-252059 | 
1050025 | CT aspects for application enablement for mobile metaverse services | Metaverse_App | Rel-19 | C3 | 09/25 | 55% | 80% | CP-251132 | 
1070002 | CT aspects of energy efficiency and energy saving | EnergySys | Rel-19 | C3 | 09/25 | 75% | 90% | CP-250247 | 
1070005 | Rel-19 Enhancements of SM Policy | SMPC19 | Rel-19 | C3 | 09/25 | 70% | 100% | CP-252060 | 
1070006 | CT Aspects for IP Domain usage | IPD | Rel-19 | C3 | 09/25 | 50% | 100% | CP-250248 | 
1070007 | UEId Service API support for MSISDN Verification operation | TEI19_MVOSNS | Rel-19 | C3 | 06/25 | 100% | 100% | CP-250077 | 
1070003 | CT aspects of Network Controlled Network Slice Selection | TEI19_SliceSel | Rel-19 | C3 | 06/25 | 90% | 100% | CP-251133 | 
1070004 | CT Aspects of Rel-19 Application Data Analytics Enablement Service | TEI19_ADAES | Rel-19 | C3 | 09/25 | 75% | 96% | CP-250074 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 10: Rel-19 Work Plan – Non-CT3 led (1/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1040001 | Service Based Interface Protocol Improvements Release 19 | SBIProtoc19 | Rel-19 | C4 | 09/25 | 85% | 100% | CP-241021 | 
1040041 | Protocol enhancements for Mission Critical Services | MCProtoc19 | Rel-19 | C1 | 09/25 | 85% | 100% | CP-241283 | 
1040039 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc19 | Rel-19 | C1 | 09/25 | 85% | 100% | CP-251219 | 
1040004 | CT Aspects on Minimize the Number of Policy Associations (TEI19_MINPA) | TEI19_MINPA | Rel-19 | C4 | 03/25 | 100% | 100% | CP-241024 | 
1040070 | CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 3 | UASAPP_Ph3 | Rel-19 | C1 | 09/25 | 100% | 100% | CP-241150 | 
1050007 | MPS for Messaging and SMS services | MPS4msg | Rel-19 | C4 | 09/25 | 90% | 96% | CP-243047 | 
1050009 | Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | Rel-19 | C4 | 09/25 | 95% | 100% | CP242029 | 
1050024 | CT aspects of application enablement for AI/ML services | AIML_App | Rel-19 | C1 | 09/25 | 60% | 80% | CP-243310 | 
1050001 | CT aspects of UPF enhancement for Exposure And SBA Phase 2 | UPEAS_Ph2 | Rel-19 | C4 | 09/25 | 100% | 100% | CP-250018 | 
1050022 | Next Generation Real time Communication services Phase 2 | NG_RTC_Ph2 | Rel-19 | C1 | 09/25 | 85% | 97% | CP-242107 | 
1050006 | CT aspects of enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3 | Rel-19 | C4 | 09/25 | 96% | 98% | CP-250016 | 
1050020 | CT aspects of Multi-Access (ATSSS_Ph4) | MASSS | Rel-19 | C1 | 09/25 | 95% | 100% | CP-251226 | 

## Slide 11: Rel-19 Work Plan – Non-CT3 led (2/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1050019 | CT aspects of integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_ARCH | Rel-19 | C1 | 09/25 | 95% | 100% | CP-250134 | 
1050023 | CT aspects of Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | Rel-19 | C1 | 09/25 | 80% | 100% | CP-243266 | 
1050017 | CT aspects of SEAL data delivery enabler for vertical applications Phase 2 | SEALDD_Ph2 | Rel-19 | C1 | 09/25 | 100% | 100% | CP-243261 | 
1050002 | CT aspects of Architecture support of roaming value-added services | TEI19_RVAS | Rel-19 | C4 | 06/25 | 90% | 100% | CP-242022 | 
106002 | CT aspects of 5G NR Femto | 5G_Femto | Rel-19 | C4 | 09/25 | 100% | 100% | CP-250020 | 
1060019 | CT aspects for enabling MSGin5G Service phase 3 | 5GMARCH_Ph3 | Rel-19 | C1 | 06/25 | 50% | 100% | CP-251225 | 
1050021 | CT aspects of ProSe support in NPN | TEI19_ProSe_NPN | Rel-19 | C1 | 09/25 | 100% | 100% | CP-251224 | 
1070008 | CT aspects for application enablement aspects for MMTel | MMTel_App | Rel-19 | C1 | 09/25 | 30% | 75% | CP-250249 | 
1050004 | CT Aspects of Indirect Network Sharing | TEI19_NetShare | Rel-19 | C4 | 09/25 | 100% | 100% | CP-250019 | 
1080001 | IMS Disaster Prevention and Restoration Enhancement | IMS_RES-CT | Rel-19 | C4 | 09/25 |  | 70% | CP-251016 | 
1080021 | CT aspects of Architecture support of Ambient power-enabled Internet of Things | AmbientIoT-CT | Rel-19 | C1 | 09/25 | 70% | 98% | CP-252196 | 
 | Protocol for AI Data Collection from UPF | PAIDC_UPF-UPF | Rel-19 | C4 | 09/25 |  | 100% | CP-252016 | 

## Slide 12: TS/TR sent to CT Plenary
TDoc # | Title | Acronym | Source | Objectives | Release
CP-252067 | Presentation of 3GPP TS 29.569 V2.0.0 to TSG for approval | AmbientIoT-CT | Huawei | The TS is sent for Approval | Rel-19
CP-252068 | Presentation of 3GPP TS 29.530 v1.0.0 to TSG for information | AIML_CN | Huawei | The TS is sent for Information | Rel-19
CP-252069 | Presentation of 3GPP TS 29.392 v1.0.0 to TSG for information | MMTel_App | China Mobile | The TS is sent for Information | Rel-19

## Slide 13: Exception sheet for work item
TDoc # | Title | Acronym | Source | Objectives | Release
CP-252061 | Exception sheet for AIML_CN | AIML_CN | vivo | Some tasks are not completed yet, e.g. support the LMF-based AI/ML positioning indication for NWDAF | Rel-19
CP-252062 | Exception sheet for AIML_App | AIML_App | Lenovo | Some tasks are not completed yet, e.g. DN Energy Analytics service OpenAPI file implementation in TS 29.549 | Rel-19
CP-252063 | Exception sheet for Metaverse_App | Metaverse_App | Samsung | Some of the IMS disaster prevention and restoration enhancements are not supported in Release 19 | Rel-19
CP-252064 | Exception sheet for EnergySys | EnergySys | Samsung | Some tasks are not completed yet, e.g. Neif_EventExposure API (service operation, data model and Open API) | Rel-19
CP-252065 | Exception sheet for MMTel_App | MMTel_App | China Mobile | Some tasks are not completed yet, e.g. the definition of the MMTel_DCAppCall API | Rel-19
CP-252066 | Exception sheet for IMS_RES-CT | IMS_RES-CT | China Unicom | Some tasks are not completed yet, e.g. the PCF/PCRF interfaces and updates IMS session establishment procedure | Rel-19

## Slide 14: Release 19 Status
Normative work for Release 19 process well and sequentially in the group.
Agreement or endorsement of new/revised Rel-19 WIDs:
  3 revised WIDs (i.e. XRM_Ph2, CAPIF_Ph3 and SMPC19) are agreed.
  1 new WID (i.e. PAIDC_UPF) and 1 revised WID (i.e. AmbientIoT-CT ) are endorsed. In addition, the revised WID on AMD_PRO-MED-CT does not impact CT3.
6 new TS (not under change control) in CT3, 1 of them is sent for Approval, 2 of them for information.
6 Exception sheets for WIs, i.e. AIML_CN, AIML_App, Metaverse_App, MMTel_App, EnergySys and IMS_RES-CT.
2 LSes during the CT3#142 meeting, are sent to stage 2 for further clarification.
Per the LMF-based AI/ML positioning indication for NWDAF under AIML_CN WI, CT3 has already discussed the topic for several meeting, and did show of hands during CT3#142 meeting, but still no result. There is a risk to complete it in stage 3.
235 agreed Cat-F/B CRs, 75 agreed pCRs.

## Slide 15: Release 18 Status
2 Cat-F CRs agreed in total, wherein, one CR under SBIProtoc18 WI to align name of security scope for OAuth2, another one under EDGE_Ph2 WI to correct data type used for ECS Address Information

## Slide 16: Pre-Release 18 Status
6 CRs (Cat.F) are agreed in Rel-17 as essential corrections, under SBIProtoc17, AKMA-CT, IIoT, eV2XAPP, eEDGE_5GC and eNA_Ph2 WIs respectively.
1 CR (Cat. F) is agreed in Rel-16 as essential corrections , under en5GPccSer WI.
1 CR (Cat. F) is agreed in Rel-15 as essential corrections , under 5GS_Ph1-CT WI.
The total number for deep frozen releases are quite less. Corrections not considered as FASMO were moved to further releases.
Chart: 
| CT#99 | CT#100 | CT#101 | CT#102 | CT#103 | CT#104 | CT#105 | CT#106 | CT#107 | CT#108 | CT#109
Rel-15 | 5 | 1 | 0 | 2 | 0 | 1 | 2 | 1 | 0 | 2 | 1
Rel-16 | 8 | 6 | 1 | 1 | 7 | 3 | 2 | 2 | 1 | 2 | 1
Rel-17 | 53 | 25 | 15 | 17 | 4 | 23 | 13 | 7 | 10 | 7 | 6
Pre-Release 18 CRs agreed in CT3

## Slide 17: Backward Incompatible Changes
None

## Slide 18: For Information to CT
CT3 work focused on:
  Agreement and endorsement of new and revised Release 19 Work Items.
  Release 19 normative work, to align with the stage 2 and to bring enhancements to existing functionality.
  Bringing corrections to Release 18 functionalities.
  Essential corrections to deep frozen releases.

## Slide 19: For Action to CT
Approval of the CT3 ToR, agreed by CT3#142 meeting.
Approval of new/revised Rel-19 WIDs led by CT3.
Approval of company CRs as the revisions of agreed CRs in the CT3#142 meeting. Those CRs are submitted to solve the issues related to the OpenAPI errors identified by the Rapporteurs. All the documents are discussed in CT3 reflector already and can be agreed in the Plenary.
Companies would like to ask stage 2 WGs to complete the requirements on time to enable stage 3 implementation with enough time.

## Slide 20: Acknowledgement
The CT3 Chair wants to thank
  Vice Chairs for their support in the CT3 management.
  MCC for his excellent effort and work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS/TR rapporteurs, for their hard work, professionalism and commitment for the success of the challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of (e-)meetings and coordination activities.

## Slide 21: Annex

## Slide 22: CRs for conditional approval
TDoc # | Title | Spec | CR# | Dependency
C3-253044 | Support for RCD verification and authentication | 29.165 | 1043 | TS 24.229 CR6736
C3-253463 | Correction on BDT functionality | 29.122 | 0959 | TS 23.502 CR5531
C3-253507 | Removal of EN about replaced S-NSSAI in Partially Allowed NSSAI | 29.507 | 0347 | TS 23.501 CR6384
C3-253516 | Support of Application satellite coverage availability information configuration | 29.549 | 0382 | TS 23.434 CR0369
C3-253531 | Removal of satellite ID from serving satellite change notification | 29.508 | 0350 | TS 23.502 CR5525,TS 23.228 CR1656,TS 23.501 CR6357
C3-253537 | Create events related to CAPIF-1 interaction for service APIs | 29.222 | 0423 | TS 23.222 CR0313
C3-253585 | Digital Asset APIs SEAL service | 29.549 | 0427 | TS 23.438 CR0016
C3-253592 | Digital Asset media management service API | 29.549 | 0434 | TS 23.438 CR0016
C3-253593 | Digital Asset Media management OpenAPI | 29.549 | 0436 | TS 23.438 CR0016
C3-253599 | Digital Asset Media management API definition | 29.549 | 0449 | TS 23.438 CR0016
C3-253607 | Enhance RAT Type support for PDU Session | 29.508 | 0355 | TS 23.502 CR5531
C3-253667 | Resolve EN on TimeToCollisionInfo data type | 29.520 | 1060 | TS 23.288 CR1495

## Slide 23: Thank You!
Yali Yan
yanyali@huawei.com