TSG CT WG Meeting #109	CP-252065

15 - 16 September. 2025, Beijing, CN

Source:	CT3

Title:	Rel-19 Work Item Exception for MMTel_App

Document for:	Approval

Agenda Item:	19.1

3GPP™ Work Item Exception

# Title : 		CT aspects of Application enablement aspects for MMTel

## Acronym : 	MMTel_App

## Unique Identifier :	1070038

Release 19 Submission form

| Feature / Item: | Metaverse_App |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | 3GPP CT#110 (December, 2025) |  |  |  |  |
| Service(s) impacted: | Application enablement aspects for MMTel. |  |  |  |  |
| Specification(s) affected: | TS 29.392 |  |  |  |  |
| Task(s) within work which are not complete: | - MMTel_DCAppCall API (service operation, data model and Open API) - Any remaining stage-2 alignments for MMTel enablement services. |  |  |  |  |
| Consequences if not included in Release 19: | Features associated with the incomplete tasks will not be supported and result in MMTel enablement services not fully compliant to stage-2 requirements. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 work item on CT aspects for application enablement for MMTel services. The exception is needed to complete the remaining API work to align with the stage-2 aspects.

Contentious Issues:

None.