3GPP TSG-CT Meeting #109	CP-252123

# Beijing, P.R. China; 15th – 16th September 2025

Source:	CT1

Title:	Rel-19 Work Item Exception for MINT_Ph2

Document for:	Approval

Agenda Item:	19.1

3GPP™ Work Item Exception

Title : 		CT aspects of MINT support in EPS for 5G-only national roaming UE

Acronym  : 	MINT_Ph2

Unique Identifier :	1080037

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: X | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | CT#110 (December 2025) |  |  |  |  |
| Service(s) impacted: | Disaster roaming service provided by EPS |  |  |  |  |
| Specification(s) affected: | TS 23.122, TS 24.301, TS 24.501 |  |  |  |  |
| Task(s) within work which are not complete: | - Completion of updates to attach procedure in order to support the registration to PLMN providing disaster roaming in EPS when disaster condition applies; - Updates to TAU procedure in order to support the registration to PLMN providing disaster roaming in EPS when disaster condition applies; - Potentially updates to periodic attempts to obtain service on an allowable PLMN while registered in PLMN providing disaster roaming services in EPS, in 23.122 4.4.3.3.1.2. |  |  |  |  |
| Consequences if not included in Release 19: | MINT_Ph2 is not supported in Release 19 |  |  |  |  |

Abstract of document:

WID on MINT support in EPS for 5G-only national roaming UE led by CT1 was approved in CT#108. It is 90% completed after the August CT1#156 meeting. CRs for the remaining part are expected to be submitted in the October CT WG1/4/6 meetings, and therefore an extension to complete the work by December 2025 is requested.

Contentious Issues:

None.