3GPP TSG-CT WG1 Meeting #157	C1-256038

Sophia Antipolis, France, 13-17 October 2025

Source:	Huawei, HiSilicon

Title:	Discussion on 6G studies guidelines for CT working groups, and
6G CT1 study structure and key aspects

Agenda item:	20.1 (other Rel-20 work planning)

Document for:	DISCUSSION

# 1	Introduction

CT plenary approved an updated version of the "6G Studies Guidelines for CT area" at their last meeting (see CP-252253 and CP-251297 [1] approved at CT#109 and CT#108 respectively). Furthermore, "R20 work planning in CT WGs" was also approved by plenary (CP-252252 [2]). The approved guidelines and work planning need to be considered by the CT working groups (WG) for starting studies on 6G.

This paper provides the CT plenary guidelines and shows that before CT WGs start discussions on the study items for 6G, the CT WGs need to discuss the principles and general framework to be followed for starting the 6G studies.

Additionally, CT1 begins discussions on 6G study items in Q4 2025 (from and including this current meeting). In line with the approved CT plenary guidelines and Rel‑20 work plan (see [1], [2]), CT1 must decide whether to pursue one or multiple study items (within a limit set by CT plenary). Therefore, CT1 needs to determine how to structure the different working areas under the group responsibility.

The present paper proposes a structure for the CT1 6G work areas by study item and highlights key aspects of the work for the group consideration prior to agreeing on study items.

# 2	Discussion

## 2.1	6G studies guidelines for CT area

Based on the approved guidelines, contrary to what happened for 4G (in Rel-8) and for 5G (in Rel-15), there will not be a single study item on 6G impacting all CT WGs. Instead, each group will decide on its own study item(s). Note that one or more study items per group are possible and each item will be dedicated to a specific topic with one or more related technical reports to be developed.

Note that as per the CT plenary guidelines, the discussion on 6G study items can start in Q4-2025 (during the October and November round of meetings). Nonetheless, it should be noted that there is no mandate that study items for 6G should be approved by the December CT plenary.

Additionally, the maximum number of study items (SIDs) per CT WG is set to five (5). We interpret the CT plenary limit of five (5) SIDs per CT WG to apply only to SIDs where the WG is the lead. SIDs led by one CT WG but impacting others count only against the leading WG limit.

Quote of the "6G Studies Guidelines for CT area" (CP-252253 [1]):

- Each CT WG can have multiple 6G SIDs, each one dedicated to a specific topic within the WG’s remit. A SID could trigger more than one TR, if it seems necessary from WG perspective.

- CT WGs should limit the number of 6G SIDs per WG to not more than 5 SIDs for Rel-20.

- Rapporteurs balance among Companies at TSG CT level should be taken into consideration. If consensus cannot be reached on rapporteurs, the matter will be escalated to CT Plenary.

Quote of the "R20 work planning in CT WGs" (CP-252252 [2]):

- Planning of 6G in Rel-20

- Open the discussion on 6G SID in Q4 2025, i.e. October and November meetings. Initial set of 6G SIDs may be agreed and sent for approval in Dec. Only SIDs can be discussed in Q4 2025, i.e. no actual pCRs.

- If any 6G SID is approved in Dec. 2025, corresponding pCRs can be submitted from Q1 2026.

## 2.2	Principles and framework

Before starting discussing proposals of new study items for 6G, it would be beneficial for the different CT WGs to discuss the principles and framework to be followed as there are a number of aspects to consider. For instance, should each group aim for a single study item or several study items in different specific topics? What should happen if the same topic or part of the objectives of a proposed study item collides with another one proposed in a different CT WG? Should a study item include items just under discussion by stage-1 or stage-2 working groups, e.g., without being part of identified key issues?

In our view, CT WGs need to agree on a set of principles and general framework to be used before discussing the study items for 6G work.

Study items are used to explore feasibility before committing to full work items. This means that study items offer a structured way to explore new concepts before committing to full standardization. Note that while study items are incredibly useful especially for major transitions like 6G, having too many in a single 3GPP release cycle can result in several challenges.

Firstly, we are of the opinion that the number of study items should be decided per CT WG, so one particular group may decide to have a single item for 6G while another one could decide to have several of them (with the max. number set to five).

However, although the maximum number of study items is five, when several study items are proposed in a group, it is important to consider the problem of having too many agreed/approved items in a single 3GPP release. Based on 3GPP past release experiences, when a release becomes overloaded with items, several issues arise, for example:

a)	risk of delays in release timelines increases (each item requires consensus, contributions and review. Too many items can thus overwhelm the schedule, making it hard to meet release freeze dates);

b)	diluted focus and prioritization challenges (with too many parallel efforts, resources including delegates, time, meetings get spread thin, reducing the depth as well as quality of decisions, e.g., some items may not receive sufficient attention, leading to incomplete or suboptimal work. Hence, weak foundations for normative specifications may emerge if studies are rushed or poorly scoped);

c)	risk of redundancy and overlap (multiple study items may explore similar or overlapping concepts);

d)	documentation complexity (managing too many TRs becomes a burden as each need to be reviewed, updated, and maintained, especially when interdependencies among TRs emerge); and

e)	may signal an unrealistic expectation from the industry (lots of study items signal that many new features could be coming which can create a hype and being misaligned with the actual deliverable of the release).

Another aspect is which areas are to be studied in each CT WG. In our view, each working group should decide on studies in their area of expertise which should in principle be based on their approved terms of reference (ToR) and what each WG is exactly doing. This should avoid most of the collisions.

However, as learned from 4G and 5G, work on new areas can result in impacting several working groups and the existing ToRs may not yet cover these areas. Then, if there is collision (total or partial) between study item proposals in different CT WGs, then a careful coordination would be required; discussion between the involved groups need to take place (e.g., joint sessions, conference calls, etc.) in order to agree on which group takes care of what area, e.g., work split between groups, coordination and distinction of two different TRs in each group, etc. A similar approach should be taken in case a specific topic impacts more than one CT WG.

During the study part of the stage-3 work, the stage-1 and stage-2 work shall be considered. However, when a CT WG holds the stage-2 responsibility on a feature/work area, e.g., network selection/CT1, restoration procedures/CT4, this group should study those items based on stage-1 work.

One question which is important is whether study work on 6G will or will not include items under discussion in stage-1 or stage-2 working groups. In our view, CT WGs should not include items for which no solution in stage 1, and if applicable stage 2, has been agreed yet.

The complete or partial conclusions of the study done by CT WGs could form the basis for the normative work together with requirements from stage 1 and stage 2.

When considering rapporteurs for the study items for 6G, it is important that CT WGs ensures quality and coherence in its standards work, and therefore choosing an expert delegate, as rapporteur for major study items, seems needed. In fact, expertise matters in rapporteur selection as expert rapporteurs bring deep domain knowledge, ensuring the study is grounded in realistic and implementable solutions. Also, they can anticipate technical challenges and guide discussions toward viable paths. Important studies (like 6G) might often span more than one group, and experienced rapporteurs know how to navigate inter-group dynamics and align contributions. Experienced delegates are often respected voices in the community which helps in building consensus faster, and they know how to manage conflicting views and steer the group toward achieving convergence.

To summarize, the following proposals are proposed to be considered for study items for 6G:

Proposal 1: Each CT WG will decide on how many study items are needed for 6G. For the case when several study items are proposed in a single group, the group should limit the number to a reasonable one (within the limit set by CT plenary) in order to avoid problems of having too many study items.

Proposal 2: Each CT WG will decide on studies in their area of expertise which should be based on their approved terms of reference (ToR) and what each WG is exactly doing. When collision or overlapping of study items occurs with another group (e.g., new areas of work), careful coordination is needed which can result in, e.g., work split between the groups.

Proposal 3: When a study proposal may impact more than one CT WG, careful coordination is required (e.g., joint sessions, conference calls, email discussions) in order to agree on the organization of the work and which group does what (e.g., work split, different TRs in different groups under the same study item).

Proposal 4: A study item can result in more than one technical report (TR) which could be owned by different CT WGs if the scope and objectives of the study span across any other CT WG.

Proposal 5: Study items in CT WGs need to consider the available stage-1 and stage-2 work. When a CT WG holds stage-2 responsibility of a specific feature/work area, then this group can proceed just based on stage-1 requirements, and when applicable consider available stage-2 requirements which can have impact (e.g., security).

Proposal 6: CT WGs should not include study items for which no solution is available at stage 1, and if applicable stage 2.

Proposal 7: The complete or partial conclusions of a study item done by the CT WGs could form the basis for the normative work together with requirements from stage 1 and stage 2.

Proposal 8: The study items to be agreed by the CT WGs have to be well scoped (i.e., clear objective on what the item aims to achieve and what problems/issues the item addresses). Note that poorly scoped items may expand uncontrollably, leading to delays, confusion, and overlap with other items.

Proposal 9: In selection of rapporteurs of major study items the expertise and experience should be considered. Experienced delegates should then be considered for major study items as the rapporteurs should have a vision on technical challenges and have the expertise to guide discussions toward viable paths.

Apart from the general principles and framework for discussing proposals on study items for 6G, each CT WG should do a preliminary analysis of potential study items in its area of expertise. This would help in identifying potential overlapping and/or need of coordination. Without careful coordination, multiple study items may explore similar or overlapping concepts. This leads to duplicated effort and confusion about scope, especially in emerging (new) areas for 6G. Then, we would like to do a preliminary analysis to identify some general aspects for CT WGs and provide an example on how CT WG could tackle new potential areas of work.

## 2.3	General aspects of CT WGs

From the CT approved guidelines at least one study item should be started and owned by each CT WG (see section 2.1). One of the questions that arises is how many study items should the group aim at? The authors of this paper believe that each CT WG should carefully consider the number of study items to be in line with principles and general framework outlined by the section 2.2 of this paper.

As outlined by the proposal 1 (see section 2.2), the authors of this document also believe that each CT WG should make their own decision which can differ with other WGs.

However, when considering CT WG1 (CT1), CT WG3 (CT3) and CT WG4 (CT4), the authors believe that a limited number of study items should be agreed by each of these CT WGs. Having a single big study item (for these groups) covering all aspects of the work to be developed by the respective WG is not a good way forward, but a reasonable number of study items (within the limit set by CT plenary) covering the various main areas under the group remit is the most efficient approach while also ensuring to avoid the problems of having too many study items (see section 2.2). The use of targeted study items per work area should be preferred as it allows parallel workstreams with the right experts for each stream/study and faster iterations. The use of several study items for 6G split by functional domain enables parallel study/drafting (e.g., multiple rapporteurs can lead focused effort in a better way), and should map each better to specific features/functionalities under the group remit.

That being said, the case of CT WG6 (CT6) is a sort of different than any other CT WG. Note that the CT6 scope is narrower and more focused than, for example, CT1, so a unified study item could allow for efficient coordination and clearer deliverables. In addition, CT6 does not work with parallel sessions as the other CT WGs do.

We need to consider the CT6 core scope which is the smart card application domain, i.e., SIM, USIM, ISIM, HPSIM, and SSIM on the UICC, the UICC and terminal interface, USIM application toolkit (USAT), and the associated conformance test specifications (primarily TS 31.xyz specs). Hence, CT6 owns fewer, more cohesive specifications and features/functionality than, e.g., CT1. Then a single (umbrella) study item for 6G could efficiently gather all aspects of 6G while keeping traceability tight and overhead low.

There seems to be benefits of a single study item for CT6 as it provides one place to track all 6G-driven changes to UICC applications, files, and interfaces and collect coordinated inputs from SA1 (requirements), SA2 (architecture), SA3 (security) and CT1 (NAS impacts) without fragmenting CT6 work. Also, for CT6 a single study makes it simpler to define cross-release behaviour spanning legacy system with 6G (e.g., 5G with 6G).

## 2.4	New potential areas of work

The present version of 3GPP TR 22.870 [4] on "Study on 6G Use Cases and Service Requirements" provides a number of use cases and potential requirements (PR) entries on new areas such as integrated sensing and communication (ISAC), artificial intelligence (AI) agents, zero-trust security and quantum-safe, non-terrestrial networks (NT) and multi-access convergence, network automation and intent-driven control, etc.

Some of those new areas can span several CT WGs and as indicated in this paper (see section 2.2), then study items objectives and definition may be split so that different CT WGs study only the aspects which are impacted. But there may cases where this may not be possible and for those cases we believe that coordination among groups is needed but one single working group should own the corresponding study item.

Let’s consider an example based on 3GPP TR 22.870 [4] where several use cases related to AI are provided, e.g.:

a)	use case on end-to-end AI for connected cars (clause 6.2);

b)	use case on AI-agents communication (clause 6.6);

c)	use case on 6G system assisted AI-agent service (clause 6.7);

d)	use case on child health management assistant (clause 6.22).

From those above use cases and related PRs, different areas that they should be studied with clear objectives and work per impacted CT WG, for example (non-exhaustive list):

- NAS: e.g., support of new operator‑provided services, support of AI-agent communication.

- Network selection: e.g., evaluate whether 6G use cases and requirements require changes to network selection-related procedures.

- AI-native protocols and requirements: e.g., support of the AI agent (based on SA1 and SA2 requirements), and the 6G AI-native framework and requirements to be developed.

- 3GPP network capability exposure: e.g., support protocol selection and procedure for 3GPP network capability exposure framework. Based on 3GPP TR 22.870 [3], we do think that the network capability exposure framework for 6G should consider to support intent-based requests from the 3rd parties (e.g., third part AI Agents) and integrate with the AI-ecosystem protocols (e.g., MCP protocol).

- User-plane protocol: e.g., user-plane protocol evolution study to better support the new requirements or services from 6G network.

- Data-plane protocol: e.g., data framework related protocol study to support the new requirements for data framework related protocol, e.g., the protocol for data collection, transmission and etc.

It should be noted that the potential study items should be led by one single WG even if they also impact other WG(s), and consequently coordination and clear organization of the work among groups are needed. One way forward is to have more than one TR (under the same study) in each of the impacted CT WGs and coordination among impacted groups.

## 2.5	6G CT1 study structure and key aspects

As showed in previous sections of this discussion paper, CT1 should avoid a single large study item that attempts to cover all aspects of the group work and should instead aim for a limited number of targeted study items (and within the limit set by CT plenary of 5). Targeted study items allow parallel workstreams and enable faster iteration and clearer focused deliverables (technical reports (TRs)).

The question, therefore, is how to structure the CT1 6G study items and which work areas each study item should cover.

Given that CT1 operates in three separate streams (i.e., main session, services session, and IMS/MCS session), it seems appropriate to split study items by functional domain so parallel study and drafting across streams is possible. This approach offers several advantages; study items align with the group functional remit, multiple rapporteurs can lead focused efforts, and work can progress as independently and quickly as possible.

One key consideration is which work areas each study item should include. Although collecting many CT1 6G aspects into a single study item and one TR may appear efficient, experience from 5G shows (see [3]) that this approach creates confusion and practical problems. Firstly, note that the CT1 scope since 5G has widened to include many protocols and services beyond core NAS, e.g., mobility and session management, SMS, location services, IMS, mission-critical services, cell broadcast (CBS) and public warning systems (PWS), network selection, policy control, V2X, aerial/UAS protocols, and numerous application-layer protocols (e.g., SEAL, EDGEAPP, V2XAPP, 5GSAT_Ph3_APP). A single broad study risks unclear objectives, competing priorities, unfocused discussions, and slower consensus-building and complex TR drafting.

Therefore, targeted study items are preferred because they enable parallel workstreams and faster iterations. Splitting 6G study items by functional domain (for example, NAS, network selection, IMS, system functions) maps each item more cleanly to the CT1 responsibilities and to specific features or functionalities.

We would like CT1 to consider having the following study-item structure:

- NAS for 6G system; dedicated to core NAS functionality, organized into several work tasks (WTs) covering NAS functional structure, procedures and design, NAS framework, and related protocol evolution for different aspects (e.g., NAS functional structure, NAS procedures and related design, NAS framework, etc).

- Network selection aspects for 6G system; stage-2 study of network selection based on stage-1 6G use cases and requirements (e.g., 3GPP TR 24.890 [5]), organized into WTs such as PLMN selection for multi-access domains, 6G aspects of non-public networks (NPNs) and steering of roaming (SoR), and related selection mechanisms.

- 6G system functions and specific services; study of core network functions, service enablers, and capability changes that are outside the NAS protocol scope. Proposed WTs include access control for 3GPP access and non-3GPP access, security, specific services (SMS, CBS, PWS), QoS and congestion control, policy control, mission-critical services, multimedia priority services. This maps to the scope handled in clause 12 of the 5G CT1 TR (3GPP TR 24.890 [5]).

- IMS for 6G system; a potential study and depending on stage-1 requirements and stage-2 work to asses IMS evolution and its interactions with new 6G functionality, similar to the IMS work for 5GS (see CP-180094 [6]) when IMS aspects were done in a separate item from the "CT WG1 aspects of 5GS" (see CP-183243 [3]).

The above study-item set proposal provides a reasonable number of SIDs (4) and it can accommodate one more within the CT plenary limit of five (5) per WG.

CT1 should note that some study items led by other CT working groups (for example, northbound interfaces and application-layer protocols) will likely affect CT1. Those studies should be led by the relevant WGs (e.g., CT3) while CT1 studies the CT1-relevant impacts, potentially in dedicated TRs.

# 3	Conclusion

## 3.1	Conclusions on 6G studies guidelines for CT working groups

This paper shows the approved CT plenary guidelines on 6G studies for CT area and also R20 work planning in CT WGs (see [1], [2]). According to these guidelines, unlike what happened for 4G (in Rel-8) and for 5G (in Rel-15 [3]), there will not be this time a single study (umbrella) item on 6G impacting all CT WGs. Instead, each group will discuss and decide on its own study item(s). Note that one or more study items per group are possible and each item will be dedicated to a specific topic with one or more related technical reports to be developed. It should be also noted that based on the approved guidelines, there is no mandate or expectation that any study item for 6G should be approved by the December CT plenary.

Regarding the CT plenary decision limiting working groups to five SIDs each, our interpretation is that the limit applies only to SIDs for which a WG is the designated lead. In other words, a SID led by one WG but affecting other WGs counts toward the five‑SID limit only for the leading WG and not for the impacted WGs.

The present paper also shows that before starting CT WGs discussing proposals of new study items for 6G, each CT WG should discuss on the principles and framework to be followed as there are a number of aspects to consider, e.g., should each group aim for a single study item or several study items in different specific topics? What should happen if the same topic or part of the objectives of a proposed study item collides with another one proposed in a different CT WG? Should a study item include items just under discussion by stage-1 or stage-2 working groups, e.g., without being part of key identified issues?

The authors of this paper provide proposals to be considered for CT WGs before the start of discussions and agreement of proposals on study items for 6G (see section 2.2). Among the proposals, for example, the paper explains that too many study items per CT WG results in a number of undesirable effects and should be avoided when possible. Also, poorly scoped study items should be avoided as vague or overly broad objectives and unclear boundaries lead to problems. Such issues are avoidable with upfront planning based on defined principles and framework for agreeing study items. If any of the proposals (under section 2.2) are deemed useful, it would be beneficial that each CT WG documents them in some way (e.g., meeting minutes, potential guidelines from the Chair for studies on 6G work) so that the group takes them into consideration when discussions of study items proposals start.

Another aspect to consider is the selection of rapporteurs for the study items for 6G as it is important that CT WGs ensures quality and coherence in its standards work. We believe that choosing an expert delegate as rapporteur for major study items (like 6G or 5G-Advanced) is a strategic move for 3GPP success. For forward-looking topics like 6G, it is not just about technical report and contributions but also about shaping the future. Experts can ensure the study is grounded in realistic, implementable solutions and know how to navigate inter-WG dynamics and align contributions as well as they can harmonize inputs from RAN, SA, and CT groups to avoid fragmentation.

Finally, analysis of general aspects of CT WGs for structuring study items for 6G are also provided for initial consideration and discussion in those CT WGs (see sections 2.3 and 2.4) before draft proposals of study items will be discussed.

## 3.2	Conclusions on 6G CT1 study structure and key aspects

This paper shows that the CT1 group has to define the structure of the potential 6G CT1 study items and key aspects to ensure working areas are clearly scoped and do not overlap. In our opinion, CT1 should adopt a limited set of targeted, functionally split 6G study items to enable parallel workstreams. Those study items should have clear objectives, WTs, and when necessary dependencies, to enable parallel expert-led workstreams that avoid collisions and could speed delivery of results (study in TRs).

A potential proposal for a study-item set is outlined and comprises the following: NAS for 6G system (to study functional requirements, protocol evolution and interfaces for core NAS-related capabilities), network selection aspects for 6G system (stage-2 evaluation of network selection procedures for 6G across 3GPP and non-3GPP accesses, including private networks and local access scenarios), 6G system functions and specific services (to assess how the 6G system impacts core functions, service enablers, and capabilities such as CBS/PWS, QoS, policy, messaging, security, mission-critical services, multimedia priority services), and a potential IMS for 6GS study item (IMS evolution for 6G, covering session control, service integration, and interactions with new 6G features and application ecosystems).

The authors of this paper provide detailed proposals for two of the above items, i.e., NAS for 6G system, and network selection aspects for 6G system. Both study items are submitted this meeting and available in C1-256053 and C1-256052 respectively. These proposals define objectives, candidate work tasks and dependencies but do not nominate rapporteurs for the study item itself or the corresponding TR.

# References

[1]	CP-252253: "6G Studies: Guidelines for CT area", CT#109. CP-251297: "6G Studies: Guidelines for CT area", CT#108.

[2]	CP-252252: "R20 work planning in CT WGs".

[3]	CP-183243: "CT aspects on 5G System - Phase 1".

[4]	3GPP TR 22.870 v0.3.1: "Study on 6G Use Cases and Service Requirements".

[5]	3GPP TR 24.890: "CT WG1 aspects of 5G; System Phase 1".

[6]	CP-180094: "IMS impact due to 5GS IP-CAN".