3GPP TSG-CT WG1 Meeting #157	C1-256053

Sophia Antipolis, France, 13-17 October 2025

# Source:	Huawei, HiSilicon

# Title:	New SID on Study on NAS protocols for 6G System

# Document for:	Agreement

# Agenda Item:	20.2 (New WIDs/SIDs for Rel-20)

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	Study on NAS protocols for 6G System

{Free text. It has to be the same as in the "Title:" section above. Studies have to start by "Study on"}

Acronym:	FS_6G_NAS-CT

Unique identifier:	TBD

Potential target Release:	Rel-20

# 1	Impacts

{For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No |  |  | X |  |  |
| Don't know | X |  |  |  | X |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

| x | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
|  | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| N/A |  |  |  |

## 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 1050110 | Study on 6G Use Cases and Service Requirements | Study on Stage 1 requirements for terminal or terminal-network interaction are relevant. |
| 1080057 | Study on Architecture for 6G System | Study on Stage 2 requirements on the architecture, procedures and NAS mechanism are relevant. |
| TBD | Study on Security for the 6G System | Study on Security aspect on NAS security and authentication/authorization procedures are relevant. |

Dependency on non-3GPP (draft) specification:

# 3	Justification

In 6G, new use cases e.g., extreme URLLC, heterogeneous agent-driven devices, intent-based services, distributed digital twins, localization and integrated sensing and communication (ISAC) (see 3GPP TR 22.870) create the need to study protocol options to restructure the non-access stratum (NAS) protocols so that 6G use cases are fulfilled.

While 5G NAS defined in 3GPP TS 24.501 has evolved through successive releases, legacy design choices in NAS could become bottlenecks for 6G use cases. For example, the legacy ways NAS ensures backward compatibility, feature negotiation and the need of tightly coupled multi-step NAS procedures. Together they make the control-plane signaling harder to scale, and may not be fully suitable for the high‑rate, low‑latency and richer communication interactions expected in 6G.

New 6G drivers require study of the NAS. The study item will evaluate protocol options to restructure the NAS, identify gaps and produce recommended variants including, e.g., centralized, distributed models, intent and agent exchange information, candidate encodings and extension models with backward compatibility rules. The study will use the SA1 FS_6G_REQ, the SA2 FS_6G_ARC and the SA3 security study work.

# 4	Objective

The objective of this study item is to evaluate the current NAS protocols and propose solutions for a 6G NAS protocol design that meets 6G use cases and services as well as architecture requirements.

The study will address the following aspects (non-exhaustive list):

WT#1: study on NAS functional structure:

a)	study what NAS functions should be included in the new protocol;

b)	study how to introduce a new function and extended an existing function;

c)	study distributed models for NAS functions across UE and network elements; and

d)	study how to modularize NAS functions for both the UE and network side to meet the differentiated needs of terminals and 6G scenarios.

WT#2: study on the NAS procedures and related design:

a)	study the protocol state management on the UE and network side;

b)	study on the NAS parameters for new protocol taken AI into consideration, e.g., including intent-based or agent-based interaction; and

c)	study on any other influencing factor for NAS procedures and related design.

WT#3: study on the new NAS framework:

a)	study the method of NAS message and IE encoding, e.g., user intent, including extension mechanism and compatibility issue;

b)	study the possibility of NAS servitization and how to define the NAS services where appropriate; and

c)	study how the NAS can support the introduction of new operator‑provided services, e.g., sensing, computing.

WT#4: study on support of the agent communication:

- study the relationship between the NAS and agent communication and how the NAS can expose agent functionality based on the stage-2 study.

The work of this study is going to be documented in a TR. The complete or partial conclusions of this study could form the basis for the normative work.

During the study, the progress and results of 3GPP TR 22.870 (SA1 study), 3GPP TR 23.801-1 (SA2 study) and security-study work from SA3 shall be considered.

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| TR | 24.8ab | Study on NAS protocols for 6G System | CT#115 (Mar. 2027) | CT#116 (June 2027) | TBD |

NOTE: 	The final timeline for the study will be decided at CT#110 (Dec 2025).

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| N/A |  |  |  |

# 6	Work item Rapporteur(s)

TBD

# 7	Work item leadership

CT1

# 8	Aspects that involve other WGs

SA1 for stage 1, SA2 for stage 2 on architecture, SA3 for stage 2 on security.

# 9	Supporting Individual Members

Supporting IM name

Huawei

HiSilicon