3GPP TSG-CT WG3 Meeting #145	C3-260204

Goa, India, 9th – 13th February 2026

Source:	Huawei, HiSilicon

Title:	Discussion on the stage-2 status of AmbientIoT Phase 2

Agenda item:	20.2

Document for:	Discussion and Information

# 1. Introduction

For release 20, work to specify aspects of Ambient IoT not included in release 19 has started in RAN and SA WGs. RAN WGs have studied enhancements for release 20 in the study item “Study on enhancements for solutions for Ambient IoT (Internet of Things) in NR outdoor for active devices”, FS_Ambient_IoT_Outdoor_Active [1], and a work item, “Solutions for Ambient IoT (Internet of Things) in NR Phase 2”, Ambient_IoT_Solutions_Ph2 [2] was approved in September 2025. AIoT for release 20 is studied in SA2 in the study item “Study on Architecture support of Ambient power-enabled Internet of Things - Phase 2”, FS_AmbientIoT_Ph2_ARC [3] and in SA3 in “Study on security aspect of support of Ambient power-enabled Internet of Things-Phase 2”, FS_AIoT_SEC_Ph2 [4].

This paper attempts to provide a technical overview on the latest work status in RAN and SA WGs, to estimate the expected scope of a CT WI corresponding to the approved stage-2 WIs.

# 2. Discussion

## 2.1. Status of AIoT in RAN WGs

The Q4 2025 status of the RAN work for release 20 AIoT is 75% completion for the study item and 5% for the work item, i.e. the study phase is well under way and work for the normative phase has started for some aspects. Following both SID and WID:

In Rel-20, it is proposed to follow-up by supporting

- Topology 2 as defined in TR 38.848

- A-IoT devices which do not rely on backscattering

- Outdoor scenarios and use cases

- Sensor applications.

- Positioning

Further details are captured in the objectives where topics per RAN WG are described. Some topics can be assumed to be RAN specific and be transparent to CT WGs, but some topics can be assumed to directly, or indirectly via the SA work, impact CT WGs, e.g., support of topology 2 with the UE as reader and intermediate node between the RAN node and the AIoT device, and support of Device-originated autonomous (DO-A) traffic where the AIoT device, e.g., a sensor type device, can initiate communication with the network to deliver data.

## 2.2. Status of AIoT in SA2

The Q4 2025 status of the SA2 work for release 20 AIoT is 75% completion for FS_AmbientIoT_Ph2_ARC. The progress of the study is captured in 3GPP TR 23.700-30 [5], which after Q4 2025 is in version 1.0.0. The SA2 study is expected to be completed in Q1 2026 and a work item for the normative work to be started in Q2 2026.

The scope of the SA2 study is captured in two key issues:

- Key Issue #1: Study the support of AIoT services in Topology 2

- Key Issue #2: Study the support of DO-A Capable AIoT Devices

These two key issues correspond to part of the RAN work and what can be expected to impact CT WGs.

For KI#1, agreed principles that follow what whas studied already in release 19 are available in TR 23.700-30 [5]. The topology 2 architecture for the agreements introduces the UE reader as an intermediate node between the AIoT device and NG-RAN using RRC between UE and NG-RAN and AIoT AS between UE and AIoT device.

Figure 2.2-1: AIoT System Architecture for Topology 2 in reference point representation

Figure 2.2-2: Protocol Stack for the RRC option

For KI#2, agreed principles show that AIoT procedures are enhanced to support DO-A traffic by introducing new procedures for AIoT device registration and data transfer initiation. The AIoT device data transfer includes AIOTF, NEF and AF enhancements to support routing of the data from AIOTF to the destination AF. Even if some work remains, it is clear that stage-3 aspects include work for CT1, CT3 and CT4.

## 2.2. Status of AIoT in SA3

The Q4 2025 status of the SA3 work for release 20 AIoT is 30% completion for FS_AIoT_SEC_Ph2. The progress of the study is captured in 3GPP TR 33.714 [6], which after Q4 2025 is in version 0.2.0. As the SA3 study continues in 2026, solutions, agreements and conclusions will provide further details to assess the CT WG impact and when normative work in SA3 will start, but already now TR 33.714 [6] includes information to estimate potential stage-3 impacts.

The scope of the SA3 study is captured in three work tasks:

- WT#1: Study to conclude on authorization of intermediate UE for AIoT services in Topology 2

- WT#2: Study the security aspects to support DO-A Capable AIoT Devices

- WT#3: Study the security aspects of the AIOT system for public networks

These work tasks are detailed in TR 33.714 v0.2.0 by the following key issues:

- Key Issue #1: Authorization of intermediate UE for 5G Ambient IoT services

- Key Issue #2: Authentication for AIoT devices

- Key Issue #3: Protection of information to support DO-A Capable AIoT Devices during AIoT service communication

- Key Issue #4: DO-A capable AIOT device ID protection

- Key Issue #5: Amplification of resource exhaustion by exploiting AIoT paging messages

KI#1 is related to introducing the UE reader as intermediate node between the AIoT device and NG-RAN and how to authenticate and authorize such UE reader for AIoT operation.

KI#2 is related to authentication of DO-A capable devices that can autonomously initiate signalling with the network, different from release 19 where all signalling is initiated by the network and the AIoT device can be authenticated in the first part of the interaction with the individual device. KI#2 is also related to supporting AIoT in public network and storage of AIoT credentials in UICC.

KI#3 is related to security protection (integrity and encryption) of data sent from the DO-A supporting AIoT device that is capable of autonomously initiating data transport.

KI#4 is to study AIoT device identity protection when DO-A is supported and the ID privacy solution introduced in release 19 may not suffice.

KI#5 is to study security threats related to paging of multiple AIoT devices that can result in resource exhaustion if exploited by an attacker, i.e., broadcast of false/corrupted paging messages that trigger unintended AIoT devices to respond and waste of network resources to process these messages.

## 2.3. Analysis on potential stage-3 work in CT WGs

Based on TR 23.700-30 [5] and TR 33.714 [6] content, potential required stage-3 work in CT WGs can be estimated for CT work planning and as input to a CT WID to be agreed after approval of a SA2 WID.

Table 1. Initial analysis on potential stage-3 work in CT

| Key Issues | Summary of stage-2 scope | Potential stage-3 work | Impacted CT WG |
| --- | --- | --- | --- |
| SA2 KI#1: Support of AIoT services in Topology 2 | - UE reader authorization and revocation - AIOTF Discovery and Selection for UE reader ID - UE reader selection - UE reader ID allocation | - UE reader support indication - UDM subscription updates - Naiotf updates for UE reader capabilities - Support for UE reader enhanced NGAP - Support for UE reader ID in UDM, NEF and AF - UE reader ID allocation | CT1 CT4 CT3 |
| SA2 KI#2: Support of DO-A Capable AIoT Devices | - DO-A capable Device Registration - DO-A data transfer aspects | - Support of Registration procedure (initial, mobility, periodic) by AIoT device, AIOTF, ADM - Support of DO-A procedures for data transfer by AIoT device, AIOTF, ADM, NEF, AF - Support of AIoT device configuration procedure by AIoT device, AIOTF, NEF, AF - Support for AF subscription of AIoT data by AF, NEF, AIOTF | CT1 CT4 CT3 |
| SA3 KI#1: Authorization of intermediate UE for 5G Ambient IoT services | - Authentication and authorization of UE readers | - UE capability authentication and authorization, including indication to NG-RAN. | CT1 CT4 |
| SA3 KI#2: Authentication for AIoT devices | - Authentication of AIoT device at DO-A - Authentication in public networks | - Updated security mechanisms between AIoT device and CN (AMF, AIOTF, ADM) to support authentication at DO-A. - Security mechanisms to support AIoT deployments and AIoT device operation in public networks. - AIoT device credentials storage in UICC | CT1 CT4 CT6 |
| SA3 KI#3: Protection of information to support DO-A Capable AIoT Devices during AIoT service communication | - Data protection at DO-A - Public network support | - Updated security mechanisms between AIoT device and CN (AMF, AIOTF, ADM) to protect data at DO-A. | CT1 CT4 |
| SA3 KI#4: DO-A capable AIOT device ID protection | - AIoT device ID privacy at DO-A | - Updated procedures for AIoT device ID protection to support DO-A. | CT1 |
| SA3 KI#5: Amplification of resource exhaustion by exploiting AIoT paging messages | - Mitigate network resource exhaustion attack that exploits paging messages | - Updated paging message content and processing in the AIoT device to avoid response to invalid paging | CT1 CT4 |

# 3 Conclusion

This paper provides an overview on the latest work status on AIoT release 20 work in RAN, SA2 and SA3, estimates likely impacts on the CT WGs and the expected content of a CT WID.

It is clear that significant impacts are expected for CT1, CT3, CT4 and CT6, even though completion of the studies in SA2 and SA3 will provide additional detail on the specific tasks required by each individual CT WG. It should also be noted that there is a dependency to work in RAN WGs, and therefore some work could be carried out either in CT or RAN depending on, e.g., protocol related impact.

CT WGs need to follow the progress of the work in RAN, SA2 and SA3 and the necessary CT WG WID should be discussed once stage 2 has progressed further and normative work has started, at least, in SA2.

The authors will provide a new WID proposal at the next meeting to cover the CT aspects of AIoT Phase 2 so the CT WGs can begin stage-3 work in Rel-20. The authors will keep all groups informed of AIoT progress in Rel-20.

# 4 References

[1]	RP-253394, “Study on enhancements for solutions for Ambient IoT (Internet of Things) in NR outdoor for active devices”, FS_Ambient_IoT_Outdoor_Active

[2]	RP-252894, “Solutions for Ambient IoT (Internet of Things) in NR Phase 2”, Ambient_IoT_Solutions_Ph2

[3]	SP-250834, “Study on Architecture support of Ambient power-enabled Internet of Things - Phase 2”, FS_AmbientIoT_Ph2_ARC

[4]	SP-251246, “Study on security aspect of support of Ambient power-enabled Internet of Things-Phase 2”, FS_AIoT_SEC_Ph2

[5]	3GPP TR 23.700-30 : "Study on Architecture support of Ambient power-enabled Internet of Things (AIoT)"

[6]	3GPP TR 33.714: "Study on Security Aspect of Support for Ambient Power-Enabled Internet of Things Phase 2"